PAKISTAN YOUTH NATIONAL PROGRAM

PYNP

SOFTWARE TESTING & QUALITY ASSURANCE PLAN

Test Case Specification

PYNP Mobile Management Application

| Document Title | Software Testing & QA Plan and Test Case Specification |
| --- | --- |
| Project | PYNP Mobile Management Application |
| Organization | Pakistan Youth National Program (PYNP) |
| Document ID | PYNP_Software_Testing_SQA_Plan_v1_0 |
| Version | 1.0 |
| Status | Final Draft |
| Date | July 2026 |
| Prepared By | PYNP QA Team / FYP Team |
| Source Documents | SRS v1.1 ¦ SDD v1.0 ¦ UI/UX Specification v1.0 |
| Confidentiality | Internal — PYNP Use Only |

# 1. DOCUMENT CONTROL

## 1.1 Revision History

Table 1 — Revision History

| Version | Date | Author | Change Description | Status |
| --- | --- | --- | --- | --- |
| 1.0 | July 2026 | QA Team | Initial release — full test plan and test case specification | Approved |

## 1.2 Source Documents

This SQA Plan is derived exclusively from the following authoritative source documents. No requirement, feature, role, screen ID, or architectural element has been introduced that is not supported by these sources.

Table 2 — Source Documents

| Document | Version | Reference |
| --- | --- | --- |
| PYNP Software Requirements Specification (SRS) | v1.1 | PYNP_SRS_v1_1_Professional.docx |
| PYNP Software Design Description (SDD) | v1.0 | PYNP_SDD_v1_0_Professional.docx |
| PYNP UI/UX Design & Wireframes Specification | v1.0 | PYNP_UIUX_Design_Wireframes_v1_0.docx |
| Firestore Data Model / ERD | Under Development | NOT REFERENCED — all database-dependent test details marked TBD |

## 1.3 Terminology and ID Conventions

All requirement IDs, role names, screen IDs, error codes, and feature names used in this document exactly match those in the source documents. No IDs have been modified.

Table 3 — ID Prefix Conventions

| Prefix | Meaning | Source |
| --- | --- | --- |
| FR-xxx | Functional Requirement | SRS Section 5 |
| NFR-xxx | Non-Functional Requirement | SRS Section 6 |
| BR-xxx | Business Rule | SRS Section 8 |
| SR-xxx | Security Requirement | SRS Section 14 |
| NFR-OFF-xx | Offline Non-Functional Requirement | SRS Section 15 |
| PERF-xxx | Performance Requirement | SRS Section 24 |
| ERR-xxx | Error Code | SRS Section 22 |
| AC-xxx | Acceptance Criterion | SRS Section 32 |
| UI-xxx | UI Screen Identifier | UI/UX Specification Section 7 |
| TC-AUTH-xx | Test Case — Authentication module | This document |
| TC-REG-xx | Test Case — Registration module | This document |
| TC-APPR-xx | Test Case — Approval module | This document |
| TC-PROF-xx | Test Case — Profile module | This document |
| TC-RENEW-xx | Test Case — Renewal module | This document |
| TC-EVT-xx | Test Case — Events module | This document |
| TC-NEWS-xx | Test Case — News module | This document |
| TC-NOTIF-xx | Test Case — Notifications module | This document |
| TC-DOC-xx | Test Case — Documents module | This document |
| TC-GAL-xx | Test Case — Gallery module | This document |
| TC-OPP-xx | Test Case — Opportunities module | This document |
| TC-PAY-xx | Test Case — Payments module | This document |
| TC-ANA-xx | Test Case — Analytics module | This document |
| TC-RPT-xx | Test Case — Reports module | This document |
| TC-AUD-xx | Test Case — Audit Logs module | This document |
| TC-ADM-xx | Test Case — Administration module | This document |
| TC-RBAC-xx | Test Case — Role-based access | This document |
| TC-SEC-xx | Test Case — Security | This document |
| TC-PERF-xx | Test Case — Performance | This document |
| TC-OFF-xx | Test Case — Offline/connectivity | This document |
| TC-FILE-xx | Test Case — File upload | This document |
| TC-UI-xx | Test Case — UI/UX screens | This document |
| TC-VAL-xx | Test Case — Validation/negative | This document |

# 2. INTRODUCTION

## 2.1 Purpose

This document defines the Software Testing and Quality Assurance (SQA) Plan and Test Case Specification for the PYNP Mobile Management Application. It provides a structured, traceable, and implementation-ready testing framework that: (a) validates all functional requirements defined in SRS v1.1; (b) verifies the architectural design specified in SDD v1.0; (c) confirms the UI behaviors documented in the UI/UX Specification v1.0; and (d) establishes a formal defect management and reporting process for the PYNP FYP evaluation and production readiness review.

## 2.2 Testing Objectives

Verify that all FR-001 through FR-078 functional requirements behave as specified in SRS v1.1.

Confirm that all BR-001 through BR-020 business rules are enforced correctly at both UI and Cloud Function levels.

Validate all SR-xxx security requirements, including CNIC encryption, RBAC enforcement, brute-force protection, and audit log immutability.

Test all ten user roles (Guest, Member, Volunteer, District Coordinator, Regional Coordinator, Content Manager, Opportunity Manager, National Admin, President, Super Admin) for correct access permissions per SRS Section 7.

Validate all 55 UI screens (UI-001 through UI-055) defined in the UI/UX Specification for correct rendering, state management, navigation, and role-gating.

Test all ERR-001 through ERR-014 error handling scenarios defined in SRS Section 22.

Verify offline behavior as defined in SRS Section 15 and NFR-OFF-01 through NFR-OFF-05.

Benchmark system performance against PERF-001 through PERF-007 targets.

Confirm all AC-001 through AC-015 acceptance criteria are met before production release.

## 2.3 Scope

In scope for this test plan:

All 17 functional modules: Authentication, Registration, Membership Approval, Profile, Renewal, Events, News, Notifications, Documents, Gallery, Volunteers, Opportunities, Analytics, Reports, Payments, Audit Logs, Administration.

All 10 user roles as defined in SRS Section 7.

All 55 UI screens as defined in the UI/UX Specification.

Security testing per SRS Section 14 and SDD Section 7.

Offline/connectivity testing per SRS Section 15.

File upload testing per SRS FR-010, FR-027, FR-050, FR-054, FR-069.

Performance testing per SRS Section 24 (PERF-001 through PERF-007).

Notification testing per SRS FR-045 through FR-049.

## 2.4 Out of Scope

Firestore Data Model / ERD document — this document is under development. All test cases dependent on specific Firestore collection/field structure are marked TBD — dependent on Firestore Data Model/ERD.

Future enhancements listed in SRS Section 30 (Digital Membership Card, AI Chatbot, LMS, Marketplace, Donor Management, Mentorship Platform).

Third-party SMTP provider internal testing — only the email receipt from the PYNP system is in scope.

Firebase infrastructure testing (Google's SLA-guaranteed uptime).

Penetration testing / formal VAPT — noted as recommended but outside FYP scope.

## 2.5 Relationship with Source Documents

Table 4 — Document Relationships

| Source Document | Role in Testing | Testing Sections That Reference It |
| --- | --- | --- |
| SRS v1.1 | Primary requirements source — all FR/NFR/BR/SR/PERF/ERR requirement IDs | Sections 7–15 (all functional and non-functional test cases) |
| SDD v1.0 | Architecture and design source — Cloud Functions, Riverpod, GoRouter, RBAC implementation | Sections 8, 11, 12, 13 (security, integration, performance) |
| UI/UX Specification v1.0 | UI behavior source — screen IDs, wireframes, flows, component behavior | Sections 9, 10 (UI/UX and validation testing) |
| Firestore Data Model / ERD | Database structure — NOT AVAILABLE. Dependencies marked TBD. | All database-dependent test cases |

# 3. TESTING STRATEGY

## 3.1 Overall Testing Approach

The PYNP application is tested using a layered testing strategy that mirrors the Clean Architecture defined in SDD Section 2.3 (Domain → Data → Presentation layers). Testing is performed at four levels: unit, widget, integration, and system — consistent with SDD Section 27 (Testing Architecture) and SRS Section 33 (Testing Considerations).

Table 5 — Testing Levels and Coverage

| Level | Type | Framework / Tool | Coverage Target | SRS Reference |
| --- | --- | --- | --- | --- |
| Level 1 | Unit Testing | Flutter test + mockito / mocktail | Domain layer use cases ≥ 70%; all validators 100% | SRS NFR-021, SDD §27 |
| Level 2 | Widget Testing | Flutter test framework | Critical forms, navigation, role-gating widgets | SDD §27.2 |
| Level 3 | Integration Testing | Flutter integration_test + Firebase Emulator Suite | End-to-end critical use cases UC-001 through UC-006 | SDD §27.3, SRS §10 |
| Level 4 | System Testing | Manual test execution on physical devices | All 55 screens, all 78 FRs, all 10 roles | This document (Sections 7–15) |
| Level 5 | User Acceptance Testing (UAT) | Structured UAT sessions with PYNP representatives | All AC-001 through AC-015 | SRS Section 32 |

## 3.2 Testing Types

The following testing types are applied to the PYNP application:

Table 6 — Testing Types

| Testing Type | Objective | Modules Covered | Priority |
| --- | --- | --- | --- |
| Functional Testing | Verify all FR-001 to FR-078 behave as specified | All 17 modules | Critical |
| Integration Testing | Verify Flutter client ↔ Cloud Function ↔ Firestore interactions | Registration, Approval, Events, Payments, Audit Logs | Critical |
| System Testing | End-to-end validation of complete workflows | All modules combined | Critical |
| UI/UX Testing | Verify screen behavior, navigation, states, and role-gating per UI-001–UI-055 | All 55 screens | High |
| Usability Testing | Verify registration completes < 10 min (NFR-016) without external guidance | Registration (UI-007–011) | High |
| Security Testing | Verify SR-001 to SR-023, RBAC, CNIC protection, brute-force, audit logs | Auth, Registration, RBAC, Security | Critical |
| Authentication Testing | Verify FR-001 to FR-008 login/logout/session/App Check behavior | Authentication module | Critical |
| Authorization / RBAC Testing | Verify 10 roles × permissions matrix per SRS §7.3 | All role-restricted screens | Critical |
| Input Validation Testing | Verify client-side and server-side validation rules (SR-010) | Registration, Events, Documents, Profile | High |
| File Upload Testing | Verify MIME type, size limits, upload/download per FR-010, FR-027, FR-050, FR-054, FR-069 | Registration, Documents, Gallery, Profile | High |
| Notification Testing | Verify FR-045 to FR-049 — FCM push, email, inbox, preferences, deep links | Notifications module | High |
| Offline/Connectivity Testing | Verify SRS §15 offline matrix, NFR-OFF-01 to NFR-OFF-05 | All modules with offline behavior | High |
| Performance Testing | Benchmark PERF-001 to PERF-007 targets | Lists, analytics, reports, notifications | Medium |
| Compatibility Testing | Verify Android 8.0+ (API 26+) and iOS 13.0+ (SRS §2.4) | All screens | High |
| Negative Testing | Verify error handling for ERR-001 to ERR-014 | All error-prone operations | High |
| Regression Testing | Re-verify critical features after code changes | Critical path (Section 16) | Critical |
| Accessibility Testing | Verify NFR-017, WCAG 2.1 AA: contrast, touch targets, screen reader labels | All UI screens | Medium |

# 4. TEST ENVIRONMENT

## 4.1 Mobile Devices

Per SRS Section 2.4 (Operating Environment):

Table 7 — Test Device Requirements

| Category | Specification | Basis |
| --- | --- | --- |
| Android Minimum | Android 8.0 (API 26) — Huawei, Samsung, or similar mid-range device with 2 GB RAM | SRS §2.4 |
| Android Target | Android 13/14 — Samsung Galaxy A-series or equivalent | SRS §2.4 (representative device) |
| iOS Minimum | iOS 13.0 — iPhone 8 or equivalent | SRS §2.4 |
| iOS Target | iOS 16/17 — iPhone 12 or equivalent | SRS §2.4 (representative device) |
| Physical Device (at least 1 per platform) | Required for push notification (FCM) testing and hardware camera testing | SRS FR-045, FR-027 |
| RAM | Minimum 2 GB RAM (SRS specification) | SRS §2.4 |

## 4.2 Software and Tools

Table 8 — Test Environment Tools

| Tool | Purpose | Source/Reference |
| --- | --- | --- |
| Flutter 3.x + Dart 3.x | Application runtime and test framework | SRS §2.4, SDD §2.2 |
| Firebase Emulator Suite | Local integration testing — Firestore, Auth, Functions, Storage emulation | SDD §27.3 |
| flutter test framework | Unit and widget test execution | SDD §27.1–27.2 |
| mockito / mocktail (pub.dev) | Repository mocking in unit tests | SDD §27.1 |
| Google Chrome + Flutter Web (optional) | Debug view only — not production platform | Testing aid |
| Android Studio / VS Code | IDE for test development and execution | Development environment |
| Firebase Console (Staging project) | Monitor Firestore writes, Auth state, FCM delivery, Cloud Function logs | SRS §19 (DEP-001) |
| Google Cloud Console | Monitor Cloud Functions execution, Secret Manager (no key inspection in tests) | SDD §2.8 |
| Postman (for Cloud Function callable testing) | Direct callable function HTTP testing without the Flutter client | SDD §5 |
| adb (Android Debug Bridge) | Android device management and log capture | Android testing |
| Xcode Instruments | iOS performance profiling | iOS performance testing |
| Network condition simulator | Simulate 2G/3G/offline conditions for offline testing (Charles Proxy / Android settings) | SRS §2.4, SRS §15 |

## 4.3 Firebase Environment

Per SRS Section 19 (Deployment and Environments) and SDD Section 2.10:

Table 9 — Firebase Test Environments

| Environment | Firebase Project | Purpose | Access |
| --- | --- | --- | --- |
| Development | pynp-dev (separate Firebase project) | Developer local testing; Firebase Emulator Suite preferred | Development team |
| Staging | pynp-staging (separate Firebase project) | Pre-production integration and UAT testing; mirrors production rules (DEP-002) | QA team + stakeholders |
| Production | pynp-production (separate Firebase project) | Live system; no direct test execution except smoke tests after release | Controlled — sign-off required |

Note: DEP-001 (SRS §19.1) mandates three fully separate Firebase projects. Staging environment must mirror production Firestore security rules (DEP-002). No testing shall modify or read production data.

## 4.4 Network Conditions for Testing

Table 10 — Network Test Scenarios

| Condition | Simulation Method | Applicable Test Cases |
| --- | --- | --- |
| Normal 4G | Device on standard WiFi or 4G mobile data | All standard functional tests; PERF-001 to PERF-007 baselines |
| Slow network (2G/3G) | Android: Developer Options → Network throttling; iOS: Network Link Conditioner | Offline tests, upload tests, list loading tests |
| No connectivity (Airplane mode) | Device airplane mode ON during test execution | TC-OFF-001 through TC-OFF-015 |
| Connectivity restoration | Toggle airplane mode OFF during test execution | TC-OFF-010 through TC-OFF-015 (sync tests) |
| Firebase Emulator (local) | firebase emulators:start — no network required | All integration tests, security rules tests |

## 4.5 Test Accounts

Table 11 — Required Test Accounts (Use Fictional Data Only)

| Account | Role | Email (Example) | Notes |
| --- | --- | --- | --- |
| test.guest@pynp.test | Guest (unauthenticated) | N/A | No Firebase account — used for public screen tests |
| test.member@pynp.test | Member | test.member@pynp.test | Approved member, CNIC: 1234512345671 (fictional) |
| test.volunteer@pynp.test | Volunteer | test.volunteer@pynp.test | Active volunteer, inherits Member |
| test.dc@pynp.test | District Coordinator | test.dc@pynp.test | Assigned to test district |
| test.rc@pynp.test | Regional Coordinator | test.rc@pynp.test | Assigned to test region |
| test.cm@pynp.test | Content Manager | test.cm@pynp.test | Content publishing role |
| test.om@pynp.test | Opportunity Manager | test.om@pynp.test | Opportunity posting role |
| test.na@pynp.test | National Admin | test.na@pynp.test | Full operational management |
| test.president@pynp.test | President | test.president@pynp.test | Final approval authority |
| test.sa@pynp.test | Super Admin | test.sa@pynp.test | Full system access |
| test.pending@pynp.test | Pending Member | test.pending@pynp.test | Registration submitted, not yet approved |
| test.rejected@pynp.test | Rejected Applicant | test.rejected@pynp.test | Application rejected |
| test.expired@pynp.test | Expired Member | test.expired@pynp.test | Membership past expiry and grace period |

IMPORTANT: All test CNIC numbers, names, and personal data must be entirely fictional. No real personal information shall be used in test environments. All test Firestore documents must be clearly tagged with source: "test_data".

# 5. TEST DATA

## 5.1 Valid Test Data (Positive Cases)

Table 12 — Valid Registration Test Data

| Field | Valid Value (Example) | SRS Rule |
| --- | --- | --- |
| Full Name | Muhammad Ali Test | Min 2 words, no digits (FR-009) |
| Father Name | Khalid Ali Test | Min 2 words, no digits (FR-009) |
| CNIC | 1234512345671 | Exactly 13 digits (FR-011) |
| Date of Birth | 2000-01-15 | Age = 26 at test date (FR-012, age 15–35) |
| Gender | Male | Enum: Male/Female/Other (FR-009) |
| Province | Punjab | Valid province value (FR-009) |
| District | Rawalpindi | Valid for Punjab (FR-009) |
| City | Rawalpindi | Non-empty string (FR-009) |
| Phone | 03001234567 | 11 digits, 03 prefix (FR-009) |
| Email | test.valid@example.com | RFC 5322 format (FR-009) |
| Education | Bachelor | Valid enum value (FR-009) |
| Employment | Student | Valid enum value (FR-009) |
| CNIC Front Image | cnic_front_test.jpg | JPG format, 2 MB (FR-010 max 5 MB) |
| CNIC Back Image | cnic_back_test.jpg | JPG format, 2 MB (FR-010 max 5 MB) |
| CV | cv_test.pdf | PDF format, 3 MB (FR-010 max 10 MB) |
| Payment Proof | payment_test.jpg | JPG format, 1 MB (FR-010 max 10 MB) |

## 5.2 Invalid/Boundary Test Data (Negative Cases)

Table 13 — Invalid and Boundary Test Data

| Field | Invalid Value | Expected Behavior | SRS Error |
| --- | --- | --- | --- |
| CNIC | 123451234567 | 12 digits — too short | ERR-001 |
| CNIC | 12345123456789 | 14 digits — too long | ERR-001 |
| CNIC | 1234512345AB | Contains non-numeric characters | ERR-001 |
| CNIC (duplicate) | 1234512345671 (already registered) | Duplicate rejection after CF check | ERR-002 |
| Date of Birth | 2015-01-01 | Age = 11 — below 15 minimum | ERR-003 |
| Date of Birth | 1985-01-01 | Age = 41 — above 35 maximum | ERR-003 |
| Date of Birth | Today (test execution date) | Age = 0 — below minimum | ERR-003 |
| Email | not-an-email | Invalid RFC 5322 format | SRS FR-009 validation |
| Email (duplicate) | test.member@pynp.test (existing) | Duplicate email rejection | SRS FR-013 |
| Password | pass1 | 7 chars — below 8 minimum | NFR-009 |
| Password | password123 | No uppercase, no special char | NFR-009 |
| CNIC Front Image | document.pdf | Wrong MIME type for CNIC field | ERR-004 |
| CNIC Front Image | large_cnic.jpg (6 MB) | Exceeds 5 MB limit | ERR-005 |
| CV | cv_large.pdf (11 MB) | Exceeds 10 MB limit | ERR-005 |
| CV | cv_test.jpg | Not a PDF — wrong MIME type | ERR-004 |
| Document Upload | document_bad.exe | Invalid MIME type | ERR-004, SRS FR-014 (SDD) |
| Event Title | A (1 char) | Valid — minimum length not specified; 1 char allowed | SRS FR-034 |
| Event Title | [101 characters] | Exceeds max 100 characters — FR-034 | SRS FR-034 validation |
| Event Description | [2001 characters] | Exceeds max 2000 characters — FR-034 | SRS FR-034 validation |
| Skills (multi-select) | 21 skill selections | Exceeds max 20 — FR-009 | SRS FR-009 validation |

## 5.3 Test Events

Table 14 — Test Event Data

| Field | Test Value |
| --- | --- |
| Title | Test Youth Mock Parliament 2026 (≤100 chars) |
| Description | Test event description for QA purposes. (≤2000 chars) |
| Category | Mock Parliament |
| Event Date | 7 days from test execution date (future) |
| Registration Deadline | 5 days from test execution date (before event date) |
| Venue | PYNP Test Centre, Islamabad |
| Max Participants | 10 (small number for capacity testing) |
| Banner Image | event_banner_test.jpg (JPG, 3 MB ≤ 8 MB) |

# 6. TEST CASE FORMAT

Every test case in this document follows the standard format below:

Table 15 — Standard Test Case Template

| Field | Description |
| --- | --- |
| Test Case ID | Unique identifier in format TC-MODULE-NNN |
| Requirement ID(s) | SRS/NFR/BR/SR/PERF/ERR/AC/UI requirement IDs from source documents |
| Feature / Module | Functional module name |
| Test Scenario | One-sentence description of what is being tested |
| Preconditions | State that must exist before test execution |
| Test Data | Specific data values to use during test execution |
| Test Steps | Numbered, actionable steps the tester follows |
| Expected Result | Exact observable outcome when test passes |
| Priority | Critical / High / Medium / Low |
| Test Type | Functional / Security / Performance / Validation / UI-UX / Integration / Offline |
| Pass/Fail | Result of test execution — blank until executed |
| Remarks | TBD items, known issues, or dependencies |

# 7. FUNCTIONAL TEST CASES

## 7.1 Authentication Module Test Cases

Table 16 — TC-AUTH-001 — Successful login with valid approved member credentials

| Field | Detail |
| --- | --- |
| Test Case ID | TC-AUTH-001 |
| Requirement ID(s) | FR-003, AC-002, NFR-009 |
| Feature / Module | Authentication |
| Test Scenario | Successful login with valid approved member credentials |
| Preconditions | Firebase Auth configured. Test account test.member@pynp.test exists with status=approved. App launched on test device. |
| Test Data | Email: test.member@pynp.test ¦ Password: TestPass@123 (meets NFR-009) |
| Test Steps | 1. Open app on device — UI-001 Splash Screen appears. 2. Auth state check returns unauthenticated → navigate to UI-005 Login Screen. 3. Enter email: test.member@pynp.test. 4. Enter password: TestPass@123. 5. Tap LOGIN button. 6. Observe navigation and landing screen. |
| Expected Result | Login succeeds. Firebase Auth returns valid ID token. User is redirected to UI-016 Member Home Screen. Bottom navigation bar with 5 tabs is visible. PYNP Member ID badge visible on home screen. |
| Priority | Critical |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

Table 17 — TC-AUTH-002 — Login failure with invalid password — 5 consecutive failures

| Field | Detail |
| --- | --- |
| Test Case ID | TC-AUTH-002 |
| Requirement ID(s) | FR-003, ERR-007, NFR-013 |
| Feature / Module | Authentication |
| Test Scenario | Login failure with invalid password — 5 consecutive failures trigger account lock |
| Preconditions | Test account test.member@pynp.test exists. App on UI-005 Login Screen. |
| Test Data | Email: test.member@pynp.test ¦ Password: WrongPass1, WrongPass2, WrongPass3, WrongPass4, WrongPass5 |
| Test Steps | 1. Enter correct email, enter WrongPass1, tap LOGIN. Note failure count. 2. Repeat with WrongPass2, WrongPass3, WrongPass4. 3. On 5th attempt enter WrongPass5, tap LOGIN. 4. Observe the UI response after the 5th failure. |
| Expected Result | After each failure: inline error "Invalid email or password. Please try again." After the 5th consecutive failure: modal dialog appears "Account temporarily locked. Try again in 15 minutes." Login fields become disabled. ERR-007 error displayed before lock; ERR-008 after lock. |
| Priority | Critical |
| Test Type | Security |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

Table 18 — TC-AUTH-003 — Password reset email sent for registered email address

| Field | Detail |
| --- | --- |
| Test Case ID | TC-AUTH-003 |
| Requirement ID(s) | FR-004, ERR-014 |
| Feature / Module | Authentication |
| Test Scenario | Password reset email sent for registered email address |
| Preconditions | Registered account test.member@pynp.test exists. App on UI-005 Login Screen. |
| Test Data | Email: test.member@pynp.test |
| Test Steps | 1. On UI-005 Login Screen tap "Forgot Password?" link. 2. UI-006 Password Reset Screen opens. 3. Enter email: test.member@pynp.test. 4. Tap Submit / Send Reset Email. 5. Check test email inbox for reset link. |
| Expected Result | System sends password reset email to test.member@pynp.test within 60 seconds. On-screen confirmation: "Password reset email sent. Check your inbox." Reset link in email expires after 24 hours (SRS FR-004). |
| Priority | High |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

Table 19 — TC-AUTH-004 — Session timeout after 30 days of inactivity

| Field | Detail |
| --- | --- |
| Test Case ID | TC-AUTH-004 |
| Requirement ID(s) | FR-005, SRS §14.4 SR-013 |
| Feature / Module | Authentication |
| Test Scenario | Session timeout after 30 days of inactivity |
| Preconditions | User is logged in as test.member@pynp.test. Firebase Auth token is manually expired or test uses Firebase Admin SDK to revoke token. |
| Test Data | Manually set Firebase Auth token expiry or simulate 30-day inactivity by revoking refresh token via Firebase Admin SDK in Staging. |
| Test Steps | 1. Log in as test.member@pynp.test. 2. Using Firebase Admin SDK (Staging), revoke the user's refresh tokens. 3. Attempt to perform any authenticated action (e.g., navigate to Events). 4. Observe app behavior. |
| Expected Result | App detects invalid/expired token. User is immediately redirected to UI-005 Login Screen. Local auth state is cleared. ERR-012 message: "Your session has expired. Please log in again." |
| Priority | High |
| Test Type | Security |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

Table 20 — TC-AUTH-005 — Login blocked for unverified email address

| Field | Detail |
| --- | --- |
| Test Case ID | TC-AUTH-005 |
| Requirement ID(s) | FR-002, ERR-014 |
| Feature / Module | Authentication |
| Test Scenario | Login blocked for unverified email address |
| Preconditions | Registration submitted but email verification link not yet clicked. Account has Pending status. |
| Test Data | Email: test.pending@pynp.test ¦ Password: TestPass@123 (account created but email unverified) |
| Test Steps | 1. Attempt to log in with test.pending@pynp.test credentials on UI-005. 2. Observe result. |
| Expected Result | Login is rejected or app displays "Please verify your email address before continuing." Verification prompt with Resend Email option shown (ERR-014, UI-012 behavior). User cannot access authenticated screens. |
| Priority | Critical |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

Table 21 — TC-AUTH-006 — Deactivated account cannot log in

| Field | Detail |
| --- | --- |
| Test Case ID | TC-AUTH-006 |
| Requirement ID(s) | FR-007, SR-014 |
| Feature / Module | Authentication |
| Test Scenario | Deactivated account cannot log in |
| Preconditions | test.member@pynp.test account has been deactivated by National Admin (status=archived). Firebase tokens revoked. |
| Test Data | Email: test.member@pynp.test (archived account) |
| Test Steps | 1. Attempt to log in with archived account credentials on UI-005. 2. Observe result. |
| Expected Result | Login fails. App displays an appropriate "Account deactivated" message. UI-053 Access Restricted Screen or a plain-language denial message is shown. No authenticated screen is accessible. |
| Priority | Critical |
| Test Type | Security |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

## 7.2 Registration Module Test Cases

Table 22 — TC-REG-001 — Successful 4-step member registration with all valid data

| Field | Detail |
| --- | --- |
| Test Case ID | TC-REG-001 |
| Requirement ID(s) | FR-009, FR-010, FR-011, FR-012, FR-013, FR-014, AC-001 |
| Feature / Module | Registration |
| Test Scenario | Successful 4-step member registration with all valid data |
| Preconditions | App launched. User is on UI-001 Splash. No existing account for test CNIC or email. Firebase Emulator running (or Staging). |
| Test Data | Full Name: Ahmad Ali Test ¦ Father: Zafar Ali Test ¦ CNIC: 3520312345678 ¦ DOB: 2000-03-15 ¦ Gender: Male ¦ Province: Punjab ¦ District: Lahore ¦ City: Lahore ¦ Phone: 03001234567 ¦ Email: test.new.reg@example.com ¦ Education: Bachelor ¦ Employment: Student ¦ CNIC Front: 2 MB JPG ¦ CNIC Back: 2 MB JPG ¦ CV: 3 MB PDF ¦ Payment Proof: 1 MB JPG |
| Test Steps | 1. Tap Register on UI-001 → UI-007 Step 1 opens. 2. Enter all Step 1 fields. Tap NEXT. 3. Enter all Step 2 fields. Tap NEXT. 4. Enter all Step 3 fields. Tap NEXT. 5. Upload all 4 documents on UI-010 Step 4. Tap REVIEW. 6. Review summary on UI-011. Tap SUBMIT. 7. Observe submission result and email. |
| Expected Result | Registration submitted successfully. Email verification link sent to test.new.reg@example.com. UI-012 Email Verification Pending screen shown. On email verification, UI-013 Pending Approval Status screen shows. Firestore users collection document created with status=pending. Confirmation matches AC-001. |
| Priority | Critical |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

Table 23 — TC-REG-002 — CNIC validation rejects 12-digit CNIC

| Field | Detail |
| --- | --- |
| Test Case ID | TC-REG-002 |
| Requirement ID(s) | FR-011, BR-001, ERR-001 |
| Feature / Module | Registration |
| Test Scenario | CNIC validation rejects 12-digit CNIC |
| Preconditions | UI-007 Registration Step 1 displayed. |
| Test Data | CNIC field: 123451234567 (12 digits) |
| Test Steps | 1. On UI-007, enter CNIC: 123451234567 in the CNIC field. 2. Attempt to proceed to Step 2 by tapping NEXT. |
| Expected Result | Step 1 validates the CNIC field. An inline error message appears: "Please enter a valid 13-digit CNIC number." (ERR-001). The NEXT button is disabled or the form does not advance to Step 2. |
| Priority | Critical |
| Test Type | Validation |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

Table 24 — TC-REG-003 — Duplicate CNIC rejected at server-side during registration s

| Field | Detail |
| --- | --- |
| Test Case ID | TC-REG-003 |
| Requirement ID(s) | FR-011, BR-001, ERR-002 |
| Feature / Module | Registration |
| Test Scenario | Duplicate CNIC rejected at server-side during registration submission |
| Preconditions | A member account with CNIC 3520312345678 (fictional) already exists in the system. |
| Test Data | CNIC: 3520312345678 (same as existing member) ¦ All other fields valid |
| Test Steps | 1. Complete all 4 registration steps with the duplicate CNIC. 2. Tap SUBMIT on UI-011 Review screen. 3. Cloud Function submitRegistration is invoked. 4. Observe result. |
| Expected Result | Cloud Function detects duplicate via HMAC-SHA256 cnic_lookup check (SRS §12.4). Error response returned: "An account with this CNIC already exists." ERR-002 displayed. Registration document is NOT created in Firestore. TBD — Verify in cnic_lookup collection after Firestore ERD finalized. |
| Priority | Critical |
| Test Type | Validation |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | TBD — dependent on Firestore Data Model/ERD for cnic_lookup verification |

Table 25 — TC-REG-004 — Age validation rejects applicant below 15 years

| Field | Detail |
| --- | --- |
| Test Case ID | TC-REG-004 |
| Requirement ID(s) | FR-012, BR-003, ERR-003 |
| Feature / Module | Registration |
| Test Scenario | Age validation rejects applicant below 15 years |
| Preconditions | UI-007 Registration Step 1 displayed. |
| Test Data | DOB: [Date = today minus 14 years] — age 14 at time of test |
| Test Steps | 1. On UI-007, enter Date of Birth that makes age 14 (below 15). 2. Attempt to proceed to Step 2. |
| Expected Result | Age validation fails. Error message displayed: "Registration is open to individuals aged 15–35 only." (ERR-003). DOB field highlighted in red. Form does not advance. |
| Priority | Critical |
| Test Type | Validation |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

Table 26 — TC-REG-005 — Age validation rejects applicant above 35 years

| Field | Detail |
| --- | --- |
| Test Case ID | TC-REG-005 |
| Requirement ID(s) | FR-012, BR-003, ERR-003 |
| Feature / Module | Registration |
| Test Scenario | Age validation rejects applicant above 35 years |
| Preconditions | UI-007 Registration Step 1 displayed. |
| Test Data | DOB: [Date = today minus 36 years] — age 36 at time of test |
| Test Steps | 1. On UI-007, enter Date of Birth that makes age 36 (above 35). 2. Attempt to proceed to Step 2. |
| Expected Result | Age validation fails. Error message displayed: "Registration is open to individuals aged 15–35 only." (ERR-003). ERR-003 displayed. Form does not advance. |
| Priority | Critical |
| Test Type | Validation |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

Table 27 — TC-REG-006 — Duplicate email address rejected at server-side

| Field | Detail |
| --- | --- |
| Test Case ID | TC-REG-006 |
| Requirement ID(s) | FR-013, BR-002 |
| Feature / Module | Registration |
| Test Scenario | Duplicate email address rejected at server-side |
| Preconditions | Account test.member@pynp.test already exists in Firebase Auth. |
| Test Data | Email: test.member@pynp.test (duplicate of existing account) |
| Test Steps | 1. Complete registration form with duplicate email test.member@pynp.test. 2. Submit registration. 3. Cloud Function invoked. |
| Expected Result | Firebase Auth or Cloud Function detects duplicate email. Error message displayed: "An account with this email address already exists." Registration is rejected. No new account created. |
| Priority | Critical |
| Test Type | Validation |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

Table 28 — TC-REG-007 — Rejected applicant cannot re-register within 7-day cooling p

| Field | Detail |
| --- | --- |
| Test Case ID | TC-REG-007 |
| Requirement ID(s) | FR-018, BR-012 |
| Feature / Module | Registration |
| Test Scenario | Rejected applicant cannot re-register within 7-day cooling period |
| Preconditions | test.rejected@pynp.test account exists with rejectedAt timestamp within last 7 days. |
| Test Data | Email: test.rejected@pynp.test attempting new registration within 7 days of rejection |
| Test Steps | 1. Log in or attempt to register with the rejected email within 7 days. 2. Observe system behavior. |
| Expected Result | System prevents re-registration. Message displayed: "You may re-apply after [date = rejection date + 7 days]." Registration form is not accessible within the cooling period. BR-012 enforced. |
| Priority | High |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

## 7.3 Membership Approval Module Test Cases

Table 29 — TC-APPR-001 — National Admin successfully approves a pending membership ap

| Field | Detail |
| --- | --- |
| Test Case ID | TC-APPR-001 |
| Requirement ID(s) | FR-019, FR-020, FR-023, AC-003, BR-004 |
| Feature / Module | Membership Approval |
| Test Scenario | National Admin successfully approves a pending membership application |
| Preconditions | test.na@pynp.test logged in as National Admin. At least one pending application exists with payment proof uploaded and status=pending. Payment proof marked as Verified. |
| Test Data | Approver: test.na@pynp.test ¦ Applicant: test.new.reg@example.com ¦ Membership Type: Youth MPA |
| Test Steps | 1. Login as test.na@pynp.test → Admin Dashboard (UI-017). 2. Navigate to Pending Approvals (UI-042) via drawer. 3. Verify pending application appears in filterable list. 4. Tap application card → UI-043 Application Review Screen. 5. Review all submitted fields and CNIC images. 6. Verify payment status is already Verified. 7. Select Membership Type: Youth MPA from dropdown. 8. Tap APPROVE button. 9. Confirm dialog: "Approve [Name] as Youth MPA?" → Confirm. 10. Observe result. |
| Expected Result | Cloud Function approveMembership executes. users.status set to approved. users.membershipType set to youth_mpa. PYNP Member ID generated in format PYNP-YYYY-NNNNNN (BR-019). Applicant receives FCM push notification: "Your PYNP membership is approved!" within 30 seconds (AC-003, PERF-003). Applicant receives email confirmation. Application removed from Pending list. Audit log entry created. |
| Priority | Critical |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

Table 30 — TC-APPR-002 — National Admin rejects a pending application with mandatory

| Field | Detail |
| --- | --- |
| Test Case ID | TC-APPR-002 |
| Requirement ID(s) | FR-017, BR-004 |
| Feature / Module | Membership Approval |
| Test Scenario | National Admin rejects a pending application with mandatory rejection reason |
| Preconditions | test.na@pynp.test logged in. Pending application exists on UI-042. |
| Test Data | Rejector: test.na@pynp.test ¦ Rejection reason: "Payment proof is not legible. Please resubmit." |
| Test Steps | 1. Navigate to UI-043 Application Review. 2. Tap REJECT button. 3. Observe whether rejection reason field appears. 4. Enter rejection reason. 5. Confirm rejection. 6. Observe applicant notification. |
| Expected Result | Rejection reason dialog/field appears and is mandatory (cannot reject without entering reason). Cloud Function rejectMembership executes. users.status set to rejected. Rejection reason stored. Applicant receives push notification and email with the rejection reason. Audit log entry created. BR-004 — only National Admin or President can reject. |
| Priority | Critical |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

Table 31 — TC-APPR-003 — President overrides a National Admin rejection

| Field | Detail |
| --- | --- |
| Test Case ID | TC-APPR-003 |
| Requirement ID(s) | FR-021, BR-005 |
| Feature / Module | Membership Approval |
| Test Scenario | President overrides a National Admin rejection |
| Preconditions | test.president@pynp.test logged in. An application exists with status=rejected by National Admin. |
| Test Data | Overrider: test.president@pynp.test ¦ Override reason: "Reviewed and approved by President." |
| Test Steps | 1. Login as test.president@pynp.test → Admin Dashboard. 2. Navigate to member's rejected application. 3. Observe whether Override option is visible (President-only, per UI-043 spec). 4. Enter override reason. 5. Tap Approve with Override. 6. Observe result. |
| Expected Result | Override option is visible only to President role (RoleGate). Cloud Function approveMembership executes with override flag. Override reason recorded. Member status changes to approved. Applicant notified. Audit log records override with before/after values and override reason. BR-005 enforced. |
| Priority | Critical |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

Table 32 — TC-APPR-004 — District Coordinator cannot approve membership — approval bu

| Field | Detail |
| --- | --- |
| Test Case ID | TC-APPR-004 |
| Requirement ID(s) | FR-020, BR-004, ERR-009 |
| Feature / Module | Membership Approval |
| Test Scenario | District Coordinator cannot approve membership — approval button not visible |
| Preconditions | test.dc@pynp.test logged in as District Coordinator. Pending application exists. |
| Test Data | Role: District Coordinator |
| Test Steps | 1. Login as test.dc@pynp.test. 2. Attempt to navigate to Pending Approvals screen. 3. Observe if Pending Approvals option is visible in navigation. 4. If navigable, check if APPROVE button is visible on Application Review screen. |
| Expected Result | Per SRS §7.3 permission matrix: District Coordinator does NOT have access to Pending Approvals. The Pending Approvals section is hidden from drawer (RoleGate). If somehow navigated directly via deep link, ERR-009 (Access Restricted) is shown. APPROVE button is never visible to District Coordinator role. |
| Priority | Critical |
| Test Type | RBAC |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

Table 33 — TC-APPR-005 — National Admin performs bulk approval of multiple applicatio

| Field | Detail |
| --- | --- |
| Test Case ID | TC-APPR-005 |
| Requirement ID(s) | FR-022, BR-004 |
| Feature / Module | Membership Approval |
| Test Scenario | National Admin performs bulk approval of multiple applications |
| Preconditions | test.na@pynp.test logged in. At least 3 pending applications with Verified payment exist. |
| Test Data | 3 pending applications selected |
| Test Steps | 1. Navigate to UI-042 Pending Approvals List. 2. Enable bulk select mode (checkbox icon in App Bar). 3. Select 3 application rows. 4. Tap "APPROVE SELECTED (3)" button. 5. Confirm bulk approval dialog. 6. Observe results. |
| Expected Result | All 3 applications are approved simultaneously. Each receives a PYNP Member ID. Each applicant receives FCM push notification. Audit log entry created per approval. All 3 are removed from Pending list. FR-022 verified. |
| Priority | High |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

## 7.4 Profile Module Test Cases

Table 34 — TC-PROF-001 — Approved member views complete profile with all required fie

| Field | Detail |
| --- | --- |
| Test Case ID | TC-PROF-001 |
| Requirement ID(s) | FR-024, AC-004, BR-006 |
| Feature / Module | Profile Management |
| Test Scenario | Approved member views complete profile with all required fields displayed |
| Preconditions | test.member@pynp.test logged in with Approved status. |
| Test Data | Role: Member ¦ Status: Approved |
| Test Steps | 1. Login as test.member@pynp.test. 2. Navigate to drawer → My Profile (UI-037). 3. Verify all fields visible on screen. |
| Expected Result | UI-037 displays: Full Name, PYNP Member ID (format PYNP-YYYY-NNNNNN), Membership Type badge, Status badge (Approved — green), Membership Expiry date, Father Name, DOB, Gender, Province, District, City, Phone, Email, Education, Employment, Skills chips. FR-024 verified. |
| Priority | High |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

Table 35 — TC-PROF-002 — Approved member can edit phone number — all other fields loc

| Field | Detail |
| --- | --- |
| Test Case ID | TC-PROF-002 |
| Requirement ID(s) | FR-025, BR-006, AC-004 |
| Feature / Module | Profile Management |
| Test Scenario | Approved member can edit phone number — all other fields locked |
| Preconditions | test.member@pynp.test logged in. Approved status. |
| Test Data | New Phone: 03009876543 |
| Test Steps | 1. Navigate to UI-037 My Profile. 2. Tap EDIT PROFILE → UI-038. 3. Attempt to edit Full Name field. 4. Attempt to edit Phone Number field. 5. Save changes. |
| Expected Result | Full Name field (and all fields except Profile Picture and Phone) are read-only / locked — cannot be modified (BR-006). Phone Number field is editable. After saving, new phone number 03009876543 is reflected on UI-037. AC-004 verified. Audit log records the phone update. |
| Priority | Critical |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

Table 36 — TC-PROF-003 — Member uploads new profile picture within 2 MB limit

| Field | Detail |
| --- | --- |
| Test Case ID | TC-PROF-003 |
| Requirement ID(s) | FR-027 |
| Feature / Module | Profile Management |
| Test Scenario | Member uploads new profile picture within 2 MB limit |
| Preconditions | test.member@pynp.test logged in. UI-038 Edit Profile screen accessible. |
| Test Data | Profile image: test_profile_2mb.jpg (JPG, 1.8 MB, within 2 MB limit) |
| Test Steps | 1. Navigate to UI-038 Edit Profile. 2. Tap profile picture area. 3. Select test_profile_2mb.jpg from device gallery. 4. Confirm upload. 5. Save profile. |
| Expected Result | Profile picture uploads to Firebase Storage. System resizes to 300×300 px (FR-027). New profile picture displayed immediately on UI-037 and home screen avatar. Upload successful — no error. |
| Priority | High |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

Table 37 — TC-PROF-004 — Member searches member directory by name

| Field | Detail |
| --- | --- |
| Test Case ID | TC-PROF-004 |
| Requirement ID(s) | FR-028 |
| Feature / Module | Profile Management |
| Test Scenario | Member searches member directory by name |
| Preconditions | test.member@pynp.test logged in. Member directory contains at least 5 test members. |
| Test Data | Search query: "Test" (matches multiple test members) |
| Test Steps | 1. Navigate to Member Directory (if accessible from drawer). 2. Enter "Test" in search bar. 3. Observe search results. |
| Expected Result | Search results display members whose names contain "Test". Results are paginated. Each result shows member name, district, province, and membership type. FR-028 verified. |
| Priority | Medium |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

## 7.5 Membership Renewal Module Test Cases

Table 38 — TC-RENEW-001 — System sends renewal reminder notifications at 60/30/15/7 da

| Field | Detail |
| --- | --- |
| Test Case ID | TC-RENEW-001 |
| Requirement ID(s) | FR-030, BR-009 |
| Feature / Module | Membership Renewal |
| Test Scenario | System sends renewal reminder notifications at 60/30/15/7 days before expiry |
| Preconditions | Staging environment. Member account with membershipExpiryDate set to 60 days from now. Cloud Scheduler (sendRenewalReminders) accessible for manual trigger in Staging. |
| Test Data | Member: test.member@pynp.test ¦ Expiry: 60 days from test date |
| Test Steps | 1. Set membershipExpiryDate to 60 days from now for test.member@pynp.test in Staging. 2. Manually trigger sendRenewalReminders Cloud Function. 3. Check FCM notification delivery. 4. Check email delivery. 5. Repeat for 30, 15, and 7 days before expiry. |
| Expected Result | FCM push notification delivered to test.member@pynp.test: "Renew your PYNP membership — 60 days left" (and variants for 30/15/7 days). Email notification also sent. FR-030 verified. Notifications cannot be disabled per BR-015. |
| Priority | Critical |
| Test Type | Integration |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

Table 39 — TC-RENEW-002 — Member submits renewal with payment proof; National Admin ap

| Field | Detail |
| --- | --- |
| Test Case ID | TC-RENEW-002 |
| Requirement ID(s) | FR-031, FR-032, AC-008 |
| Feature / Module | Membership Renewal |
| Test Scenario | Member submits renewal with payment proof; National Admin approves; expiry extends 12 months |
| Preconditions | test.member@pynp.test membership expiry is within 60 days. test.na@pynp.test available to approve. |
| Test Data | Renewal payment proof: renewal_payment_test.jpg (JPG, 1 MB) |
| Test Steps | 1. Login as test.member@pynp.test → Profile → Renew Membership (UI-039). 2. Tap Upload Payment Proof → select renewal_payment_test.jpg. 3. Tap Submit Renewal. 4. Login as test.na@pynp.test → Admin Drawer → Payments → Pending Verifications (UI-046). 5. Review proof → Mark Verified. 6. Navigate to renewal requests → Approve Renewal. 7. Verify member profile. |
| Expected Result | Renewal request created with Pending status. Admin verifies payment and approves. Cloud Function approveRenewal executes. membershipExpiryDate extended by exactly 12 calendar months from approval date (AC-008, BR-009). Member receives FCM push + email confirmation. Profile shows updated expiry date. |
| Priority | Critical |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

Table 40 — TC-RENEW-003 — Member status changes to Expired after 15-day grace period w

| Field | Detail |
| --- | --- |
| Test Case ID | TC-RENEW-003 |
| Requirement ID(s) | FR-033, BR-010 |
| Feature / Module | Membership Renewal |
| Test Scenario | Member status changes to Expired after 15-day grace period without renewal |
| Preconditions | Staging. Member account with membershipExpiryDate = 16 days ago. enforceExpiredStatus Cloud Function accessible. |
| Test Data | Member: test.expired@pynp.test ¦ expiry: 16 days ago (past grace period) |
| Test Steps | 1. Set membershipExpiryDate to 16 days ago for test.expired@pynp.test. 2. Trigger enforceExpiredStatus Cloud Function manually. 3. Observe Firestore users.status. 4. Attempt to access member-only features as test.expired@pynp.test. |
| Expected Result | Cloud Function sets users.status to expired. On next login/refresh, app redirects to UI-015 Expired Membership Screen. Member-only features (event registration, document download) are restricted. Renewal prompt is shown. FR-033 and BR-010 verified. |
| Priority | Critical |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

## 7.6 Events Module Test Cases

Table 41 — TC-EVT-001 — District Coordinator creates a new event with all required f

| Field | Detail |
| --- | --- |
| Test Case ID | TC-EVT-001 |
| Requirement ID(s) | FR-034 |
| Feature / Module | Events |
| Test Scenario | District Coordinator creates a new event with all required fields |
| Preconditions | test.dc@pynp.test logged in as District Coordinator. |
| Test Data | Event data per Section 5.3 Test Events. Banner: event_banner_test.jpg (3 MB) |
| Test Steps | 1. Login as test.dc@pynp.test. 2. Navigate to Create Event (drawer or FAB on UI-018). 3. UI-021 Create Event form opens. 4. Enter all required fields (title, description, category, date, venue, deadline). 5. Optionally set Max Participants: 10. 6. Upload banner image. 7. Tap Save/Publish. |
| Expected Result | Event created with status=published in Firestore events collection. Event appears on UI-018 Event List. Banner image stored in Firebase Storage. currentRegistrations counter initialized to 0. FR-034 verified. Audit log records CREATE action. |
| Priority | High |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

Table 42 — TC-EVT-002 — Approved member successfully registers for event with availa

| Field | Detail |
| --- | --- |
| Test Case ID | TC-EVT-002 |
| Requirement ID(s) | FR-036, FR-037, AC-005 |
| Feature / Module | Events |
| Test Scenario | Approved member successfully registers for event with available capacity |
| Preconditions | test.member@pynp.test logged in. Test event exists with open registration, 10 max participants, 5 current registrations, deadline in future. |
| Test Data | Member: test.member@pynp.test ¦ Event: Test Youth Mock Parliament 2026 |
| Test Steps | 1. Login as test.member@pynp.test. 2. Navigate to UI-018 Event List → tap Test event. 3. UI-019 Event Detail shows: capacity bar 5/10, REGISTER button enabled. 4. Tap REGISTER. 5. Confirmation dialog appears. 6. Confirm registration. |
| Expected Result | Registration confirmed. Cloud Function registerForEvent executes inside Firestore transaction. event_registrations document created with attendanceStatus=registered. events.currentRegistrations incremented to 6. FCM push notification: "You're registered for Test Youth Mock Parliament 2026." REGISTER button changes to "REGISTERED ✓". AC-005 verified. |
| Priority | Critical |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

Table 43 — TC-EVT-003 — Event registration blocked when capacity is reached

| Field | Detail |
| --- | --- |
| Test Case ID | TC-EVT-003 |
| Requirement ID(s) | FR-037, BR-008, ERR-011, AC-005 |
| Feature / Module | Events |
| Test Scenario | Event registration blocked when capacity is reached |
| Preconditions | Test event has Max Participants=10 and currentRegistrations=10 (fully booked). |
| Test Data | Member: test.member@pynp.test ¦ Event: Fully booked test event |
| Test Steps | 1. Login as test.member@pynp.test. 2. Navigate to fully booked test event on UI-019. 3. Observe Register button state. |
| Expected Result | REGISTER button is disabled and shows label "FULLY BOOKED" or equivalent. Capacity bar shows 10/10. ERR-011 behavior: "This event is fully booked." No registration is created. BR-008 enforced. AC-005 verified. |
| Priority | Critical |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

Table 44 — TC-EVT-004 — Event registration blocked after registration deadline has p

| Field | Detail |
| --- | --- |
| Test Case ID | TC-EVT-004 |
| Requirement ID(s) | FR-007 BR-007, ERR-010, AC-005 |
| Feature / Module | Events |
| Test Scenario | Event registration blocked after registration deadline has passed |
| Preconditions | Test event with registrationDeadline = yesterday (past). currentRegistrations < maxParticipants. |
| Test Data | Member: test.member@pynp.test ¦ Event: Test event with past deadline |
| Test Steps | 1. Login as test.member@pynp.test. 2. Navigate to event with past deadline on UI-019. 3. Observe Register button state. |
| Expected Result | REGISTER button is disabled. Label shows "Registration Closed" or "Registration has closed." ERR-010: "Registration for this event has closed." BR-007 enforced. AC-005 verified. |
| Priority | Critical |
| Test Type | Validation |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

Table 45 — TC-EVT-005 — Member cancels event registration > 24 hours before event st

| Field | Detail |
| --- | --- |
| Test Case ID | TC-EVT-005 |
| Requirement ID(s) | FR-038 |
| Feature / Module | Events |
| Test Scenario | Member cancels event registration > 24 hours before event start |
| Preconditions | test.member@pynp.test is registered for test event. Event is 48 hours away. |
| Test Data | Member: test.member@pynp.test ¦ Event start: 48 hours from now |
| Test Steps | 1. Login as test.member@pynp.test. 2. Navigate to UI-019 Event Detail for the registered event. 3. Cancel Registration TextButton is visible (event > 24h away). 4. Tap Cancel Registration. 5. Confirm dialog. |
| Expected Result | Cloud Function cancelEventRegistration executes. event_registrations.attendanceStatus set to cancelled. events.currentRegistrations decremented. REGISTER button becomes active again on event detail. Cancellation confirmation shown. |
| Priority | High |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

Table 46 — TC-EVT-006 — District Coordinator marks attendance for event participants

| Field | Detail |
| --- | --- |
| Test Case ID | TC-EVT-006 |
| Requirement ID(s) | FR-039 |
| Feature / Module | Events |
| Test Scenario | District Coordinator marks attendance for event participants |
| Preconditions | test.dc@pynp.test logged in. Test event with 5 registered participants. Event date is past. |
| Test Data | DC: test.dc@pynp.test ¦ Event: Completed test event |
| Test Steps | 1. Login as test.dc@pynp.test. 2. Navigate to Events → select completed test event → Mark Attendance (UI-022). 3. For participant 1: set attendanceStatus = attended. 4. For participant 2: set attendanceStatus = absent. 5. Save. |
| Expected Result | Attendance records updated in event_registrations collection. attendanceStatus = attended for participant 1, absent for participant 2. FR-039 verified. Audit log records batch update. |
| Priority | High |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

## 7.7 News and Announcements Module Test Cases

Table 47 — TC-NEWS-001 — Content Manager publishes a news article and all active memb

| Field | Detail |
| --- | --- |
| Test Case ID | TC-NEWS-001 |
| Requirement ID(s) | FR-042, BR-018 |
| Feature / Module | News/Content |
| Test Scenario | Content Manager publishes a news article and all active members receive push notification |
| Preconditions | test.cm@pynp.test logged in as Content Manager. At least 2 test member accounts with FCM tokens. |
| Test Data | Title: "Test Article — July 2026" ¦ Body: Test article body text ¦ Category: Update ¦ Cover image: test_cover.jpg |
| Test Steps | 1. Login as test.cm@pynp.test. 2. Navigate to Compose News (UI-025) via drawer. 3. Enter title, body, cover image, category. 4. Preview article. 5. Tap PUBLISH. 6. Check if article appears on news feed (UI-023). 7. Check FCM delivery to test.member@pynp.test. |
| Expected Result | Article published immediately (BR-018 — no scheduling). Article appears on UI-023 News Feed sorted newest-first. FCM push notification sent to all active members: "New from PYNP: Test Article — July 2026". FR-042 verified. |
| Priority | High |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

Table 48 — TC-NEWS-002 — National Admin sends targeted broadcast announcement to memb

| Field | Detail |
| --- | --- |
| Test Case ID | TC-NEWS-002 |
| Requirement ID(s) | FR-043, FR-049 |
| Feature / Module | News/Content |
| Test Scenario | National Admin sends targeted broadcast announcement to members in Punjab |
| Preconditions | test.na@pynp.test logged in. Test members exist with province=Punjab. |
| Test Data | Audience: Punjab region ¦ Message: "Important: PYNP Punjab meeting announcement" |
| Test Steps | 1. Login as test.na@pynp.test. 2. Navigate to Send Broadcast (UI-026). 3. Select audience: Punjab (regional filter). 4. Enter announcement text. 5. Confirm send. 6. Verify FCM delivery to Punjab members only. |
| Expected Result | Cloud Function dispatches FCM push notification to Punjab members only. Members outside Punjab do NOT receive the notification. FR-043 and FR-049 verified. Notification appears in inbox (UI-035) for recipients. |
| Priority | High |
| Test Type | Integration |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

## 7.8 Notifications Module Test Cases

Table 49 — TC-NOTIF-001 — Notification inbox displays read and unread notifications wi

| Field | Detail |
| --- | --- |
| Test Case ID | TC-NOTIF-001 |
| Requirement ID(s) | FR-047, FR-048 |
| Feature / Module | Notifications |
| Test Scenario | Notification inbox displays read and unread notifications with correct state |
| Preconditions | test.member@pynp.test has received 3 notifications: 2 unread, 1 read. App on any screen. |
| Test Data | Member: test.member@pynp.test |
| Test Steps | 1. Login as test.member@pynp.test. 2. Navigate to Notification Inbox (UI-035) via bottom nav Tab 5. 3. Observe notification list and visual states. |
| Expected Result | Notification Inbox shows 3 notifications grouped by date. Unread notifications (2) displayed with bold text, surface-variant background, and unread dot indicator. Read notification (1) shown with normal weight and white background. Badge count on bottom nav Tab 5 shows "2". FR-047 verified. |
| Priority | High |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

Table 50 — TC-NOTIF-002 — Member cannot disable critical notification categories (appr

| Field | Detail |
| --- | --- |
| Test Case ID | TC-NOTIF-002 |
| Requirement ID(s) | FR-048, BR-015 |
| Feature / Module | Notifications |
| Test Scenario | Member cannot disable critical notification categories (approval, expiry) |
| Preconditions | test.member@pynp.test logged in. UI-036 Notification Preferences accessible. |
| Test Data | Member: test.member@pynp.test |
| Test Steps | 1. Navigate to UI-036 Notification Preferences (from UI-035 settings gear). 2. Attempt to disable "Membership Approved" notification category. 3. Attempt to disable "Renewal Expiry" category. 4. Attempt to disable "Membership Rejected" category. |
| Expected Result | Critical notification categories (approval, rejection, expiry) are non-toggleable — toggle is disabled or absent for these categories. BR-015 enforced. Non-critical categories (Event Reminders, Broadcast, News) have enabled toggles. FR-048 verified. |
| Priority | High |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

## 7.9 Document Management Module Test Cases

Table 51 — TC-DOC-001 — Content Manager uploads a PDF document; members can view and

| Field | Detail |
| --- | --- |
| Test Case ID | TC-DOC-001 |
| Requirement ID(s) | FR-050, FR-051, FR-052 |
| Feature / Module | Documents |
| Test Scenario | Content Manager uploads a PDF document; members can view and download it |
| Preconditions | test.cm@pynp.test logged in. test.member@pynp.test available for download test. |
| Test Data | Document: test_policy_doc.pdf (PDF, 5 MB, ≤25 MB) ¦ Title: "PYNP Policy 2026" ¦ Access Level: Members Only |
| Test Steps | 1. Login as test.cm@pynp.test → Documents → Upload Document (UI-028). 2. Enter Title, Description, Category, Access Level: Members Only. 3. Upload test_policy_doc.pdf. 4. Login as test.member@pynp.test → Document List (UI-027). 5. Search for "PYNP Policy 2026". 6. Tap document → Download. |
| Expected Result | Document uploaded to Firebase Storage. Appears on UI-027 Document List for Member role (Members Only access). test.member@pynp.test can see and download it. Download logged in audit_logs collection. FR-050, FR-051, FR-052 verified. |
| Priority | High |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

Table 52 — TC-DOC-002 — Admin Only document is hidden from Member role

| Field | Detail |
| --- | --- |
| Test Case ID | TC-DOC-002 |
| Requirement ID(s) | FR-051, BR-013 |
| Feature / Module | Documents |
| Test Scenario | Admin Only document is hidden from Member role |
| Preconditions | test.cm@pynp.test has uploaded a document with Access Level: Admin Only. test.member@pynp.test logged in. |
| Test Data | Document: Admin Only test document |
| Test Steps | 1. Login as test.member@pynp.test. 2. Navigate to UI-027 Document List. 3. Search or browse for the Admin Only document. 4. Observe visibility. |
| Expected Result | Admin Only document does NOT appear in test.member@pynp.test's document list. BR-013 enforced at both Firestore security rules level and UI level. The document is only visible to National Admin+ roles. |
| Priority | Critical |
| Test Type | RBAC |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

## 7.10 Opportunities Module Test Cases

Table 53 — TC-OPP-001 — Opportunity Manager posts opportunity; member views and clic

| Field | Detail |
| --- | --- |
| Test Case ID | TC-OPP-001 |
| Requirement ID(s) | FR-059, FR-060, FR-061, BR-016 |
| Feature / Module | Opportunities |
| Test Scenario | Opportunity Manager posts opportunity; member views and clicks Apply — external URL opens |
| Preconditions | test.om@pynp.test logged in as Opportunity Manager. test.member@pynp.test to test Apply. |
| Test Data | Opportunity: Title: "QA Internship at Tech Corp" ¦ Category: Internship ¦ Organization: Tech Corp ¦ External URL: https://example.com/apply ¦ Deadline: 30 days from now |
| Test Steps | 1. Login as test.om@pynp.test → Create Opportunity (UI-034). 2. Enter all required fields including external URL https://example.com/apply. 3. Publish opportunity. 4. Login as test.member@pynp.test → Opportunities (UI-032). 5. Find "QA Internship at Tech Corp" → tap card → UI-033 Opportunity Detail. 6. Tap Apply button. |
| Expected Result | Opportunity published and visible on UI-032. Apply button on UI-033 opens https://example.com/apply in device default browser (url_launcher). FR-061 verified. Click logged for analytics (opportunities.clickCount incremented via Cloud Function). BR-016: no internal application processing. |
| Priority | High |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

## 7.11 Analytics Module Test Cases

Table 54 — TC-ANA-001 — President views complete national analytics dashboard with a

| Field | Detail |
| --- | --- |
| Test Case ID | TC-ANA-001 |
| Requirement ID(s) | FR-062, FR-063, FR-065, AC-007 |
| Feature / Module | Analytics |
| Test Scenario | President views complete national analytics dashboard with all required KPI charts |
| Preconditions | test.president@pynp.test logged in. analytics_aggregates collection has data. TBD on exact collection structure. |
| Test Data | Role: President |
| Test Steps | 1. Login as test.president@pynp.test. 2. Navigate to Analytics Dashboard (UI-048) via admin drawer. 3. Observe all dashboard elements. 4. Apply 30-day date range filter. 5. Observe data updates. |
| Expected Result | UI-048 displays: Total Members KPI card, New Members this month, Gender Distribution pie chart, Members by Province bar chart, 12-month Membership Growth line chart, Event Analytics cards. Date range filter updates all charts. Scope indicator shows "National". AC-007 verified. Dashboard loads within PERF-001 threshold. FR-062, FR-063, FR-065 verified. |
| Priority | Critical |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | TBD — specific data validation dependent on Firestore Data Model/ERD and analytics_aggregates structure |

Table 55 — TC-ANA-002 — Regional Coordinator sees only regional data on analytics da

| Field | Detail |
| --- | --- |
| Test Case ID | TC-ANA-002 |
| Requirement ID(s) | FR-065 |
| Feature / Module | Analytics |
| Test Scenario | Regional Coordinator sees only regional data on analytics dashboard |
| Preconditions | test.rc@pynp.test logged in as Regional Coordinator assigned to Punjab region. |
| Test Data | Role: Regional Coordinator ¦ Assigned region: Punjab |
| Test Steps | 1. Login as test.rc@pynp.test. 2. Navigate to Analytics Dashboard. 3. Observe scope indicator and data displayed. |
| Expected Result | Analytics Dashboard shows scope indicator "Punjab Region" (or assigned region). Data is automatically scoped to the Regional Coordinator's assigned region only. National totals are NOT displayed. FR-065 enforced by Cloud Function / Firestore security rules scoping. |
| Priority | Critical |
| Test Type | RBAC |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

## 7.12 Reports Module Test Cases

Table 56 — TC-RPT-001 — National Admin generates Total Members Report with custom da

| Field | Detail |
| --- | --- |
| Test Case ID | TC-RPT-001 |
| Requirement ID(s) | FR-066, FR-067, FR-068 |
| Feature / Module | Reports |
| Test Scenario | National Admin generates Total Members Report with custom date range and exports as PDF |
| Preconditions | test.na@pynp.test logged in. Report Generator (UI-049) accessible. |
| Test Data | Report: Total Members ¦ Date range: January 2026 to July 2026 ¦ Format: PDF |
| Test Steps | 1. Login as test.na@pynp.test → Admin Drawer → Reports (UI-049). 2. Select "Total Members Report". 3. Set custom date range: January–July 2026. 4. Tap Generate Report. 5. Tap Export → PDF. 6. Observe file download. |
| Expected Result | Report generates within PERF-004 threshold (10 seconds for ≤10,000 records). Report shows Total Members, by Province, by District, by Gender, by Membership Type, by Status. PDF downloads to device. FR-066, FR-067, FR-068 verified. |
| Priority | High |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | TBD — exact Cloud Function for report generation; verify against Firestore Data Model |

## 7.13 Audit Logs Module Test Cases

Table 57 — TC-AUD-001 — Membership approval creates immutable audit log entry with c

| Field | Detail |
| --- | --- |
| Test Case ID | TC-AUD-001 |
| Requirement ID(s) | FR-072, FR-073, FR-074, BR-014, AC-009 |
| Feature / Module | Audit Logs |
| Test Scenario | Membership approval creates immutable audit log entry with correct fields |
| Preconditions | test.na@pynp.test has just approved a test application. Audit log viewer accessible to Super Admin. |
| Test Data | Actor: test.na@pynp.test (National Admin) ¦ Action: approveMembership ¦ Target: users/{uid} |
| Test Steps | 1. Perform a membership approval as test.na@pynp.test (TC-APPR-001 prerequisite). 2. Login as test.sa@pynp.test → Admin Drawer → Audit Log (UI-051). 3. Search for the approval action. 4. Tap the log entry to view details. 5. Attempt to delete the audit log entry as Super Admin. |
| Expected Result | Audit log entry exists with: timestamp (UTC), userId (test.na UID), userRole (national_admin), actionType (APPROVE), targetCollection (users), targetDocumentId (applicant UID), afterValue (status=approved, membershipId). Delete attempt is rejected — Firestore security rules deny client writes to audit_logs (BR-014, AC-009). Entry is append-only. |
| Priority | Critical |
| Test Type | Security |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

Table 58 — TC-AUD-002 — Audit log viewer shows complete log to Super Admin; National

| Field | Detail |
| --- | --- |
| Test Case ID | TC-AUD-002 |
| Requirement ID(s) | FR-073, FR-074 |
| Feature / Module | Audit Logs |
| Test Scenario | Audit log viewer shows complete log to Super Admin; National Admin sees scoped log only |
| Preconditions | Both test.sa@pynp.test and test.na@pynp.test have performed actions. Audit log has entries from both. |
| Test Data | SA: test.sa@pynp.test ¦ NA: test.na@pynp.test |
| Test Steps | 1. Login as test.sa@pynp.test → Audit Log (UI-051). Note total entry count. 2. Login as test.na@pynp.test → Audit Log. Note entry count. |
| Expected Result | Super Admin sees ALL audit log entries across all users. National Admin sees audit log scoped to their own actions and their managed users only — entry count is less than Super Admin view. FR-073 verified. |
| Priority | High |
| Test Type | RBAC |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

## 7.14 Administration Module Test Cases

Table 59 — TC-ADM-001 — Super Admin assigns District Coordinator role to a Member ac

| Field | Detail |
| --- | --- |
| Test Case ID | TC-ADM-001 |
| Requirement ID(s) | FR-075, AC-010 |
| Feature / Module | Administration |
| Test Scenario | Super Admin assigns District Coordinator role to a Member account |
| Preconditions | test.sa@pynp.test logged in as Super Admin. test.member@pynp.test exists as Member. |
| Test Data | Target: test.member@pynp.test ¦ New role: district_coordinator |
| Test Steps | 1. Login as test.sa@pynp.test → User Role Assignment (UI-050). 2. Search for test.member@pynp.test. 3. Change role from member to district_coordinator. 4. Confirm role change dialog. 5. Login as test.member@pynp.test. 6. Observe navigation and available features. |
| Expected Result | Cloud Function updateUserRole executes. Firebase custom claims updated immediately. Role change takes effect within one app refresh (AC-010). test.member@pynp.test now has district_coordinator permissions — Create Event option appears in navigation. Role change recorded in audit log with before (member) and after (district_coordinator) values. FR-075 verified. |
| Priority | Critical |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

Table 60 — TC-ADM-002 — National Admin exports complete member database as CSV

| Field | Detail |
| --- | --- |
| Test Case ID | TC-ADM-002 |
| Requirement ID(s) | FR-077 |
| Feature / Module | Administration |
| Test Scenario | National Admin exports complete member database as CSV |
| Preconditions | test.na@pynp.test logged in. Member records exist in Firestore. |
| Test Data | Role: National Admin ¦ Export format: CSV |
| Test Steps | 1. Login as test.na@pynp.test → Admin Drawer → Data Export (if accessible). 2. Trigger CSV export. 3. Observe file download. |
| Expected Result | CSV file containing member records downloads to device. File contains member fields as defined in SRS §12 (excluding encryptedCnic and cnicLookupHash — sensitive fields must not be included in export per SRS §14.2 SR-009). FR-077 verified. |
| Priority | High |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | TBD — exact fields included in CSV export dependent on Firestore Data Model/ERD |

Table 61 — TC-ADM-003 — National Admin removes published news article with mandatory

| Field | Detail |
| --- | --- |
| Test Case ID | TC-ADM-003 |
| Requirement ID(s) | FR-078 |
| Feature / Module | Administration |
| Test Scenario | National Admin removes published news article with mandatory reason |
| Preconditions | test.na@pynp.test logged in. A published news article exists on UI-023. |
| Test Data | Target: "Test Article — July 2026" ¦ Removal reason: "Incorrect information" |
| Test Steps | 1. Login as test.na@pynp.test. 2. Navigate to the published article. 3. Tap content moderation action (remove). 4. Enter removal reason. 5. Confirm. |
| Expected Result | Article is removed from news feed. Removal reason recorded in Firestore. Audit log entry created with reason. Article no longer visible to Members. FR-078 verified. |
| Priority | High |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

# 8. ROLE-BASED ACCESS TESTING

## 8.1 Role-Based Access Test Matrix

Source: SRS Section 7.3 Permission Matrix. Tests verify that RoleGate widget and Firestore security rules enforce access correctly for all 10 roles. Legend: PASS = accessible and functional; DENIED = access restricted (UI-053 shown or button hidden).

Table 62 — Role-Based Access Test Matrix — Key Screens and Actions

| Screen / Action | Guest | Member | DC | RC | CM | OM | NA | Pres | SA |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UI-005 Login Screen | PASS | N/A | N/A | N/A | N/A | N/A | N/A | N/A | N/A |
| UI-007 Register (submit) | PASS | DENIED | DENIED | DENIED | DENIED | DENIED | DENIED | DENIED | DENIED |
| UI-016 Member Home | DENIED | PASS | PASS | PASS | PASS | PASS | DENIED* | DENIED* | DENIED* |
| UI-017 Admin Dashboard | DENIED | DENIED | DENIED | DENIED | DENIED | DENIED | PASS | PASS | PASS |
| UI-018 Event List (view) | DENIED | PASS | PASS | PASS | PASS | PASS | PASS | PASS | PASS |
| UI-019 Register for Event | DENIED | PASS | PASS | PASS | DENIED | DENIED | PASS | PASS | PASS |
| UI-021 Create Event | DENIED | DENIED | PASS | PASS | PASS | DENIED | PASS | PASS | PASS |
| UI-022 Mark Attendance | DENIED | DENIED | PASS | PASS | DENIED | DENIED | PASS | PASS | PASS |
| UI-025 Compose News | DENIED | DENIED | DENIED | DENIED | PASS | DENIED | PASS | PASS | PASS |
| UI-026 Send Broadcast | DENIED | DENIED | DENIED | DENIED | DENIED | DENIED | PASS | PASS | PASS |
| UI-028 Upload Document | DENIED | DENIED | DENIED | DENIED | PASS | DENIED | PASS | PASS | PASS |
| UI-034 Create Opportunity | DENIED | DENIED | DENIED | DENIED | DENIED | PASS | PASS | PASS | PASS |
| UI-042 Pending Approvals | DENIED | DENIED | DENIED | DENIED | DENIED | DENIED | PASS | PASS | PASS |
| UI-043 Approve/Reject | DENIED | DENIED | DENIED | DENIED | DENIED | DENIED | PASS | PASS | PASS |
| UI-043 Override (President) | DENIED | DENIED | DENIED | DENIED | DENIED | DENIED | DENIED | PASS | PASS |
| UI-048 Analytics (regional) | DENIED | DENIED | DENIED | PASS | DENIED | DENIED | DENIED | DENIED | DENIED |
| UI-048 Analytics (national) | DENIED | DENIED | DENIED | DENIED | DENIED | DENIED | PASS | PASS | PASS |
| UI-049 Reports | DENIED | DENIED | DENIED | PASS | DENIED | DENIED | PASS | PASS | PASS |
| UI-050 Role Assignment | DENIED | DENIED | DENIED | DENIED | DENIED | DENIED | DENIED | DENIED | PASS |
| UI-051 Audit Log | DENIED | DENIED | DENIED | DENIED | DENIED | DENIED | PASS | PASS | PASS |
| UI-052 System Settings | DENIED | DENIED | DENIED | DENIED | DENIED | DENIED | DENIED | DENIED | PASS |

* = Admin Dashboard replaces standard Home for NA/Pres/SA; standard Home is not shown to these roles.

## 8.2 Dedicated RBAC Test Cases

Table 63 — TC-RBAC-001 — Member role cannot access Pending Approvals — hidden by Role

| Field | Detail |
| --- | --- |
| Test Case ID | TC-RBAC-001 |
| Requirement ID(s) | SRS §7, NFR-012, ERR-009 |
| Feature / Module | RBAC |
| Test Scenario | Member role cannot access Pending Approvals — hidden by RoleGate and blocked by Firestore rules |
| Preconditions | test.member@pynp.test logged in. |
| Test Data | Role: Member |
| Test Steps | 1. Login as test.member@pynp.test. 2. Navigate the drawer and bottom navigation — look for Pending Approvals option. 3. Attempt to navigate directly to the Pending Approvals route via deep link. 4. Attempt to make a direct Firestore read of the users collection with status=pending filter. |
| Expected Result | Pending Approvals option is NOT visible in any navigation (RoleGate hides it). Direct deep link navigation redirects to UI-053 Access Restricted Screen. Direct Firestore query blocked by security rules with permission-denied. ERR-009 behavior verified. |
| Priority | Critical |
| Test Type | RBAC |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

Table 64 — TC-RBAC-002 — National Admin cannot write to audit_logs collection directl

| Field | Detail |
| --- | --- |
| Test Case ID | TC-RBAC-002 |
| Requirement ID(s) | SRS §7, NFR-012, BR-014 |
| Feature / Module | RBAC |
| Test Scenario | National Admin cannot write to audit_logs collection directly |
| Preconditions | test.na@pynp.test logged in. |
| Test Data | Role: National Admin |
| Test Steps | 1. Using Firebase Console (Staging) or Postman, attempt to directly write a document to the audit_logs collection using test.na@pynp.test credentials. 2. Observe Firestore response. |
| Expected Result | Firestore security rules deny the write attempt with permission-denied. Audit logs are ONLY writable by Cloud Functions via Admin SDK. BR-014 enforced. The write is not created. |
| Priority | Critical |
| Test Type | Security |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

Table 65 — TC-RBAC-003 — National Admin cannot use President override control on Appl

| Field | Detail |
| --- | --- |
| Test Case ID | TC-RBAC-003 |
| Requirement ID(s) | SRS §7, FR-021, BR-005 |
| Feature / Module | RBAC |
| Test Scenario | National Admin cannot use President override control on Application Review |
| Preconditions | test.na@pynp.test logged in. A previously rejected application exists. |
| Test Data | Role: National Admin |
| Test Steps | 1. Login as test.na@pynp.test → navigate to a rejected application on UI-043. 2. Observe whether Override button/option is visible. |
| Expected Result | Override option is NOT visible to National Admin role. RoleGate hides the Override control. Only President and Super Admin roles can see and use the Override control. BR-005 enforced. |
| Priority | Critical |
| Test Type | RBAC |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

Table 66 — TC-RBAC-004 — Regional Coordinator analytics dashboard is scoped to assign

| Field | Detail |
| --- | --- |
| Test Case ID | TC-RBAC-004 |
| Requirement ID(s) | FR-065, SRS §7 |
| Feature / Module | RBAC |
| Test Scenario | Regional Coordinator analytics dashboard is scoped to assigned region only |
| Preconditions | test.rc@pynp.test logged in as Regional Coordinator assigned to Punjab. Members in Punjab and Sindh exist. |
| Test Data | Role: Regional Coordinator ¦ Assigned: Punjab |
| Test Steps | 1. Login as test.rc@pynp.test → Analytics Dashboard (UI-048). 2. Observe Members by Province chart. 3. Verify if Sindh data appears. |
| Expected Result | Dashboard shows only Punjab data. Sindh and other province data do not appear. Scope indicator shows "Punjab Region." FR-065 verified. |
| Priority | Critical |
| Test Type | RBAC |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

# 9. UI/UX TEST CASES

## 9.1 Screen Loading and Navigation Tests

Table 67 — UI Screen Test Summary

| Test Case ID | Screen ID | Screen Name | Test Scenario | Expected Behavior | Priority |
| --- | --- | --- | --- | --- | --- |
| TC-UI-001 | UI-001 | Splash Screen | App launch shows splash for ~2 sec then navigates | Splash with PYNP logo displays 2 sec → auth-state redirect | High |
| TC-UI-002 | UI-002–004 | Onboarding | First launch shows 3 onboarding screens; swipe navigation | 3 screens shown on first launch; not shown on subsequent launches | Medium |
| TC-UI-003 | UI-005 | Login Screen | All UI components render correctly | Logo, email field, password field (with eye toggle), Login button, Forgot Password link, Register link all visible and interactive | High |
| TC-UI-004 | UI-007–011 | Registration Steps | Multi-step form shows correct step and progress indicator | Progress bar advances: 25% → 50% → 75% → 100%. Back navigation retains entered data. | Critical |
| TC-UI-005 | UI-012 | Email Verification Pending | Screen shows after registration submit; Resend button works | Confirmation message shown. Resend Email button triggers new verification email. | High |
| TC-UI-006 | UI-016 | Member Home | Home screen shows all quick-action tiles and upcoming events | Welcome message, status card, event cards, news items, quick actions grid all visible. OfflineBanner absent when online. | High |
| TC-UI-007 | UI-017 | Admin Dashboard | Admin dashboard shows KPI cards and alert cards | KPI cards (4), alert cards for pending items, quick actions grid, recent activity list all visible to NA/Pres/SA. | High |
| TC-UI-008 | UI-018 | Event List | Events load with pagination and category filter chips | Event cards display with banner thumbnail, title, date, venue, status badge. Load More works. | High |
| TC-UI-009 | UI-019 | Event Detail | Full event detail with capacity bar and correct button state | Banner, title, date, venue, capacity bar, registration deadline, description, Register button with correct state. | Critical |
| TC-UI-010 | UI-035 | Notification Inbox | Inbox shows grouped notifications with read/unread states | Date groupings (Today/Yesterday/Earlier). Bold+blue dot for unread. Normal weight for read. Badge count on Tab 5. | High |
| TC-UI-011 | UI-037 | My Profile | Profile shows all required fields and status badges | PYNP Member ID, Membership Type chip, Status badge (correct color), expiry date, all profile fields. | High |
| TC-UI-012 | UI-038 | Edit Profile | Only Phone and Profile Picture are editable; all other fields locked | Phone field has edit capability. All other fields are read-only with lock indicator. BR-006 enforced. | Critical |
| TC-UI-013 | UI-042 | Pending Approvals | List renders with filter/sort and bulk select | Filter chips, sort dropdown, bulk select toggle. Application cards with payment status chip. | High |
| TC-UI-014 | UI-043 | Application Review | All document previews and action buttons correct by role | CNIC image thumbnails tappable. CV link opens PDF. Approve/Reject buttons visible to NA/Pres. Override only to Pres. | Critical |
| TC-UI-015 | UI-048 | Analytics Dashboard | Charts render with correct data scope per role | fl_chart renders pie, bar, line charts. Date filter applies. Scope indicator correct per role. | High |
| TC-UI-016 | UI-051 | Audit Log Viewer | Immutability notice banner always shown; no delete option | Immutability banner at top. No delete button or option visible for any user role. | Critical |
| TC-UI-017 | UI-053 | Access Restricted | Shown when unauthorized route accessed | "You do not have permission to perform this action" message. Back button returns to previous screen. | Critical |
| TC-UI-018 | UI-054 | Offline Banner | Banner appears when device loses connectivity | OfflineBanner appears at top of AppShell. Disappears when connectivity restored. Approval/payment buttons disabled. | High |

## 9.2 Bottom Navigation and Drawer Tests

Table 68 — TC-UI-019 — Bottom navigation bar has exactly 5 tabs for authenticated M

| Field | Detail |
| --- | --- |
| Test Case ID | TC-UI-019 |
| Requirement ID(s) | SRS §16.2, SDD §8.1 |
| Feature / Module | UI Navigation |
| Test Scenario | Bottom navigation bar has exactly 5 tabs for authenticated Member role |
| Preconditions | test.member@pynp.test logged in. |
| Test Data | Role: Member |
| Test Steps | 1. Login as test.member@pynp.test. 2. Count bottom navigation tabs. 3. Tap each tab and verify destination. |
| Expected Result | Exactly 5 bottom navigation tabs visible: Home / Events / News / Documents / Notifications. Each tab navigates to correct screen. Active tab highlighted. SRS §16.2 constraint verified. |
| Priority | High |
| Test Type | UI-UX |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

Table 69 — TC-UI-020 — Drawer navigation shows role-appropriate items only (RoleGat

| Field | Detail |
| --- | --- |
| Test Case ID | TC-UI-020 |
| Requirement ID(s) | SDD §8.1, SRS §16.2 |
| Feature / Module | UI Navigation |
| Test Scenario | Drawer navigation shows role-appropriate items only (RoleGate) |
| Preconditions | test.member@pynp.test and test.na@pynp.test both tested. |
| Test Data | Roles: Member and National Admin |
| Test Steps | 1. Login as test.member@pynp.test → open drawer. Note all visible items. 2. Login as test.na@pynp.test → open drawer. Note all visible items. 3. Compare. |
| Expected Result | Member drawer: Profile, Opportunities, Gallery, Volunteers (if eligible). No admin sections. NA drawer: includes Approvals, Member Management, Payments, Analytics, Reports, Broadcast. RoleGate hides unauthorized sections. |
| Priority | High |
| Test Type | RBAC |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

# 10. VALIDATION AND NEGATIVE TESTING

Table 70 — Validation and Negative Test Cases Summary

| TC ID | Requirement | Field/Scenario | Invalid Input | Expected Behavior |
| --- | --- | --- | --- | --- |
| TC-VAL-001 | FR-011, ERR-001 | CNIC — too short | 123451234567 (12 digits) | Inline error: "Please enter a valid 13-digit CNIC number." Step 1 does not advance. |
| TC-VAL-002 | FR-011, ERR-001 | CNIC — too long | 12345123456789 (14 digits) | Same as TC-VAL-001. |
| TC-VAL-003 | FR-011, ERR-001 | CNIC — non-numeric | 1234512345AB | Same ERR-001 inline error. |
| TC-VAL-004 | FR-012, ERR-003 | Age — under 15 | DOB: 14 years ago | ERR-003: "Registration is open to individuals aged 15–35 only." |
| TC-VAL-005 | FR-012, ERR-003 | Age — over 35 | DOB: 36 years ago | Same ERR-003 error. |
| TC-VAL-006 | NFR-009 | Password — too short | pass1 (7 chars) | Error: password must be at least 8 characters. |
| TC-VAL-007 | NFR-009 | Password — no uppercase | testpass@1 | Error: password must contain at least 1 uppercase letter. |
| TC-VAL-008 | NFR-009 | Password — no special char | TestPass123 | Error: password must contain at least 1 special character. |
| TC-VAL-009 | FR-010, ERR-004 | CNIC Front — wrong type | document.pdf (PDF not JPG/PNG) | ERR-004: "Please upload a JPG or PNG file only." File picker clears. |
| TC-VAL-010 | FR-010, ERR-005 | CNIC Front — oversized | cnic_6mb.jpg (6 MB > 5 MB limit) | ERR-005: "File size exceeds the allowed limit. Max: 5 MB." |
| TC-VAL-011 | FR-010, ERR-004 | CV — wrong type | cv.jpg (JPG not PDF) | ERR-004: "CV must be a PDF file only." |
| TC-VAL-012 | FR-010, ERR-005 | CV — oversized | cv_11mb.pdf (11 MB > 10 MB limit) | ERR-005: "File size exceeds the allowed limit. Max: 10 MB." |
| TC-VAL-013 | FR-050, ERR-005 | Document upload — oversized | doc_26mb.pdf (26 MB > 25 MB limit) | ERR-005 for document upload. Upload rejected. |
| TC-VAL-014 | FR-034 | Event Title — over 100 chars | 101-character string | Validation error: "Event title must not exceed 100 characters." |
| TC-VAL-015 | FR-034 | Event Description — over 2000 chars | 2001-character string | Validation error: "Description must not exceed 2000 characters." |
| TC-VAL-016 | FR-009 | Skills — more than 20 selected | Attempt to select 21st skill chip | 21st selection is rejected or chip is unselectable. Error: "Maximum 20 skills may be selected." |
| TC-VAL-017 | FR-003, ERR-007 | Login — empty email | Empty email field, valid password | Login button disabled or form validation prevents submission. |
| TC-VAL-018 | FR-003, ERR-007 | Login — invalid email format | notanemail, valid password | ERR-007 or validation error: "Please enter a valid email address." |
| TC-VAL-019 | SRS §16.2 | Touch target — min 48dp | Tap smallest interactive element | All interactive elements must be at least 48×48 dp. Tappable by average fingertip. |
| TC-VAL-020 | NFR-018 | Error messages — no technical codes | Trigger any error scenario | All error messages are in plain language. No Firebase error codes, stack traces, or technical exceptions exposed. |

# 11. SECURITY TESTING

## 11.1 Security Test Cases

Table 71 — TC-SEC-001 — CNIC stored in Firestore as AES-256-GCM encrypted value — ne

| Field | Detail |
| --- | --- |
| Test Case ID | TC-SEC-001 |
| Requirement ID(s) | SR-006, AC-011, SRS §14.2 |
| Feature / Module | Security |
| Test Scenario | CNIC stored in Firestore as AES-256-GCM encrypted value — never plaintext |
| Preconditions | A member registration has been completed. Direct Firestore access available via Firebase Console (Staging). |
| Test Data | Member UID known. Access Firestore Console → users/{uid} |
| Test Steps | 1. Complete a test registration (TC-REG-001). 2. Open Firebase Console → Firestore → users collection → locate the new document. 3. Inspect the encryptedCnic field value. 4. Inspect the cnicLookupHash field value. |
| Expected Result | encryptedCnic field contains AES-256-GCM ciphertext — not a readable 13-digit number. cnicLookupHash is a 64-character hex HMAC-SHA256 string — not the plaintext CNIC. The plaintext CNIC 3520312345678 does NOT appear anywhere in Firestore. AC-011 verified. SR-006 verified. |
| Priority | Critical |
| Test Type | Security |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | TBD — exact Firestore field verification dependent on Firestore Data Model/ERD |

Table 72 — TC-SEC-002 — Account locked for 15 minutes after 5 consecutive login fail

| Field | Detail |
| --- | --- |
| Test Case ID | TC-SEC-002 |
| Requirement ID(s) | SR-015, NFR-013, ERR-008 |
| Feature / Module | Security |
| Test Scenario | Account locked for 15 minutes after 5 consecutive login failures |
| Preconditions | test.member@pynp.test account exists. |
| Test Data | 5 consecutive failed login attempts with wrong password |
| Test Steps | 1. Attempt login with wrong password 5 consecutive times. 2. Note time of 5th failure. 3. Attempt login again immediately. 4. Attempt login after 14 minutes. 5. Attempt login after 16 minutes. |
| Expected Result | After 5th failure: ERR-008 modal "Account temporarily locked. Try again in 15 minutes." Login attempts at minute 14 still fail. Login attempt at minute 16 (after lockout expires) succeeds with correct credentials. NFR-013 verified. |
| Priority | Critical |
| Test Type | Security |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

Table 73 — TC-SEC-003 — CNIC images in Firebase Storage not accessible by Member rol

| Field | Detail |
| --- | --- |
| Test Case ID | TC-SEC-003 |
| Requirement ID(s) | SR-007, SRS §12.13 |
| Feature / Module | Security |
| Test Scenario | CNIC images in Firebase Storage not accessible by Member role directly |
| Preconditions | test.member@pynp.test logged in. A different member's CNIC front URL is known. |
| Test Data | Storage path of another member's CNIC front image |
| Test Steps | 1. Using Firebase SDK client with test.member@pynp.test credentials, attempt to download another member's CNIC front image from Firebase Storage using its known path. 2. Observe result. |
| Expected Result | Firebase Storage security rules return permission-denied. Download fails. CNIC images are only accessible by: (a) the document owner, (b) national_admin+. Member role cannot access other members' CNIC images. SR-007 verified. |
| Priority | Critical |
| Test Type | Security |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

Table 74 — TC-SEC-004 — Firestore security rules enforce RBAC — Member cannot read p

| Field | Detail |
| --- | --- |
| Test Case ID | TC-SEC-004 |
| Requirement ID(s) | SR-004, NFR-012, SRS §12.13 |
| Feature / Module | Security |
| Test Scenario | Firestore security rules enforce RBAC — Member cannot read pending applications |
| Preconditions | test.member@pynp.test logged in. |
| Test Data | Direct Firestore query: users collection filtered by status=pending |
| Test Steps | 1. Using Firebase SDK with test.member@pynp.test credentials, execute: db.collection("users").where("status","==","pending").get() 2. Observe Firestore response. |
| Expected Result | Firestore security rules return permission-denied. Member role cannot query the users collection for other users' documents. Only national_admin+ can access other users' data per security rules. NFR-012 verified. |
| Priority | Critical |
| Test Type | Security |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

Table 75 — TC-SEC-005 — Direct client write to audit_logs collection is denied for a

| Field | Detail |
| --- | --- |
| Test Case ID | TC-SEC-005 |
| Requirement ID(s) | SR-016, FR-072, BR-014 |
| Feature / Module | Security |
| Test Scenario | Direct client write to audit_logs collection is denied for all roles including Super Admin |
| Preconditions | test.sa@pynp.test (Super Admin) — highest privilege role. |
| Test Data | Target: audit_logs collection ¦ Attempted write: { logId: "fake", actionType: "FAKE" } |
| Test Steps | 1. Using Firebase SDK with test.sa@pynp.test credentials, attempt: db.collection("audit_logs").add({ logId: "fake", ... }) 2. Observe result. |
| Expected Result | Firestore security rules return permission-denied. No document is created in audit_logs. Audit logs are append-only via Cloud Functions only. BR-014 verified. This applies to ALL roles including Super Admin. |
| Priority | Critical |
| Test Type | Security |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

Table 76 — TC-SEC-006 — cnic_lookup collection not accessible by any client role

| Field | Detail |
| --- | --- |
| Test Case ID | TC-SEC-006 |
| Requirement ID(s) | SRS §12.4, FR-011 |
| Feature / Module | Security |
| Test Scenario | cnic_lookup collection not accessible by any client role |
| Preconditions | test.sa@pynp.test logged in (highest privilege). |
| Test Data | Target: cnic_lookup collection |
| Test Steps | 1. Using Firebase SDK with test.sa@pynp.test credentials, attempt to read from cnic_lookup collection. 2. Attempt to write to cnic_lookup collection. |
| Expected Result | Both read and write operations return permission-denied for all client roles including Super Admin. cnic_lookup is exclusively accessible via Firebase Admin SDK in Cloud Functions. SRS §12.4 verified. |
| Priority | Critical |
| Test Type | Security |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | TBD — dependent on Firestore Data Model/ERD for exact collection name confirmation |

Table 77 — TC-SEC-007 — All API traffic uses TLS — HTTP connections rejected

| Field | Detail |
| --- | --- |
| Test Case ID | TC-SEC-007 |
| Requirement ID(s) | NFR-011, SR-008 |
| Feature / Module | Security |
| Test Scenario | All API traffic uses TLS — HTTP connections rejected |
| Preconditions | Network monitoring tool active (Charles Proxy or similar). |
| Test Data | Network capture during app operation |
| Test Steps | 1. Configure test device to route traffic through Charles Proxy. 2. Perform several app operations (login, load events, upload file). 3. Inspect captured network traffic protocols. |
| Expected Result | All captured network requests use HTTPS (TLS 1.3). No plain HTTP requests observed. All Firebase SDK calls are HTTPS by default. NFR-011 and SR-008 verified. |
| Priority | Critical |
| Test Type | Security |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

# 12. PERFORMANCE TESTING

Performance tests verify PERF-001 through PERF-007 targets defined in SRS Section 24. Acceptance thresholds are as specified in the SRS. Where SRS specifies a target, that is the pass threshold. Where not specified, acceptance threshold is marked TBD.

Table 78 — Performance Test Cases

| TC ID | PERF Req | Test Scenario | Test Method | Acceptance Threshold | Status Field |
| --- | --- | --- | --- | --- | --- |
| TC-PERF-001 | PERF-001 | Primary screen load time on 4G | Time from navigation trigger to full screen render on 4G device for Home, Events, News, Documents, Profile screens | < 2 seconds per screen | [ ] |
| TC-PERF-002 | PERF-002 | Registration form submission with 4 document uploads on 4G | Time from Submit tap (UI-011) to "Pending" confirmation screen on 4G | < 30 seconds total | [ ] |
| TC-PERF-003 | PERF-003 | FCM push notification delivery latency | Trigger approval event; measure time from Cloud Function execution to notification appearing on test device | 95% of deliveries < 30 seconds | [ ] |
| TC-PERF-004 | PERF-004 | Total Members Report generation time | Generate Total Members Report for test dataset ≤ 10,000 records; measure generation to export-ready time | < 10 seconds | [ ] |
| TC-PERF-005 | PERF-005 | Concurrent user load — 500 users | Simulate 500 concurrent sessions using Firebase Emulator load test scripts | Response times remain < 3 seconds | [ ] |
| TC-PERF-006 | PERF-006 | Paginated list query — page 20 items | Measure Firestore query response time for events list (page size 20) using Firestore query profiling | < 1 second | [ ] |
| TC-PERF-007 | PERF-007 | Image thumbnail loading — CDN cache | Load event list with 20 banner thumbnails on 4G with CDN cache warm | < 1.5 seconds per thumbnail | [ ] |
| TC-PERF-008 | NFR-001 | App installation size | Measure APK size (Android) and IPA size (iOS) of release build | ≤ 50 MB each (NFR-026) | [ ] |

# 13. OFFLINE AND NETWORK TESTING

Source: SRS Section 15 (Offline Behavior and Data Synchronization), NFR-OFF-01 through NFR-OFF-05. All offline tests are based on the defined offline capability matrix in SRS §15.

Table 79 — TC-OFF-001 — OfflineBanner appears when device loses internet connectivit

| Field | Detail |
| --- | --- |
| Test Case ID | TC-OFF-001 |
| Requirement ID(s) | NFR-OFF-05, SRS §15 |
| Feature / Module | Offline/Connectivity |
| Test Scenario | OfflineBanner appears when device loses internet connectivity |
| Preconditions | test.member@pynp.test logged in on UI-016 Member Home. Device has internet. |
| Test Data | Action: Enable airplane mode |
| Test Steps | 1. Login and navigate to Member Home (UI-016). 2. Enable airplane mode on device. 3. Observe UI within 5 seconds. |
| Expected Result | OfflineBanner appears (persistent, unobtrusive) indicating offline status. "You are offline — some actions are limited." Banner does not dismiss without connectivity restoration. NFR-OFF-05 verified. |
| Priority | High |
| Test Type | Offline |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

Table 80 — TC-OFF-002 — Previously loaded screens remain readable offline via Firest

| Field | Detail |
| --- | --- |
| Test Case ID | TC-OFF-002 |
| Requirement ID(s) | NFR-OFF-01, SRS §15 |
| Feature / Module | Offline/Connectivity |
| Test Scenario | Previously loaded screens remain readable offline via Firestore cache |
| Preconditions | test.member@pynp.test logged in. Events list and profile have been loaded while online. |
| Test Data | Action: Enable airplane mode after loading |
| Test Steps | 1. Login and load Events list (UI-018). 2. Load Profile (UI-037). 3. Enable airplane mode. 4. Navigate to Events list — scroll through loaded events. 5. Navigate to Profile. |
| Expected Result | Previously loaded Events list and Profile remain readable from Firestore local cache. OfflineBanner shown. Data is visible without network. NFR-OFF-01 verified. |
| Priority | High |
| Test Type | Offline |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

Table 81 — TC-OFF-003 — Registration form submission blocked offline — requires inte

| Field | Detail |
| --- | --- |
| Test Case ID | TC-OFF-003 |
| Requirement ID(s) | SRS §15 — Registration = No offline |
| Feature / Module | Offline/Connectivity |
| Test Scenario | Registration form submission blocked offline — requires internet connection |
| Preconditions | Device is in airplane mode. App is on UI-011 Registration Review screen. |
| Test Data | Action: Attempt to submit registration while offline |
| Test Steps | 1. Enable airplane mode before starting registration. 2. Complete all 4 registration steps. 3. Tap SUBMIT on UI-011. 4. Observe result. |
| Expected Result | System detects no connectivity. SUBMIT is disabled or shows error: "Registration requires an internet connection." Registration is NOT submitted. No partial data queued. SRS §15 verified. |
| Priority | Critical |
| Test Type | Offline |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

Table 82 — TC-OFF-004 — Membership approval buttons disabled offline — irreversible

| Field | Detail |
| --- | --- |
| Test Case ID | TC-OFF-004 |
| Requirement ID(s) | NFR-OFF-04, SRS §15 |
| Feature / Module | Offline/Connectivity |
| Test Scenario | Membership approval buttons disabled offline — irreversible action not queued |
| Preconditions | test.na@pynp.test logged in on UI-043 Application Review. Device loses connectivity. |
| Test Data | Action: Enable airplane mode while on Application Review screen |
| Test Steps | 1. Login as test.na@pynp.test. Navigate to UI-043. 2. Enable airplane mode. 3. Observe APPROVE and REJECT button states. |
| Expected Result | APPROVE and REJECT buttons are disabled with tooltip "Requires internet connection." Buttons are NOT queued. NFR-OFF-04 enforced. This prevents conflicting concurrent decisions from being queued offline. |
| Priority | Critical |
| Test Type | Offline |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

Table 83 — TC-OFF-005 — Event registration queued offline; rejected on sync if capac

| Field | Detail |
| --- | --- |
| Test Case ID | TC-OFF-005 |
| Requirement ID(s) | NFR-OFF-02, NFR-OFF-03, SRS §15 |
| Feature / Module | Offline/Connectivity |
| Test Scenario | Event registration queued offline; rejected on sync if capacity filled during offline period |
| Preconditions | test.member@pynp.test logged in. Test event has 9/10 capacity. Device loses connectivity. |
| Test Data | Setup: Have second tester fill last spot (capacity reaches 10) while first tester is offline attempting to register. |
| Test Steps | 1. test.member@pynp.test is on Event Detail (UI-019). Enable airplane mode. 2. Tap REGISTER — queued write indicator shown. 3. While test.member@pynp.test is offline, a second tester fills the last spot (10/10). 4. test.member@pynp.test restores connectivity. 5. Observe sync result. |
| Expected Result | Queued registration attempts to sync. Cloud Function rejects it because capacity is now 10/10. NFR-OFF-03: app surfaces a clear notification: "Your event registration could not be confirmed — the event is now fully booked." No silent failure. Registration is NOT created. |
| Priority | High |
| Test Type | Offline |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

Table 84 — TC-OFF-006 — Payment proof upload blocked offline — file uploads not queu

| Field | Detail |
| --- | --- |
| Test Case ID | TC-OFF-006 |
| Requirement ID(s) | SRS §15 — Payment proof = No offline |
| Feature / Module | Offline/Connectivity |
| Test Scenario | Payment proof upload blocked offline — file uploads not queued |
| Preconditions | test.member@pynp.test on UI-039 Renewal screen. Device is offline. |
| Test Data | Action: Attempt to upload payment proof while offline |
| Test Steps | 1. Enable airplane mode. 2. Navigate to UI-039 Membership Renewal. 3. Attempt to upload payment proof. 4. Observe upload behavior. |
| Expected Result | Upload is blocked or fails immediately. Message displayed: "File uploads require an internet connection. Please reconnect and try again." Upload is NOT queued. SRS §15 verified. |
| Priority | High |
| Test Type | Offline |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked |
| Remarks | — |

# 14. FILE UPLOAD TESTING

Table 85 — File Upload Test Cases Summary

| TC ID | Requirement | Upload Context | File | Expected Result | Priority |
| --- | --- | --- | --- | --- | --- |
| TC-FILE-001 | FR-010 | Registration — CNIC Front | cnic_test.jpg (JPG, 2 MB) | Upload succeeds. Preview thumbnail shown. Field marked complete. | Critical |
| TC-FILE-002 | FR-010, ERR-004 | Registration — CNIC Front | cnic_test.pdf (PDF — wrong type) | ERR-004: "Please upload a JPG or PNG file only." File rejected. | Critical |
| TC-FILE-003 | FR-010, ERR-005 | Registration — CNIC Front | cnic_large.jpg (6 MB > 5 MB) | ERR-005: "File exceeds 5 MB limit." File rejected. | Critical |
| TC-FILE-004 | FR-010 | Registration — CV | cv_valid.pdf (PDF, 5 MB) | Upload succeeds. File name shown. Field marked complete. | Critical |
| TC-FILE-005 | FR-010, ERR-004 | Registration — CV | cv_wrong.docx (DOCX — not PDF) | ERR-004: "CV must be a PDF file." File rejected. | Critical |
| TC-FILE-006 | FR-027 | Profile — Profile Picture | profile_1mb.jpg (JPG, 1 MB ≤ 2 MB) | Upload succeeds. Resized to 300×300 px. Displayed on profile. | High |
| TC-FILE-007 | FR-027, ERR-005 | Profile — Profile Picture | profile_3mb.jpg (3 MB > 2 MB) | ERR-005: "File exceeds 2 MB limit." Upload rejected. | High |
| TC-FILE-008 | FR-050 | Documents — Upload | policy.pdf (PDF, 10 MB ≤ 25 MB) | Upload succeeds. Document appears in listing. | High |
| TC-FILE-009 | FR-050, ERR-004 | Documents — Upload | policy.exe (invalid type) | ERR-004: "Invalid file type." Rejected client-side and server-side (onDocumentUpload Cloud Function). | High |
| TC-FILE-010 | FR-050, ERR-005 | Documents — Upload | huge_doc.pdf (26 MB > 25 MB) | ERR-005: "File exceeds 25 MB limit." Upload rejected. | High |
| TC-FILE-011 | FR-054 | Gallery — Image Upload | photo.jpg (JPG, 5 MB ≤ 8 MB) | Upload succeeds. Appears in gallery album. | Medium |
| TC-FILE-012 | FR-054, ERR-005 | Gallery — Image Upload | photo_large.jpg (9 MB > 8 MB) | ERR-005: "Image exceeds 8 MB limit." Rejected. | Medium |
| TC-FILE-013 | FR-054 | Gallery — Video Upload | video.mp4 (MP4, 50 MB ≤ 100 MB) | Upload succeeds. Video thumbnail appears in album. | Medium |
| TC-FILE-014 | NFR-014 | Server-side MIME validation | Upload JPG with manually changed extension to .pdf | onDocumentUpload Cloud Function (SDD §5.2) validates actual MIME type — rejects file even if extension says PDF. File deleted from Storage. | Critical |
| TC-FILE-015 | FR-069 | Payments — Proof Upload | payment_proof.jpg (JPG, 2 MB) | Upload succeeds during registration Step 4. URL stored in payments collection. | Critical |

# 15. NOTIFICATION TESTING

Table 86 — Notification Test Cases Summary

| TC ID | FR Requirement | Notification Type | Trigger | Expected Delivery | Can Disable? | Priority |
| --- | --- | --- | --- | --- | --- | --- |
| TC-NOTIF-001 | FR-045, FR-023 | Membership Approved | Cloud Function approveMembership | FCM push to member within 30 sec. Inbox updated. | No (BR-015) | Critical |
| TC-NOTIF-002 | FR-045, FR-017 | Membership Rejected | Cloud Function rejectMembership | FCM push to member. Rejection reason included. | No (BR-015) | Critical |
| TC-NOTIF-003 | FR-046 | Email — Registration Confirmation | submitRegistration CF completes | Email to registered address within 2 min. Contains "Application Submitted" text. | N/A — email | High |
| TC-NOTIF-004 | FR-045, FR-036 | Event Registration Confirmed | registerForEvent CF completes | FCM push "You're registered for [Event Name]." Inbox updated. | Yes | High |
| TC-NOTIF-005 | FR-040 | Event Reminder — 24 hours | sendEventReminders CF (Staging manual trigger) | FCM push to registered participants 24h before event. | Yes | High |
| TC-NOTIF-006 | FR-040 | Event Reminder — 1 hour | sendEventReminders CF | FCM push to registered participants 1h before event. | Yes | High |
| TC-NOTIF-007 | FR-030 | Renewal Reminder — 60 days | sendRenewalReminders CF | FCM push + email to member. "60 days to expiry." | No (BR-015) | Critical |
| TC-NOTIF-008 | FR-030 | Renewal Reminder — 30/15/7 days | sendRenewalReminders CF (each threshold) | FCM push + email at each threshold. | No (BR-015) | Critical |
| TC-NOTIF-009 | FR-043 | Broadcast Announcement — all members | National Admin sends via UI-026 | FCM push to ALL active members within 30 sec. | Yes | High |
| TC-NOTIF-010 | FR-049 | Targeted Broadcast — specific region | NA selects region filter on UI-026 | FCM push to target region members only. Other regions not notified. | Yes | High |
| TC-NOTIF-011 | FR-047 | Notification Inbox — read state update | Tap unread notification | Notification isRead set to true. Unread dot disappears. Badge count decrements. | N/A — inbox | High |
| TC-NOTIF-012 | FR-045 | Notification deep link navigation | Tap membership approval notification | App navigates to UI-037 My Profile (or relevant screen per notification type). | N/A | High |
| TC-NOTIF-013 | FR-048, BR-015 | Critical notification cannot be disabled | Attempt to disable approval notifications in UI-036 | Toggle absent or disabled for critical categories. Non-critical categories toggleable. | N/A (testing toggle) | High |

# 16. REGRESSION TESTING

## 16.1 Regression Test Checklist

The following critical features must be re-verified after every major code change, Cloud Function deployment, or Firestore security rule update. Mark each item as PASS or FAIL after each regression run.

Table 87 — Regression Test Checklist

| # | Critical Feature | Test Case Reference | Pass/Fail | Date | Notes |
| --- | --- | --- | --- | --- | --- |
| R-001 | Login with valid approved member credentials | TC-AUTH-001 | [ ] |  |  |
| R-002 | Login failure and 5-attempt lockout | TC-AUTH-002 | [ ] |  |  |
| R-003 | Full registration flow (4 steps + email verification) | TC-REG-001 | [ ] |  |  |
| R-004 | CNIC validation (13 digits) | TC-REG-002 + TC-VAL-001 | [ ] |  |  |
| R-005 | Duplicate CNIC rejection (server-side HMAC check) | TC-REG-003 | [ ] |  |  |
| R-006 | Age validation (15–35) | TC-REG-004 + TC-REG-005 | [ ] |  |  |
| R-007 | Membership approval by National Admin | TC-APPR-001 | [ ] |  |  |
| R-008 | Member ID generation (PYNP-YYYY-NNNNNN format) | TC-APPR-001 + FR-015 | [ ] |  |  |
| R-009 | Event registration with capacity check | TC-EVT-002 + TC-EVT-003 | [ ] |  |  |
| R-010 | Event deadline enforcement | TC-EVT-004 | [ ] |  |  |
| R-011 | Profile edit restriction (phone + picture only) | TC-PROF-002 | [ ] |  |  |
| R-012 | Membership renewal flow | TC-RENEW-002 | [ ] |  |  |
| R-013 | Role-based navigation (Member vs Admin) | TC-RBAC-001 + TC-UI-020 | [ ] |  |  |
| R-014 | Audit log immutability (no client write) | TC-AUD-001 + TC-SEC-005 | [ ] |  |  |
| R-015 | CNIC stored encrypted — not plaintext in Firestore | TC-SEC-001 | [ ] |  |  |
| R-016 | cnic_lookup not accessible by any client role | TC-SEC-006 | [ ] |  |  |
| R-017 | Firestore security rules — RBAC default-deny | TC-SEC-004 + TC-RBAC-002 | [ ] |  |  |
| R-018 | FCM push notification delivery after approval | TC-NOTIF-001 | [ ] |  |  |
| R-019 | Offline banner appears when disconnected | TC-OFF-001 | [ ] |  |  |
| R-020 | File upload MIME validation (server-side) | TC-FILE-014 | [ ] |  |  |
| R-021 | President override control visible to President only | TC-RBAC-003 | [ ] |  |  |
| R-022 | Super Admin role assignment takes effect immediately | TC-ADM-001 | [ ] |  |  |
| R-023 | Expired member status enforced after grace period | TC-RENEW-003 | [ ] |  |  |
| R-024 | Payment proof upload in registration | TC-FILE-015 | [ ] |  |  |
| R-025 | Bottom navigation has exactly 5 tabs for Member role | TC-UI-019 | [ ] |  |  |

# 17. USER ACCEPTANCE TESTING (UAT)

UAT validates that the application meets PYNP organizational requirements from the perspective of real users. UAT scenarios are based on AC-001 through AC-015 and SRS Section 32. All role names are exact matches from SRS Section 7.

## 17.1 UAT Scenarios by Role

Table 88 — UAT Scenario Matrix

| UAT ID | User Role (Exact SRS Name) | UAT Scenario | Acceptance Criterion | Pass/Fail |
| --- | --- | --- | --- | --- |
| UAT-001 | Guest (prospective member) | Guest registers for PYNP membership by completing all 4 steps and uploading required documents. | AC-001: Application submitted → status=Pending → email + in-app notification received within 2 minutes. | [ ] |
| UAT-002 | Member | Approved member logs in, views their PYNP Member ID on profile, browses events, and registers for an available event. | AC-002: Login succeeds in < 3 sec. Event registration confirmed with push notification. | [ ] |
| UAT-003 | Member | Member updates their phone number and profile picture. Attempts to edit Full Name. | AC-004: Phone/picture update saves. Full Name edit shows restriction message. | [ ] |
| UAT-004 | Member | Member submits membership renewal before expiry by uploading payment proof. | AC-008: Renewal request created. After admin approval, expiry extends 12 months. | [ ] |
| UAT-005 | Member | Member browses opportunities list and clicks Apply on an internship — external URL opens in browser. | FR-061, BR-016: External URL opens. No internal processing. | [ ] |
| UAT-006 | District Coordinator | District Coordinator creates a new event and marks attendance for participants after the event. | FR-034: Event created. FR-039: Attendance records updated. | [ ] |
| UAT-007 | Regional Coordinator | Regional Coordinator views analytics dashboard scoped to their assigned region. | FR-065: Only regional data visible. National totals absent. | [ ] |
| UAT-008 | Content Manager | Content Manager publishes a news article. All active members receive push notification. | FR-042, BR-018: Article published immediately. Push notification delivered. | [ ] |
| UAT-009 | Opportunity Manager | Opportunity Manager posts a new internship opportunity with external URL. | FR-059: Opportunity visible on opportunity list for members. | [ ] |
| UAT-010 | National Admin | National Admin reviews pending applications, verifies payment, and approves a member. | AC-003: Approval completes → Member ID assigned → member notified within 30 sec. | [ ] |
| UAT-011 | National Admin | National Admin sends targeted broadcast announcement to a specific region. | FR-049: Broadcast delivered to target region only within 30 sec. | [ ] |
| UAT-012 | National Admin | National Admin generates Total Members Report with custom date range and exports as Excel. | FR-066, FR-067, FR-068: Report generated within 10 sec. XLSX downloaded. | [ ] |
| UAT-013 | President | President reviews the national analytics dashboard after logging in. | AC-007: All KPI charts (total members, gender, province, growth trend) render within 3 sec. | [ ] |
| UAT-014 | President | President overrides a National Admin rejection with a recorded override reason. | FR-021, BR-005: Override applied. Override reason recorded in audit log. | [ ] |
| UAT-015 | Super Admin | Super Admin assigns District Coordinator role to a Member. Role takes effect on next app refresh. | AC-010: Role change immediate. Before/after in audit log. | [ ] |
| UAT-016 | Super Admin | Super Admin views complete audit log and searches by action type. | FR-073: Full audit log visible. Search works by action type and user ID. | [ ] |
| UAT-017 | All Roles | All roles attempt to access a screen they are not authorized for. | ERR-009: UI-053 Access Restricted shown. No data exposure. | [ ] |

## 17.2 UAT Entry and Exit Criteria

Table 89 — UAT Entry Criteria

| Criterion | Description |
| --- | --- |
| Staging environment ready | pynp-staging Firebase project configured with test data and all Cloud Functions deployed |
| All test accounts created | All 13 test accounts (Guest through Super Admin) configured with correct roles |
| All 25 regression tests passed | R-001 through R-025 from Section 16 all showing PASS |
| No Critical (P0) defects open | Zero open Critical severity defects from functional testing |
| UAT test plan approved | PYNP stakeholder representative has reviewed and approved UAT scenarios |

Table 90 — UAT Exit Criteria

| Criterion | Description |
| --- | --- |
| All Critical UAT scenarios pass | UAT-001, UAT-002, UAT-003, UAT-010, UAT-013, UAT-015 all PASS |
| All AC-001 through AC-015 verified | All acceptance criteria from SRS Section 32 confirmed |
| No Critical or High severity UAT defects open | Zero P0/P1 defects unresolved from UAT session |
| PYNP stakeholder sign-off obtained | Written confirmation from designated PYNP representative |
| Test summary report approved | Final test summary completed and reviewed |

# 18. REQUIREMENTS TRACEABILITY MATRIX

This matrix traces SRS requirements to corresponding test cases, UI screen IDs, and acceptance criteria. Status field is updated during test execution.

Table 91 — Requirements Traceability Matrix

| Req ID | Requirement Title | UI Screen(s) | Test Case ID(s) | AC ID | Status |
| --- | --- | --- | --- | --- | --- |
| FR-001 | User Registration | UI-007–011 | TC-REG-001 | AC-001 | [ ] |
| FR-002 | Email Verification | UI-012 | TC-AUTH-005 | AC-001 | [ ] |
| FR-003 | User Login | UI-005 | TC-AUTH-001, TC-AUTH-002 | AC-002 | [ ] |
| FR-004 | Password Reset | UI-006 | TC-AUTH-003 | — | [ ] |
| FR-005 | Session Management | UI-005 | TC-AUTH-004 | — | [ ] |
| FR-006 | Role Assignment | — | TC-ADM-001 | AC-010 | [ ] |
| FR-007 | Account Deactivation | — | TC-AUTH-006 | — | [ ] |
| FR-009 | Registration Form Fields | UI-007–011 | TC-REG-001, TC-VAL-016 | AC-001 | [ ] |
| FR-010 | Document Upload (Registration) | UI-010 | TC-FILE-001 to TC-FILE-005, TC-FILE-015 | AC-001 | [ ] |
| FR-011 | CNIC Validation and Uniqueness | UI-007 | TC-REG-002, TC-REG-003, TC-VAL-001–003 | AC-011 | [ ] |
| FR-012 | Age Validation | UI-007 | TC-REG-004, TC-REG-005, TC-VAL-004–005 | AC-001 | [ ] |
| FR-013 | Duplicate Detection | UI-007 | TC-REG-006 | — | [ ] |
| FR-014 | Registration Status Notification | UI-012 | TC-REG-001 | AC-001 | [ ] |
| FR-015 | Member ID Generation | — | TC-APPR-001 | AC-003 | [ ] |
| FR-016 | Membership Type Assignment | UI-043 | TC-APPR-001 | AC-003 | [ ] |
| FR-017 | Rejection Workflow | UI-043 | TC-APPR-002 | — | [ ] |
| FR-018 | Re-registration Cooling Period | — | TC-REG-007 | — | [ ] |
| FR-019 | Pending Applications List | UI-042 | TC-APPR-001, TC-APPR-004 | AC-003 | [ ] |
| FR-020 | Approval Authority | UI-043 | TC-APPR-004 | AC-003 | [ ] |
| FR-021 | President Override | UI-043 | TC-APPR-003, TC-RBAC-003 | — | [ ] |
| FR-022 | Bulk Approval | UI-042 | TC-APPR-005 | — | [ ] |
| FR-023 | Approval Notification | — | TC-APPR-001, TC-NOTIF-001 | AC-003 | [ ] |
| FR-024 | Profile View | UI-037 | TC-PROF-001 | — | [ ] |
| FR-025 | Restricted Profile Edit | UI-038 | TC-PROF-002 | AC-004 | [ ] |
| FR-026 | Admin Profile Edit | UI-045 | TC-ADM-001 | — | [ ] |
| FR-027 | Profile Picture Upload | UI-038 | TC-PROF-003, TC-FILE-006–007 | — | [ ] |
| FR-028 | Member Directory | — | TC-PROF-004 | — | [ ] |
| FR-029 | Renewal Period | UI-039 | TC-RENEW-002 | AC-008 | [ ] |
| FR-030 | Renewal Reminders | — | TC-RENEW-001, TC-NOTIF-007–008 | AC-008 | [ ] |
| FR-031 | Renewal Application | UI-039 | TC-RENEW-002 | AC-008 | [ ] |
| FR-032 | Renewal Approval | UI-046 | TC-RENEW-002 | AC-008 | [ ] |
| FR-033 | Expired Status Enforcement | UI-015 | TC-RENEW-003 | — | [ ] |
| FR-034 | Event Creation | UI-021 | TC-EVT-001, TC-VAL-014–015 | AC-005 | [ ] |
| FR-035 | Event Listing | UI-018 | TC-UI-008 | AC-005 | [ ] |
| FR-036 | Event Registration | UI-019 | TC-EVT-002 | AC-005 | [ ] |
| FR-037 | Capacity Enforcement | UI-019 | TC-EVT-003, TC-OFF-005 | AC-005 | [ ] |
| FR-038 | Registration Cancellation | UI-019 | TC-EVT-005 | — | [ ] |
| FR-039 | Attendance Marking | UI-022 | TC-EVT-006 | — | [ ] |
| FR-040 | Event Reminders | — | TC-NOTIF-005–006 | — | [ ] |
| FR-042 | News Publishing | UI-025 | TC-NEWS-001 | — | [ ] |
| FR-043 | Broadcast Announcements | UI-026 | TC-NEWS-002, TC-NOTIF-009 | — | [ ] |
| FR-044 | News Feed | UI-023 | TC-UI-003 | — | [ ] |
| FR-045 | Push Notifications | — | TC-NOTIF-001–012 | AC-006 | [ ] |
| FR-046 | Email Notifications | — | TC-NOTIF-003 | — | [ ] |
| FR-047 | Notification Inbox | UI-035 | TC-NOTIF-001, TC-UI-010 | — | [ ] |
| FR-048 | Notification Preferences | UI-036 | TC-NOTIF-002, TC-NOTIF-013 | — | [ ] |
| FR-049 | Targeted Broadcast | UI-026 | TC-NEWS-002, TC-NOTIF-010 | — | [ ] |
| FR-050 | Document Upload | UI-028 | TC-DOC-001, TC-FILE-008–010 | — | [ ] |
| FR-051 | Document Listing | UI-027 | TC-DOC-001 | — | [ ] |
| FR-052 | Document Download | UI-027 | TC-DOC-001 | — | [ ] |
| FR-053 | Document Versioning | UI-028 | TBD | — | [ ] |
| FR-054 | Gallery Upload | UI-031 | TC-FILE-011–013 | — | [ ] |
| FR-055 | Gallery View | UI-029–030 | TC-UI-008 | — | [ ] |
| FR-059 | Opportunity Posting | UI-034 | TC-OPP-001 | — | [ ] |
| FR-060 | Opportunity Listing | UI-032 | TC-OPP-001 | — | [ ] |
| FR-061 | External Redirect | UI-033 | TC-OPP-001 | — | [ ] |
| FR-062 | Member Statistics | UI-048 | TC-ANA-001 | AC-007 | [ ] |
| FR-063 | Event Analytics | UI-048 | TC-ANA-001 | AC-007 | [ ] |
| FR-064 | Engagement Metrics | UI-048 | TC-ANA-001 | — | [ ] |
| FR-065 | Dashboard Access Scoping | UI-048 | TC-ANA-002, TC-RBAC-004 | AC-007 | [ ] |
| FR-066 | Standard Reports | UI-049 | TC-RPT-001 | — | [ ] |
| FR-067 | Report Export | UI-049 | TC-RPT-001 | — | [ ] |
| FR-068 | Custom Date Range | UI-049 | TC-RPT-001 | — | [ ] |
| FR-069 | Payment Proof Upload | UI-039 | TC-FILE-015 | — | [ ] |
| FR-070 | Payment Status Tracking | UI-046 | TC-RENEW-002 | — | [ ] |
| FR-071 | Payment History | UI-047 | TC-ADM-002 | — | [ ] |
| FR-072 | System Audit Logging | — | TC-AUD-001 | AC-009 | [ ] |
| FR-073 | Audit Log Viewing | UI-051 | TC-AUD-002 | AC-009 | [ ] |
| FR-074 | Audit Log Retention | — | TC-AUD-001, TC-SEC-005 | AC-009 | [ ] |
| FR-075 | Role Management | UI-050 | TC-ADM-001 | AC-010 | [ ] |
| FR-076 | System Settings | UI-052 | TBD — system settings collection TBD | — | [ ] |
| FR-077 | Data Export | — | TC-ADM-002 | — | [ ] |
| FR-078 | Content Moderation | — | TC-ADM-003 | — | [ ] |
| NFR-009 | Password Policy | UI-005 | TC-VAL-006–008 | — | [ ] |
| NFR-010 | CNIC Encryption at Rest | — | TC-SEC-001 | AC-011 | [ ] |
| NFR-011 | Data in Transit (TLS) | — | TC-SEC-007 | — | [ ] |
| NFR-012 | RBAC Enforcement | All admin screens | TC-RBAC-001–004, TC-SEC-004 | AC-011 | [ ] |
| NFR-013 | Brute Force Protection | UI-005 | TC-AUTH-002, TC-SEC-002 | — | [ ] |
| NFR-014 | File Upload Security (MIME) | File upload screens | TC-FILE-014 | — | [ ] |
| NFR-017 | Accessibility (WCAG 2.1 AA) | All screens | TC-VAL-019 | — | [ ] |
| NFR-021 | Unit Test Coverage ≥70% | — | SDD §27.1 — separate unit test execution | — | [ ] |
| NFR-026 | App Install Size ≤ 50 MB | — | TC-PERF-008 | — | [ ] |
| NFR-OFF-01 | Offline Read Persistence | All cached screens | TC-OFF-002 | AC-014 | [ ] |
| NFR-OFF-04 | Irreversible Actions Blocked Offline | UI-043, UI-046 | TC-OFF-004 | AC-014 | [ ] |
| NFR-OFF-05 | Offline Banner | All authenticated screens | TC-OFF-001 | AC-014 | [ ] |
| BR-001 | CNIC Uniqueness | UI-007 | TC-REG-003, TC-VAL-003 | AC-011 | [ ] |
| BR-004 | Approval Authority | UI-043 | TC-APPR-004 | AC-003 | [ ] |
| BR-005 | President Override | UI-043 | TC-APPR-003 | — | [ ] |
| BR-006 | Profile Edit Restriction | UI-038 | TC-PROF-002 | AC-004 | [ ] |
| BR-007 | Event Deadline Enforcement | UI-019 | TC-EVT-004 | AC-005 | [ ] |
| BR-008 | Event Capacity Rule | UI-019 | TC-EVT-003 | AC-005 | [ ] |
| BR-009 | Membership Validity (12 months) | — | TC-RENEW-002 | AC-008 | [ ] |
| BR-010 | Renewal Grace Period | UI-015 | TC-RENEW-003 | — | [ ] |
| BR-012 | Re-registration Cooling Period | — | TC-REG-007 | — | [ ] |
| BR-013 | Document Access Enforcement | UI-027 | TC-DOC-002 | — | [ ] |
| BR-014 | Audit Log Immutability | UI-051 | TC-AUD-001, TC-SEC-005, TC-RBAC-002 | AC-009 | [ ] |
| BR-015 | Critical Notification Lock | UI-036 | TC-NOTIF-002, TC-NOTIF-013 | — | [ ] |
| SR-006 | CNIC Encryption | — | TC-SEC-001 | AC-011 | [ ] |
| SR-007 | CNIC Image Access Restriction | — | TC-SEC-003 | — | [ ] |
| PERF-001 | Screen Load < 2 sec | All screens | TC-PERF-001 | — | [ ] |
| PERF-003 | Push Delivery < 30 sec | — | TC-PERF-003 | AC-006 | [ ] |
| PERF-004 | Report Gen < 10 sec | UI-049 | TC-PERF-004 | — | [ ] |
| AC-001 | Member Registration | UI-007–011 | TC-REG-001 | — | [ ] |
| AC-003 | Membership Approval | UI-042–043 | TC-APPR-001 | — | [ ] |
| AC-009 | Audit Log Immutability | UI-051 | TC-AUD-001, TC-SEC-005 | — | [ ] |
| AC-011 | Data Security | — | TC-SEC-001, TC-SEC-003 | — | [ ] |
| AC-014 | Offline Behavior | All offline screens | TC-OFF-001 to TC-OFF-006 | — | [ ] |

# 19. DEFECT MANAGEMENT

## 19.1 Defect Report Template

Table 92 — Defect Report Template

| Field | Description |
| --- | --- |
| Defect ID | Unique identifier: DEF-NNN (e.g., DEF-001) |
| Title | One-line description of the defect |
| Defect Description | Detailed description of the incorrect behavior observed |
| Steps to Reproduce | Numbered, actionable steps to reproduce the defect reliably |
| Expected Result | What the system SHOULD do per the SRS/SDD/UI/UX specification |
| Actual Result | What the system ACTUALLY does (the defect) |
| Severity | Critical / High / Medium / Low (see Section 20) |
| Priority | P0 / P1 / P2 / P3 (see Section 20) |
| Test Case ID | The TC-xxx that discovered this defect |
| Requirement ID(s) | The FR/NFR/BR/SR requirement being violated |
| Environment | Firebase project (Staging/Dev) + Device + OS version + App version |
| Screenshot/Evidence | Attach screenshot, screen recording, or Firestore console capture |
| Status | New / In Progress / Fixed / Verified / Closed / Deferred |
| Assigned Developer | Developer responsible for the fix |
| Date Reported | Date the defect was first reported |
| Date Fixed | Date the fix was deployed to Staging |
| Resolution | Description of how the defect was fixed |
| Verified By | QA engineer who verified the fix |

## 19.2 Defect Lifecycle

New → Defect reported by tester. Defect ID assigned. Severity and Priority set.

In Progress → Developer assigned and working on fix.

Fixed → Developer has deployed fix to Staging. Status updated to Fixed.

Verified → QA re-executes the failing test case on Staging and confirms the fix. Status set to Verified.

Closed → Fixed and verified. Included in regression checklist for next cycle.

Deferred → Decision to defer fix to a future release. Requires stakeholder approval. Documented reason required.

# 20. SEVERITY AND PRIORITY DEFINITIONS

## 20.1 Severity Levels

Table 93 — Defect Severity Definitions

| Severity | Definition | Examples from PYNP Application |
| --- | --- | --- |
| Critical | Application cannot function at all. A core feature is completely broken, data corruption risk exists, or a security vulnerability is present. | Login completely broken. CNIC stored as plaintext. Audit logs writable by clients. CNIC duplicate check not working. Event registration allows over-capacity. |
| High | A major feature is broken or produces incorrect results. A workaround may exist but requires significant effort. | Membership approval does not generate Member ID. Renewal does not extend expiry by 12 months. FCM notifications not delivered. Incorrect role-based access enforcement. |
| Medium | A feature works but produces unexpected behavior, minor data issues, or poor UX. Not blocking. | Wrong error message text displayed. Date filter on analytics not filtering correctly. Pagination loads incorrect page. |
| Low | Minor cosmetic issue, typo, inconsistency that does not affect functionality. | Button label typo. Incorrect color on status badge. Missing placeholder text on a form field. |

## 20.2 Priority Levels

Table 94 — Defect Priority Definitions

| Priority | Definition | Fix Timeline (Proposed) |
| --- | --- | --- |
| P0 | Must fix before any further testing can proceed. Blocks the entire testing cycle. | Immediate — same day |
| P1 | Must fix before release. No Critical or High severity defects may remain open at release. | Within 48 hours |
| P2 | Should fix before release. Medium severity. May be deferred with stakeholder approval. | Within 1 sprint/iteration |
| P3 | Can be deferred to next release cycle. Low severity / cosmetic only. | Next release or deferred |

# 21. TEST EXIT CRITERIA

The following criteria must be satisfied before the PYNP application is considered ready for production deployment. These criteria are based on the SRS acceptance criteria (AC-001 through AC-015) and are proposed project acceptance criteria for FYP evaluation.

Table 95 — Production Release Exit Criteria

| Criterion | Required Threshold | Rationale |
| --- | --- | --- |
| Critical test cases (TC-AUTH, TC-REG, TC-APPR, TC-SEC critical cases) | 100% Pass | Core functionality and security must be flawless |
| High priority test cases | ≥ 95% Pass | Major features must be verified |
| All 15 Acceptance Criteria (AC-001 to AC-015) | 100% Pass | SRS acceptance criteria are the contractual release gate |
| All 25 Regression tests (R-001 to R-025) | 100% Pass | No regressions in critical path |
| Open Critical (P0) defects | 0 | Zero tolerance for Critical defects at release |
| Open High (P1) defects | 0 | Zero tolerance for High defects at release |
| Open Medium (P2) defects | ≤ 3 with stakeholder documented approval | Minor issues with documented risk acceptance |
| CNIC security verification (TC-SEC-001, TC-SEC-006) | 100% Pass | Legal/privacy risk — non-negotiable |
| RBAC verification — all 10 roles tested | 100% Pass | Security risk if RBAC is incomplete |
| UAT sign-off from PYNP stakeholder | Written sign-off obtained | Organizational acceptance |
| Performance benchmarks PERF-001 to PERF-007 | All thresholds met as specified in SRS | User experience standards |
| Offline behavior (AC-014) | 100% Pass | Required for rural Pakistan use case |
| Unit test coverage (NFR-021) | Domain layer ≥ 70% | SRS non-functional requirement |

# 22. TEST DELIVERABLES

Table 96 — Test Deliverables

| Deliverable | Description | Owner | Status |
| --- | --- | --- | --- |
| SQA Plan and Test Case Specification (this document) | Complete test plan, test cases, traceability matrix, defect templates | QA Team | Final Draft |
| Unit Test Results | Flutter test execution report from flutter test command; coverage report from coverage package | Development Team | Produced during development |
| Widget Test Results | Widget test execution report | Development Team | Produced during development |
| Integration Test Results | Firebase Emulator Suite integration test report | QA Team | Produced during integration testing |
| Security Rules Test Results | firebase emulators security rules test report (npm test) | QA Team | Produced during security testing |
| Performance Test Report | Benchmark results for PERF-001 through PERF-007 | QA Team | Produced during performance testing |
| Regression Test Results | Completed regression checklist (R-001 to R-025) for each release | QA Team | Produced per release cycle |
| UAT Results | Completed UAT scenario results (UAT-001 to UAT-017) with stakeholder sign-off | QA Team + PYNP Rep | Produced during UAT |
| Defect Report Log | Complete log of all defects (DEF-xxx) with status, resolution, and verification | QA Team | Maintained throughout testing |
| Final Test Summary Report | Aggregated pass/fail counts, open defects, release recommendation (template in Section 23) | QA Lead | Produced at end of each major test cycle |

# 23. FINAL TEST SUMMARY REPORT TEMPLATE

## 23.1 Test Execution Summary

Table 97 — Test Execution Summary Template

| Metric | Count | Percentage | Notes |
| --- | --- | --- | --- |
| Total Test Cases Defined | — | — | Sum of all TC-xxx in this document |
| Total Test Cases Executed | — | — | Completed runs |
| Passed | — | — | Test case result = Pass |
| Failed | — | — | Test case result = Fail |
| Blocked | — | — | Cannot execute due to dependency or environment issue |
| Not Executed | — | — | Not yet run |
| Total Defects Raised | — | — | Total DEF-xxx created |
| Critical (P0) Open | — | — | Must be 0 for release |
| High (P1) Open | — | — | Must be 0 for release |
| Medium (P2) Open | — | — | ≤ 3 with approval for release |
| Low (P3) Open | — | — | Documented for next cycle |
| Defects Fixed and Verified | — | — | Closed defects |
| Regression Tests Passed | — / 25 | — | R-001 through R-025 |
| Acceptance Criteria Passed | — / 15 | — | AC-001 through AC-015 |

## 23.2 Overall Release Recommendation

Table 98 — Release Recommendation Template

| Field | Value |
| --- | --- |
| Test Cycle | Release Candidate [N] |
| Test Execution Period | [Start Date] to [End Date] |
| Testing Environment | pynp-staging Firebase project |
| Devices Tested | [List Android and iOS devices used] |
| Critical Defects Open | [Count — must be 0 for RECOMMENDED] |
| High Defects Open | [Count — must be 0 for RECOMMENDED] |
| Acceptance Criteria Met | [N] / 15 |
| Regression Tests Passed | [N] / 25 |
| UAT Sign-Off | [Obtained / Not Yet Obtained] |
| Overall Release Recommendation | [ ] RECOMMENDED FOR PRODUCTION [ ] NOT RECOMMENDED — see open defects below [ ] CONDITIONALLY RECOMMENDED — see deferred items |
| QA Lead Sign-Off | [Name] — [Date] |
| Supervisor / Stakeholder Sign-Off | [Name] — [Date] |

# APPENDIX A: TEST CASE INDEX

Complete alphabetical index of all test cases defined in this document.

Table 99 — Test Case Index

| Test Case ID | Module | Test Scenario | Section | Priority |
| --- | --- | --- | --- | --- |
| TC-AUTH-001 | Authentication | Successful login with valid approved member credentials | 7.1 | Critical |
| TC-AUTH-002 | Authentication | Login failure — 5 consecutive failures trigger account lock | 7.1 | Critical |
| TC-AUTH-003 | Authentication | Password reset email sent | 7.1 | High |
| TC-AUTH-004 | Authentication | Session timeout after 30 days of inactivity | 7.1 | High |
| TC-AUTH-005 | Authentication | Login blocked for unverified email | 7.1 | Critical |
| TC-AUTH-006 | Authentication | Deactivated account cannot log in | 7.1 | Critical |
| TC-REG-001 | Registration | Successful 4-step member registration | 7.2 | Critical |
| TC-REG-002 | Registration | CNIC validation rejects 12-digit CNIC | 7.2 | Critical |
| TC-REG-003 | Registration | Duplicate CNIC rejected server-side | 7.2 | Critical |
| TC-REG-004 | Registration | Age validation rejects < 15 years | 7.2 | Critical |
| TC-REG-005 | Registration | Age validation rejects > 35 years | 7.2 | Critical |
| TC-REG-006 | Registration | Duplicate email rejected | 7.2 | Critical |
| TC-REG-007 | Registration | Re-registration blocked within 7-day cooling period | 7.2 | High |
| TC-APPR-001 | Approval | National Admin approves pending application | 7.3 | Critical |
| TC-APPR-002 | Approval | National Admin rejects application with reason | 7.3 | Critical |
| TC-APPR-003 | Approval | President overrides National Admin rejection | 7.3 | Critical |
| TC-APPR-004 | Approval | District Coordinator cannot approve | 7.3 | Critical |
| TC-APPR-005 | Approval | National Admin bulk approves multiple applications | 7.3 | High |
| TC-PROF-001 | Profile | Approved member views complete profile | 7.4 | High |
| TC-PROF-002 | Profile | Only phone and picture editable after approval | 7.4 | Critical |
| TC-PROF-003 | Profile | Member uploads profile picture within 2 MB | 7.4 | High |
| TC-PROF-004 | Profile | Member searches member directory | 7.4 | Medium |
| TC-RENEW-001 | Renewal | Renewal reminders sent at 60/30/15/7 days | 7.5 | Critical |
| TC-RENEW-002 | Renewal | Renewal flow — admin approves — expiry extends 12 months | 7.5 | Critical |
| TC-RENEW-003 | Renewal | Status set to Expired after grace period | 7.5 | Critical |
| TC-EVT-001 | Events | District Coordinator creates event | 7.6 | High |
| TC-EVT-002 | Events | Member registers for event with available capacity | 7.6 | Critical |
| TC-EVT-003 | Events | Event registration blocked when capacity reached | 7.6 | Critical |
| TC-EVT-004 | Events | Event registration blocked after deadline | 7.6 | Critical |
| TC-EVT-005 | Events | Member cancels registration > 24 hours before event | 7.6 | High |
| TC-EVT-006 | Events | District Coordinator marks attendance | 7.6 | High |
| TC-NEWS-001 | News | Content Manager publishes news article | 7.7 | High |
| TC-NEWS-002 | News | National Admin sends targeted broadcast to region | 7.7 | High |
| TC-NOTIF-001 | Notifications | Notification inbox — read/unread states | 7.8 | High |
| TC-NOTIF-002 | Notifications | Critical notification categories cannot be disabled | 7.8 | High |
| TC-DOC-001 | Documents | Content Manager uploads PDF; member downloads | 7.9 | High |
| TC-DOC-002 | Documents | Admin Only document hidden from Member role | 7.9 | Critical |
| TC-OPP-001 | Opportunities | Post opportunity; member clicks Apply — external URL opens | 7.10 | High |
| TC-ANA-001 | Analytics | President views complete national analytics dashboard | 7.11 | Critical |
| TC-ANA-002 | Analytics | Regional Coordinator analytics scoped to region | 7.11 | Critical |
| TC-RPT-001 | Reports | National Admin generates report with date range and exports PDF | 7.12 | High |
| TC-AUD-001 | Audit Logs | Approval creates immutable audit log entry | 7.13 | Critical |
| TC-AUD-002 | Audit Logs | SA sees all logs; NA sees scoped logs | 7.13 | High |
| TC-ADM-001 | Administration | Super Admin assigns District Coordinator role | 7.14 | Critical |
| TC-ADM-002 | Administration | National Admin exports member database as CSV | 7.14 | High |
| TC-ADM-003 | Administration | National Admin removes published content with reason | 7.14 | High |
| TC-RBAC-001 | RBAC | Member cannot access Pending Approvals | 8.2 | Critical |
| TC-RBAC-002 | RBAC | National Admin cannot write to audit_logs | 8.2 | Critical |
| TC-RBAC-003 | RBAC | National Admin cannot use President override control | 8.2 | Critical |
| TC-RBAC-004 | RBAC | Regional Coordinator analytics scoped to assigned region | 8.2 | Critical |
| TC-UI-001 to TC-UI-018 | UI/UX | Screen loading and rendering tests (18 screens) | 9.1 | High |
| TC-UI-019 | UI Navigation | Bottom nav has exactly 5 tabs for Member role | 9.2 | High |
| TC-UI-020 | UI Navigation | Drawer shows role-appropriate items (RoleGate) | 9.2 | High |
| TC-VAL-001 to TC-VAL-020 | Validation | Negative and boundary value tests (20 cases) | 10 | High |
| TC-SEC-001 to TC-SEC-007 | Security | Security test cases (7 cases) | 11 | Critical |
| TC-PERF-001 to TC-PERF-008 | Performance | Performance benchmark tests (8 cases) | 12 | Medium |
| TC-OFF-001 to TC-OFF-006 | Offline | Offline behavior tests (6 cases) | 13 | High |
| TC-FILE-001 to TC-FILE-015 | File Upload | File upload test cases (15 cases) | 14 | High |
| TC-NOTIF-001 to TC-NOTIF-013 | Notifications | Notification test cases (13 cases) | 15 | High |

# APPENDIX B: TBD ITEMS SUMMARY

The following items in this SQA Plan are marked TBD because they depend on information not yet available in the source documents, specifically the Firestore Data Model / ERD which is under development.

Table 100 — TBD Items in SQA Plan

| TBD Reference | Test Case | Dependency | Action Required |
| --- | --- | --- | --- |
| TC-REG-003 — cnic_lookup verification | CNIC Uniqueness | Exact Firestore cnic_lookup collection structure | Finalize Firestore ERD; update TC-REG-003 to include Firestore document ID verification |
| TC-SEC-001 — Firestore field names | CNIC Encryption Verification | Exact field names encryptedCnic and cnicLookupHash in Firestore | Confirm field names against Firestore ERD |
| TC-SEC-006 — collection name | cnic_lookup access denial | Exact Firestore collection name for HMAC lookup | Confirm collection name against Firestore ERD |
| TC-ADM-002 — CSV export fields | Data Export | Which fields are included/excluded in CSV export | Define CSV export schema in Firestore ERD or SDD update |
| TC-RPT-001 — Cloud Function for reports | Report Generation | Whether reports are generated by a Cloud Function (generateReport) or direct Firestore queries | Define report generation mechanism in SDD update |
| FR-053 — Document Versioning | Document versioning test | Exact Firestore structure for document version archival | Define versioning structure in Firestore ERD |
| FR-076 — System Settings collection | System Settings tests | Firestore collection for system settings not defined in SRS §12 | Define settings collection in Firestore ERD |
| FR-056–058 — Volunteer Management | Volunteer tests | Firestore collection for volunteer records not defined in SRS §12 | Define volunteers collection in Firestore ERD |

# APPENDIX C: CONSISTENCY AUDIT RESULTS

The following consistency check was performed against SRS v1.1, SDD v1.0, and UI/UX Specification v1.0 before finalizing this SQA Plan:

Table 101 — Internal Consistency Audit

| Check | Result | Notes |
| --- | --- | --- |
| No requirement IDs changed | PASS | All FR-001 to FR-078, NFR-001 to NFR-026, BR-001 to BR-020, SR-001 to SR-023 match SRS v1.1 exactly |
| No role names changed | PASS | All 10 roles: Guest, Member, Volunteer, District Coordinator, Regional Coordinator, Content Manager, Opportunity Manager, National Admin, President, Super Admin — exact SRS names |
| No UI IDs invented | PASS | All UI-001 to UI-055 IDs sourced from UI/UX Specification Section 7 Screen Inventory |
| No unsupported features introduced | PASS | All test cases trace to at least one FR/NFR/BR/SR requirement. No future enhancements tested. |
| Test cases correspond to actual requirements | PASS | Section 18 RTM traces every major requirement to test case(s) |
| TBD items clearly marked | PASS | 8 TBD items identified in Appendix B; all dependent on Firestore ERD |
| Firestore ERD not assumed | PASS | No Firestore collection/field structure invented; TBD markers used throughout |
| Offline tests match SRS §15 matrix exactly | PASS | TC-OFF-001 to TC-OFF-006 derived from SRS §15 offline capability matrix row by row |
| Error codes match SRS §22 exactly | PASS | ERR-001 to ERR-014 used exactly as defined in SRS §22 |
| Performance thresholds match SRS §24 exactly | PASS | PERF-001 to PERF-007 acceptance thresholds taken directly from SRS §24 |
| CNIC security design reflects SRS v1.1 corrections | PASS | AES-256-GCM + HMAC-SHA256 cnic_lookup design (SRS §12.3–12.4) correctly reflected in TC-SEC-001, TC-SEC-006 |
| No real personal data used | PASS | All test data is fictional: fictional names, fictional CNICs, fictional emails |

END OF DOCUMENT

PYNP Mobile Management Application — Software Testing & SQA Plan v1.0  |  Pakistan Youth National Program  |  July 2026

ENHANCED TEST COVERAGE — v1.1 ADDITIONS

The following sections (24 onwards) enhance the existing SQA Plan with 60+ additional test cases covering all 30 specified enhancement areas. All test cases trace to SRS v1.1, SDD v1.0, UI/UX Specification v1.0, and the Firestore Data Model defined in SRS Section 12. No requirements have been invented.

# 24. ENHANCED AUTHENTICATION TEST CASES

## 24.1 App Check and Token Security

Table 102 — TC-AUTH-007 — Firebase App Check rejects requests from non-genuine ap

| Field | Detail |
| --- | --- |
| Test Case ID | TC-AUTH-007 |
| Requirement ID(s) | FR-008, SDD §5.1 |
| Module | Authentication |
| Role | Guest |
| Test Scenario | Firebase App Check rejects requests from non-genuine app instances |
| Preconditions | Firebase App Check enabled (Play Integrity on Android, App Attest on iOS). Staging environment. |
| Test Data | Non-genuine HTTP request directly to Cloud Function submitRegistration without App Check token |
| Test Steps | 1. Using Postman, call the submitRegistration Cloud Function HTTP endpoint directly without including a valid App Check token. 2. Observe the Cloud Function response. |
| Expected Result | Cloud Function returns HTTP 401 or 403: "App Check token missing or invalid." Registration payload is NOT processed. SDD §5.1 App Check enforcement verified. |
| Priority | Critical |
| Test Type | Security |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 103 — TC-AUTH-008 — ID token revoked immediately after role change — user m

| Field | Detail |
| --- | --- |
| Test Case ID | TC-AUTH-008 |
| Requirement ID(s) | FR-006, SDD §5.1 updateUserRole |
| Module | Authentication |
| Role | Super Admin |
| Test Scenario | ID token revoked immediately after role change — user must re-authenticate |
| Preconditions | test.member@pynp.test is logged in on a device. Super Admin changes their role. |
| Test Data | Actor: test.sa@pynp.test changes test.member role to district_coordinator |
| Test Steps | 1. test.member@pynp.test is actively logged in. 2. test.sa@pynp.test invokes updateUserRole Cloud Function. 3. Without test.member logging out, test.member attempts an action requiring new role. 4. Observe token state. |
| Expected Result | updateUserRole Cloud Function calls revokeRefreshTokens() via Firebase Admin SDK. Within one app refresh, test.member is prompted to re-authenticate. After re-login, new role (district_coordinator) is reflected in navigation. SDD §5.1 SR-014 verified. |
| Priority | Critical |
| Test Type | Security |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 104 — TC-AUTH-009 — Session expired mid-workflow redirects to login without

| Field | Detail |
| --- | --- |
| Test Case ID | TC-AUTH-009 |
| Requirement ID(s) | FR-003, ERR-012 |
| Module | Authentication |
| Role | Member |
| Test Scenario | Session expired mid-workflow redirects to login without data loss on navigation |
| Preconditions | test.member@pynp.test is filling out a form (e.g., event registration step). Token is expired server-side. |
| Test Data | Token manually expired via Firebase Admin SDK revokeRefreshTokens. |
| Test Steps | 1. test.member@pynp.test begins event registration flow. 2. Expire their token via Admin SDK mid-workflow. 3. Member taps REGISTER button — triggers Cloud Function call. 4. Observe app behavior. |
| Expected Result | Cloud Function returns auth/id-token-revoked. App shows ERR-012: "Your session has expired. Please log in again." Redirects to UI-005 Login Screen. After re-login, GoRouter navigates back to correct destination (deep link preserved if configured). No crash. |
| Priority | High |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 105 — TC-AUTH-010 — Password policy enforced — all four character class rul

| Field | Detail |
| --- | --- |
| Test Case ID | TC-AUTH-010 |
| Requirement ID(s) | NFR-009, SRS §14.1 SR-002 |
| Module | Authentication |
| Role | Guest |
| Test Scenario | Password policy enforced — all four character class rules validated independently |
| Preconditions | UI-005 Login or registration password field. |
| Test Data | Test passwords: (a) AllLowercase1! — missing uppercase; (b) ALLUPPER1! — missing lowercase; (c) NoDigits! — missing digit; (d) NoSpecial1 — missing special char; (e) Short1! — under 8 chars |
| Test Steps | 1. Attempt each password variant in turn during account creation or password reset. 2. Observe validation message for each. |
| Expected Result | Each invalid password variant shows a specific inline error identifying the missing requirement. Valid password (TestPass@123: uppercase, lowercase, digit, special, ≥8 chars) is accepted. NFR-009 verified for all four rules independently. |
| Priority | Critical |
| Test Type | Validation |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

## 24.2 purgeUnverifiedRegistrations Cloud Function

Table 106 — TC-AUTH-011 — Unverified registration records deleted after 48-hour w

| Field | Detail |
| --- | --- |
| Test Case ID | TC-AUTH-011 |
| Requirement ID(s) | SDD CF purgeUnverifiedRegistrations, FR-002 |
| Module | Authentication |
| Role | System |
| Test Scenario | Unverified registration records deleted after 48-hour window by scheduled Cloud Function |
| Preconditions | Staging. A registration was submitted 49 hours ago. Email verification link was never clicked. |
| Test Data | users/{uid} document with emailVerified=false, createdAt = 49 hours ago |
| Test Steps | 1. Create a registration record with emailVerified=false, createdAt=49h ago in Staging Firestore. 2. Manually trigger purgeUnverifiedRegistrations Cloud Function. 3. Check Firestore for the document. |
| Expected Result | Cloud Function deletes the users/{uid} document. Firebase Auth account is also deleted. The registration no longer appears in any admin list. Audit log records the purge. FR-002 and SDD CF table verified. |
| Priority | High |
| Test Type | Integration |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

# 25. ENHANCED REGISTRATION AND CNIC VERIFICATION

## 25.1 CNIC HMAC Lookup and Encryption

Table 107 — TC-CNIC-001 — submitRegistration Cloud Function stores CNIC as AES-25

| Field | Detail |
| --- | --- |
| Test Case ID | TC-CNIC-001 |
| Requirement ID(s) | SRS §12.4, SR-006, AC-013 |
| Module | CNIC Security |
| Role | System (Cloud Function) |
| Test Scenario | submitRegistration Cloud Function stores CNIC as AES-256-GCM ciphertext and HMAC-SHA256 lookup hash |
| Preconditions | Staging Firebase Emulator. submitRegistration callable function deployed. |
| Test Data | CNIC plaintext: 3520312345678 (fictional) |
| Test Steps | 1. Submit valid registration with CNIC 3520312345678 via Flutter app (TC-REG-001 flow). 2. After successful submission open Firebase Console → Firestore. 3. Inspect users/{uid} document — look at encryptedCnic field. 4. Inspect cnic_lookup/{hash} document — look at the document key. |
| Expected Result | users/{uid}.encryptedCnic = AES-256-GCM ciphertext string (not "3520312345678"). cnic_lookup collection contains a document whose ID is the HMAC-SHA256 hex digest of the CNIC — not the plaintext. Plaintext CNIC "3520312345678" appears NOWHERE in Firestore. AC-013 verified. |
| Priority | Critical |
| Test Type | Security |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | Dependent on Firestore Data Model — cnic_lookup collection confirmed in SRS §12.4 |

Table 108 — TC-CNIC-002 — Duplicate CNIC rejected via cnic_lookup HMAC check — no

| Field | Detail |
| --- | --- |
| Test Case ID | TC-CNIC-002 |
| Requirement ID(s) | SRS §12.4, FR-011, BR-001 |
| Module | CNIC Security |
| Role | System |
| Test Scenario | Duplicate CNIC rejected via cnic_lookup HMAC check — not plaintext comparison |
| Preconditions | cnic_lookup contains HMAC of fictional CNIC 3520312345678. |
| Test Data | CNIC: 3520312345678 (duplicate of existing) |
| Test Steps | 1. Submit new registration with CNIC 3520312345678. 2. Cloud Function submitRegistration computes HMAC-SHA256(CNIC). 3. Attempts Firestore transaction set on cnic_lookup/{hash}. 4. Transaction detects existing document → rejects. |
| Expected Result | Cloud Function returns error: "An account with this CNIC already exists." No new user document or cnic_lookup entry created. Transaction rolled back atomically. ERR-002 displayed. BR-001 enforced without ever comparing plaintext CNICs. |
| Priority | Critical |
| Test Type | Security |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 109 — TC-CNIC-003 — cnic_lookup collection inaccessible by all client roles

| Field | Detail |
| --- | --- |
| Test Case ID | TC-CNIC-003 |
| Requirement ID(s) | SRS §12.4, SR-006 |
| Module | CNIC Security |
| Role | Super Admin (Firebase Console) |
| Test Scenario | cnic_lookup collection inaccessible by all client roles including Super Admin |
| Preconditions | test.sa@pynp.test (Super Admin) credentials available. |
| Test Data | Collection: cnic_lookup ¦ Attempt: direct Firestore read and write |
| Test Steps | 1. Using Firebase SDK with test.sa@pynp.test auth token, execute: db.collection("cnic_lookup").limit(1).get() 2. Attempt: db.collection("cnic_lookup").doc("test").set({uid:"x"}) 3. Observe Firestore responses. |
| Expected Result | Both read and write return PERMISSION_DENIED. Firestore security rules deny ALL client access to cnic_lookup (SRS §12.13: "zero client read or write access under any role"). Only Firebase Admin SDK in Cloud Functions can access this collection. |
| Priority | Critical |
| Test Type | Security |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 110 — TC-CNIC-004 — CNIC HMAC key is not accessible or exposed in client ap

| Field | Detail |
| --- | --- |
| Test Case ID | TC-CNIC-004 |
| Requirement ID(s) | SRS §12.4 |
| Module | CNIC Security |
| Role | System |
| Test Scenario | CNIC HMAC key is not accessible or exposed in client app bundle or logs |
| Preconditions | Release APK/IPA available. Firebase Console logs accessible. |
| Test Data | Decompile/inspect APK; review Cloud Function logs in Cloud Logging |
| Test Steps | 1. Decompile release APK using apktool or jadx. 2. Search decompiled output for "HMAC", "secret", "key", or any 64-character hex string. 3. Review Firebase Cloud Logging for any log entries containing HMAC key material. 4. Review Cloud Function source code for hardcoded keys. |
| Expected Result | No HMAC key material found in client APK. Cloud Logging contains no key exposure. HMAC key is stored exclusively in Secret Manager (SDD §2.8) and accessed at Cloud Function runtime. SRS SR-006 verified. |
| Priority | Critical |
| Test Type | Security |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

## 25.2 Multi-Step Form State and Validation

Table 111 — TC-REG-008 — Back navigation on multi-step form preserves previously

| Field | Detail |
| --- | --- |
| Test Case ID | TC-REG-008 |
| Requirement ID(s) | FR-009, UI-007–011, SRS §16.2 |
| Module | Registration |
| Role | Guest |
| Test Scenario | Back navigation on multi-step form preserves previously entered data |
| Preconditions | UI-007 Registration Step 1 displayed. Guest has entered data. |
| Test Data | Step 1 data: Full Name="Ahmad Test", CNIC="3520312345678", DOB=2000-03-15 |
| Test Steps | 1. Enter all Step 1 fields and tap NEXT → go to Step 2. 2. Enter Step 2 fields and tap NEXT → go to Step 3. 3. Tap BACK to return to Step 2. Observe Step 2 data. 4. Tap BACK again to Step 1. Observe Step 1 data. |
| Expected Result | All previously entered data is preserved across backward navigation. Progress indicator shows correct step. Riverpod RegistrationFormNotifier retains state (SDD §9 StateNotifier). No data loss on back navigation. |
| Priority | High |
| Test Type | UI-UX |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 112 — TC-REG-009 — Skills field rejects more than 20 selections

| Field | Detail |
| --- | --- |
| Test Case ID | TC-REG-009 |
| Requirement ID(s) | FR-009 |
| Module | Registration |
| Role | Guest |
| Test Scenario | Skills field rejects more than 20 selections |
| Preconditions | UI-009 Registration Step 3. Predefined skills list loaded. |
| Test Data | Attempt to select 21 skill chips |
| Test Steps | 1. On Step 3, select skills one by one. 2. After selecting the 20th skill, attempt to tap a 21st skill chip. 3. Observe behavior. |
| Expected Result | 21st skill chip is non-selectable (grayed out) or tapping shows error: "Maximum 20 skills may be selected." The skills array in form state contains at most 20 items. FR-009 constraint verified. |
| Priority | High |
| Test Type | Validation |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 113 — TC-REG-010 — Registration submission blocked when device is offline

| Field | Detail |
| --- | --- |
| Test Case ID | TC-REG-010 |
| Requirement ID(s) | FR-014, SRS §15 Table |
| Module | Registration |
| Role | Guest |
| Test Scenario | Registration submission blocked when device is offline — requires internet connection |
| Preconditions | Device in airplane mode. Guest has completed all 4 registration steps. |
| Test Data | All form fields valid. All files uploaded (not possible offline — precondition: uploaded while online, device went offline before submit) |
| Test Steps | 1. Go offline (airplane mode). 2. Tap SUBMIT on UI-011 Registration Review screen. 3. Observe behavior. |
| Expected Result | SUBMIT button is disabled or shows toast: "Registration requires an internet connection." Registration is NOT submitted. SRS §15 offline table row "Registration (initial account creation): No / No / Yes" verified. |
| Priority | Critical |
| Test Type | Offline |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

# 26. ENHANCED EVENTS TEST CASES

## 26.1 Event Categories and Filtering

Table 114 — TC-EVT-007 — Events can be created with each valid category and filt

| Field | Detail |
| --- | --- |
| Test Case ID | TC-EVT-007 |
| Requirement ID(s) | FR-034, FR-035 |
| Module | Events |
| Role | District Coordinator |
| Test Scenario | Events can be created with each valid category and filtered by category on UI-018 |
| Preconditions | test.dc@pynp.test logged in. UI-018 Event List accessible. |
| Test Data | Categories to test: Mock Parliament, Training, Workshop (from SRS FR-034 "from predefined list") |
| Test Steps | 1. Create Event A with category "Mock Parliament" (TC-EVT-001 pattern). 2. Create Event B with category "Training". 3. Navigate to UI-018 Event List. 4. Tap "Mock Parliament" category chip filter. 5. Tap "Training" chip filter. 6. Tap "All" chip. |
| Expected Result | Each category chip filters the list to show only events with that category. "Mock Parliament" filter: only Event A visible. "Training" filter: only Event B visible. "All" filter: both visible. Category chips are present on UI-018 per UI/UX Specification §9.4. |
| Priority | High |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 115 — TC-EVT-008 — Event creation rejected when event date is in the past

| Field | Detail |
| --- | --- |
| Test Case ID | TC-EVT-008 |
| Requirement ID(s) | FR-034 event date validation |
| Module | Events |
| Role | District Coordinator |
| Test Scenario | Event creation rejected when event date is in the past |
| Preconditions | test.dc@pynp.test on UI-021 Create Event. |
| Test Data | Event Date: yesterday (past date) |
| Test Steps | 1. On UI-021, enter all event fields. 2. Set Event Date to yesterday. 3. Tap Save/Publish. |
| Expected Result | Validation error displayed: "Event date must be in the future." Event is NOT created. Firestore events collection unchanged. FR-034 date constraint verified. |
| Priority | High |
| Test Type | Validation |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 116 — TC-EVT-009 — Registration deadline must be on or before event date —

| Field | Detail |
| --- | --- |
| Test Case ID | TC-EVT-009 |
| Requirement ID(s) | FR-034 |
| Module | Events |
| Role | District Coordinator |
| Test Scenario | Registration deadline must be on or before event date — later deadline rejected |
| Preconditions | test.dc@pynp.test on UI-021. |
| Test Data | Event Date: 7 days from now ¦ Registration Deadline: 8 days from now (after event) |
| Test Steps | 1. Set Event Date to 7 days from now. 2. Set Registration Deadline to 8 days from now (after event date). 3. Tap Save. |
| Expected Result | Validation error: "Deadline must be on or before event date." Event NOT created. FR-034 constraint verified. |
| Priority | High |
| Test Type | Validation |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

## 26.2 onEventRegistrationCreate / Cancel Cloud Functions

Table 117 — TC-EVT-010 — onEventRegistrationCreate trigger increments currentReg

| Field | Detail |
| --- | --- |
| Test Case ID | TC-EVT-010 |
| Requirement ID(s) | SDD CF onEventRegistrationCreate, FR-036 |
| Module | Events |
| Role | Member |
| Test Scenario | onEventRegistrationCreate trigger increments currentRegistrations counter atomically |
| Preconditions | Staging. Test event has currentRegistrations=5, maxParticipants=10. |
| Test Data | Member: test.member@pynp.test ¦ Event: 5/10 capacity |
| Test Steps | 1. test.member@pynp.test registers for event (TC-EVT-002). 2. Immediately after registration, inspect events/{eventId}.currentRegistrations in Firestore. |
| Expected Result | events/{eventId}.currentRegistrations = 6 (incremented from 5). Increment is performed atomically via Firestore transaction in registerForEvent Cloud Function, preventing race conditions. SDD CF table "onEventRegistrationCreate" verified. |
| Priority | Critical |
| Test Type | Integration |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 118 — TC-EVT-011 — onEventRegistrationCancel trigger decrements currentReg

| Field | Detail |
| --- | --- |
| Test Case ID | TC-EVT-011 |
| Requirement ID(s) | SDD CF onEventRegistrationCancel, FR-038 |
| Module | Events |
| Role | Member |
| Test Scenario | onEventRegistrationCancel trigger decrements currentRegistrations counter |
| Preconditions | test.member@pynp.test registered for event. currentRegistrations=6. |
| Test Data | Member: test.member@pynp.test ¦ Event: 6/10 |
| Test Steps | 1. test.member@pynp.test cancels registration (TC-EVT-005 flow — event is > 24h away). 2. Inspect events/{eventId}.currentRegistrations after cancellation. |
| Expected Result | events/{eventId}.currentRegistrations = 5 (decremented). event_registrations document status updated to "cancelled". SDD CF "onEventRegistrationCancel" verified. |
| Priority | High |
| Test Type | Integration |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 119 — TC-EVT-012 — Registration cancellation blocked within 24 hours of ev

| Field | Detail |
| --- | --- |
| Test Case ID | TC-EVT-012 |
| Requirement ID(s) | FR-038 |
| Module | Events |
| Role | Member |
| Test Scenario | Registration cancellation blocked within 24 hours of event start |
| Preconditions | test.member@pynp.test registered for event starting in 20 hours. |
| Test Data | Event start: 20 hours from now ¦ Member: registered |
| Test Steps | 1. Navigate to UI-019 Event Detail for the registered event. 2. Look for Cancel Registration option. 3. If visible, attempt to tap Cancel. |
| Expected Result | Cancel Registration TextButton is either absent or disabled when event is < 24h away. Error message if attempted: "Cancellation is only allowed up to 24 hours before the event." FR-038 time constraint enforced. |
| Priority | High |
| Test Type | Validation |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 120 — TC-EVT-013 — Attendance marked for all statuses: attended / absent f

| Field | Detail |
| --- | --- |
| Test Case ID | TC-EVT-013 |
| Requirement ID(s) | FR-039 |
| Module | Events |
| Role | District Coordinator |
| Test Scenario | Attendance marked for all statuses: attended / absent for registered participants |
| Preconditions | test.dc@pynp.test on UI-022 Attendance Marking for completed test event with 3 registered participants. |
| Test Data | Participants: P1 (mark attended), P2 (mark absent), P3 (leave as registered) |
| Test Steps | 1. Open UI-022 Attendance Marking for completed event. 2. Mark P1: attended. 3. Mark P2: absent. 4. Leave P3: registered (unchanged). 5. Save. 6. Inspect event_registrations collection in Firestore. |
| Expected Result | P1 event_registrations.attendanceStatus = "attended". P2 = "absent". P3 remains "registered". Batch write executed. Audit log records the batch update with markedBy (test.dc UID) and markedAt timestamp. FR-039 verified. |
| Priority | High |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

# 27. GALLERY AND MEDIA TEST CASES

Source: SRS FR-054, FR-055. Gallery upload is restricted to Content Manager and above. Members view gallery organized by albums.

Table 121 — TC-GAL-001 — Content Manager uploads image to named gallery album —

| Field | Detail |
| --- | --- |
| Test Case ID | TC-GAL-001 |
| Requirement ID(s) | FR-054 |
| Module | Gallery |
| Role | Content Manager |
| Test Scenario | Content Manager uploads image to named gallery album — appears in album view |
| Preconditions | test.cm@pynp.test logged in. Gallery Albums screen (UI-029) accessible. |
| Test Data | Image: gallery_test.jpg (JPG, 3 MB, ≤8 MB) ¦ Album: "Youth Parliament 2026" |
| Test Steps | 1. Login as test.cm@pynp.test → Drawer → Gallery (UI-029). 2. Select or create album "Youth Parliament 2026". 3. Tap Upload (FAB) → UI-031. 4. Select gallery_test.jpg. 5. Confirm upload. 6. Navigate to UI-030 Album Detail for "Youth Parliament 2026". |
| Expected Result | Image appears in "Youth Parliament 2026" album as thumbnail on UI-030. Image stored in Firebase Storage. FR-054 verified. MIME type validated by onDocumentUpload Cloud Function server-side. |
| Priority | High |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 122 — TC-GAL-002 — Gallery image upload rejected when file exceeds 8 MB li

| Field | Detail |
| --- | --- |
| Test Case ID | TC-GAL-002 |
| Requirement ID(s) | FR-054, ERR-005 |
| Module | Gallery |
| Role | Content Manager |
| Test Scenario | Gallery image upload rejected when file exceeds 8 MB limit |
| Preconditions | test.cm@pynp.test on UI-031 Upload Gallery Media. |
| Test Data | Image: large_photo.jpg (9 MB > 8 MB) |
| Test Steps | 1. Tap Upload on UI-031. 2. Select large_photo.jpg (9 MB). 3. Observe result. |
| Expected Result | Client-side validation: ERR-005 "Image exceeds 8 MB limit." File picker clears. Upload NOT initiated. FR-054 size constraint verified. |
| Priority | High |
| Test Type | Validation |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 123 — TC-GAL-003 — Gallery upload rejects non-image file — server-side MIM

| Field | Detail |
| --- | --- |
| Test Case ID | TC-GAL-003 |
| Requirement ID(s) | FR-054, ERR-004 |
| Module | Gallery |
| Role | Content Manager |
| Test Scenario | Gallery upload rejects non-image file — server-side MIME validation by onDocumentUpload CF |
| Preconditions | test.cm@pynp.test on UI-031. |
| Test Data | File: fake_image.jpg (actual MIME: application/pdf — extension spoofed) |
| Test Steps | 1. Upload fake_image.jpg (PDF disguised as JPG) to gallery. 2. File passes client-side extension check. 3. onDocumentUpload Cloud Function validates actual MIME type. 4. Observe result. |
| Expected Result | onDocumentUpload CF detects MIME type = application/pdf. File is immediately deleted from Firebase Storage. Error notification shown: "Invalid file type." Gallery album NOT updated. SDD CF "onDocumentUpload" MIME validation verified. NFR-014 verified. |
| Priority | Critical |
| Test Type | Security |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 124 — TC-GAL-004 — Content Manager uploads video (MP4, ≤100 MB) to gallery

| Field | Detail |
| --- | --- |
| Test Case ID | TC-GAL-004 |
| Requirement ID(s) | FR-054 |
| Module | Gallery |
| Role | Content Manager |
| Test Scenario | Content Manager uploads video (MP4, ≤100 MB) to gallery album |
| Preconditions | test.cm@pynp.test on UI-031. Album exists. |
| Test Data | Video: event_recap.mp4 (MP4, 50 MB, ≤100 MB) |
| Test Steps | 1. Tap Upload on UI-031. 2. Select event_recap.mp4. 3. Confirm upload. 4. Navigate to album detail (UI-030). |
| Expected Result | Video upload succeeds. Video thumbnail appears in album view on UI-030. FR-054 "MP4 max 100 MB" verified. |
| Priority | Medium |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 125 — TC-GAL-005 — Authenticated member views gallery organized by albums

| Field | Detail |
| --- | --- |
| Test Case ID | TC-GAL-005 |
| Requirement ID(s) | FR-055 |
| Module | Gallery |
| Role | Member |
| Test Scenario | Authenticated member views gallery organized by albums with thumbnail previews |
| Preconditions | test.member@pynp.test logged in. Gallery has at least 2 albums with images. |
| Test Data | Role: Member |
| Test Steps | 1. Login as test.member@pynp.test → Drawer → Gallery (UI-029). 2. Observe album grid. 3. Tap an album → UI-030 Album Detail. 4. Observe thumbnail grid. |
| Expected Result | UI-029 shows album grid with album names and cover thumbnail. UI-030 shows image/video thumbnails within the album. FR-055 verified. Member has read-only access — no upload option visible (RoleGate). |
| Priority | Medium |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 126 — TC-GAL-006 — Member role cannot upload to gallery — upload option hi

| Field | Detail |
| --- | --- |
| Test Case ID | TC-GAL-006 |
| Requirement ID(s) | FR-054, SRS §7 |
| Module | Gallery |
| Role | Member (attempt to upload) |
| Test Scenario | Member role cannot upload to gallery — upload option hidden by RoleGate |
| Preconditions | test.member@pynp.test logged in. |
| Test Data | Role: Member |
| Test Steps | 1. Navigate to UI-029 Gallery. 2. Look for upload FAB or upload button. 3. Attempt navigation to UI-031 directly via deep link. |
| Expected Result | Upload FAB is not visible on UI-029 for Member role (RoleGate hides it). Direct navigation to UI-031 shows UI-053 Access Restricted Screen. FR-054 access restriction verified. |
| Priority | High |
| Test Type | RBAC |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

# 28. VOLUNTEER MANAGEMENT TEST CASES

Source: SRS FR-056, FR-057, FR-058, BR-017. Volunteer management is explicitly specified in SRS v1.1.

Table 127 — TC-VOL-001 — Approved member applies for volunteer position successf

| Field | Detail |
| --- | --- |
| Test Case ID | TC-VOL-001 |
| Requirement ID(s) | FR-056, BR-017 |
| Module | Volunteer |
| Role | Member (Approved) |
| Test Scenario | Approved member applies for volunteer position successfully |
| Preconditions | test.member@pynp.test with status=approved. Volunteer Application screen (UI-040) accessible. |
| Test Data | Role: Approved Member ¦ Volunteer position: Event Support |
| Test Steps | 1. Login as test.member@pynp.test. 2. Navigate to Drawer → Volunteer (UI-040). 3. Select volunteer role "Event Support". 4. Submit availability. 5. Submit application. |
| Expected Result | Volunteer application created. Status=pending. Notification sent to National Admin. FR-056 verified. BR-017 (only Approved members eligible) confirmed — pending/expired members cannot access UI-040. |
| Priority | High |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | TBD — volunteer collection structure pending Firestore ERD finalization |

Table 128 — TC-VOL-002 — Expired member cannot apply for volunteer position — BR

| Field | Detail |
| --- | --- |
| Test Case ID | TC-VOL-002 |
| Requirement ID(s) | FR-056, BR-017 |
| Module | Volunteer |
| Role | Expired Member |
| Test Scenario | Expired member cannot apply for volunteer position — BR-017 enforced |
| Preconditions | test.expired@pynp.test with status=expired. |
| Test Data | Role: Expired Member |
| Test Steps | 1. Login as test.expired@pynp.test. 2. Attempt to navigate to UI-040 Volunteer Application via drawer or deep link. |
| Expected Result | Volunteer Application option NOT visible in drawer (RoleGate requires Approved status). Direct navigation shows UI-053 Access Restricted or redirects to UI-015 Expired Membership Screen. BR-017 enforced. |
| Priority | High |
| Test Type | RBAC |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 129 — TC-VOL-003 — National Admin approves volunteer application — volunte

| Field | Detail |
| --- | --- |
| Test Case ID | TC-VOL-003 |
| Requirement ID(s) | FR-057 |
| Module | Volunteer |
| Role | National Admin |
| Test Scenario | National Admin approves volunteer application — volunteer role appears in directory |
| Preconditions | test.na@pynp.test logged in. Pending volunteer application exists. |
| Test Data | Applicant: test.member@pynp.test ¦ Role: Event Support |
| Test Steps | 1. Login as test.na@pynp.test → Admin Drawer → Volunteers (UI-041). 2. Find pending volunteer application. 3. Tap Approve. 4. Verify volunteer directory (UI-041) shows applicant. |
| Expected Result | Volunteer application approved. test.member@pynp.test appears in volunteer directory (UI-041) with role "Event Support" and contact details. Applicant receives FCM notification. FR-057 verified. |
| Priority | High |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | TBD — volunteer approval CF and collection structure pending Firestore ERD |

Table 130 — TC-VOL-004 — Admin views volunteer directory with roles and contact

| Field | Detail |
| --- | --- |
| Test Case ID | TC-VOL-004 |
| Requirement ID(s) | FR-058 |
| Module | Volunteer |
| Role | National Admin |
| Test Scenario | Admin views volunteer directory with roles and contact details |
| Preconditions | test.na@pynp.test logged in. At least 2 approved volunteers exist. |
| Test Data | Role: National Admin |
| Test Steps | 1. Navigate to UI-041 Volunteer Directory. 2. Observe directory contents. |
| Expected Result | UI-041 shows list of active volunteers with: name, volunteer role, contact phone/email. Filterable/searchable. FR-058 verified. |
| Priority | Medium |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

# 29. ENHANCED PAYMENT TEST CASES

Table 131 — TC-PAY-001 — Admin verifies payment proof — status transitions from

| Field | Detail |
| --- | --- |
| Test Case ID | TC-PAY-001 |
| Requirement ID(s) | FR-069, FR-070 |
| Module | Payments |
| Role | National Admin |
| Test Scenario | Admin verifies payment proof — status transitions from Pending to Verified |
| Preconditions | test.na@pynp.test on UI-046. Registration payment with status=pending exists. |
| Test Data | Payment record: registration type ¦ Status: pending |
| Test Steps | 1. Login as test.na@pynp.test → Admin Drawer → Payments → Pending Verifications (UI-046). 2. Tap a pending payment record. 3. View payment proof image (full screen). 4. Tap VERIFY. 5. Confirm dialog. 6. Inspect payments collection in Firestore. |
| Expected Result | payments/{id}.status = "verified". verifiedBy = test.na UID. verifiedAt = current UTC timestamp. verifyPaymentProof Cloud Function executed. Audit log entry created. FR-070 verified. |
| Priority | Critical |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 132 — TC-PAY-002 — Membership approval blocked until payment verification

| Field | Detail |
| --- | --- |
| Test Case ID | TC-PAY-002 |
| Requirement ID(s) | FR-070, BR-011 |
| Module | Payments |
| Role | National Admin |
| Test Scenario | Membership approval blocked until payment verification status is Verified |
| Preconditions | Pending application exists. Payment proof uploaded but status=pending (not yet verified). |
| Test Data | Payment status: pending |
| Test Steps | 1. Navigate to UI-043 Application Review for the pending application. 2. Observe APPROVE button state when payment status is NOT Verified. |
| Expected Result | APPROVE button is disabled or grayed out when payment status is "pending" or "rejected". Tooltip or note: "Verify payment proof before approving." BR-011 enforced. |
| Priority | Critical |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 133 — TC-PAY-003 — Admin rejects payment proof with reason — member notifi

| Field | Detail |
| --- | --- |
| Test Case ID | TC-PAY-003 |
| Requirement ID(s) | FR-070 |
| Module | Payments |
| Role | National Admin |
| Test Scenario | Admin rejects payment proof with reason — member notified |
| Preconditions | Pending payment proof exists. test.na@pynp.test on UI-046. |
| Test Data | Rejection reason: "Payment proof is blurry — please resubmit" |
| Test Steps | 1. View pending payment proof. 2. Tap REJECT PAYMENT. 3. Enter rejection reason. 4. Confirm. 5. Observe member notification. |
| Expected Result | payments/{id}.status = "rejected". Rejection reason stored. FCM push notification sent to member: "Payment proof update needed." Member can resubmit via UI-039. FR-070 and related notification verified. |
| Priority | High |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 134 — TC-PAY-004 — Payment history shows both registration and renewal pay

| Field | Detail |
| --- | --- |
| Test Case ID | TC-PAY-004 |
| Requirement ID(s) | FR-071 |
| Module | Payments |
| Role | National Admin |
| Test Scenario | Payment history shows both registration and renewal payments for a member |
| Preconditions | A member has made registration payment and one renewal payment. test.na@pynp.test on UI-047. |
| Test Data | Member: test.member@pynp.test ¦ Expected: 2 payment records |
| Test Steps | 1. Navigate to UI-047 Member Payment History for test.member@pynp.test. 2. Observe payment records. |
| Expected Result | UI-047 shows: Payment 1 (type=registration, verified) and Payment 2 (type=renewal, verified). Each shows amount [TBD], proof link, verification status, verifiedBy, and timestamp. FR-071 verified. |
| Priority | High |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | TBD — amount field is informational; depends on Firestore ERD |

Table 135 — TC-PAY-005 — Payment proof upload blocked when offline — file upload

| Field | Detail |
| --- | --- |
| Test Case ID | TC-PAY-005 |
| Requirement ID(s) | SRS §15 offline table, FR-069 |
| Module | Payments |
| Role | Member |
| Test Scenario | Payment proof upload blocked when offline — file uploads not queued |
| Preconditions | test.member@pynp.test on UI-039 Renewal screen. Device is offline (airplane mode). |
| Test Data | File: payment_proof.jpg selected but upload attempted offline |
| Test Steps | 1. Enable airplane mode. 2. Navigate to UI-039. 3. Tap Upload Payment Proof → select file. 4. Observe upload behavior. |
| Expected Result | Upload fails immediately. Message: "File uploads require an internet connection. Please reconnect and try again." Upload is NOT queued. SRS §15 "Payment proof upload: No / No / Yes" verified. |
| Priority | High |
| Test Type | Offline |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

# 30. ENHANCED NOTIFICATION TEST CASES

Table 136 — TC-NOTIF-003 — FCM notification received in foreground displays in-app

| Field | Detail |
| --- | --- |
| Test Case ID | TC-NOTIF-003 |
| Requirement ID(s) | FR-045, FR-047 |
| Module | Notifications |
| Role | Member |
| Test Scenario | FCM notification received in foreground displays in-app banner; tapping navigates via deep link |
| Preconditions | test.member@pynp.test logged in, app in foreground. A broadcast is sent by National Admin. |
| Test Data | Notification type: broadcast ¦ Message: "Test broadcast notification" |
| Test Steps | 1. test.na@pynp.test sends broadcast via UI-026. 2. test.member@pynp.test has app open in foreground on any screen. 3. Observe notification appearance. 4. Tap the in-app notification banner. |
| Expected Result | In-app banner notification appears at top of screen without leaving current screen. Tapping banner navigates to correct deep link target (UI-023 News Feed for broadcast type). Notification appears in inbox (UI-035) with unread status. FR-045, FR-047 verified. |
| Priority | High |
| Test Type | Integration |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 137 — TC-NOTIF-004 — FCM push notification delivery latency measured — 95% w

| Field | Detail |
| --- | --- |
| Test Case ID | TC-NOTIF-004 |
| Requirement ID(s) | FR-045, PERF-003 |
| Module | Notifications |
| Role | Member |
| Test Scenario | FCM push notification delivery latency measured — 95% within 30 seconds |
| Preconditions | Staging. 10 test member accounts with valid FCM tokens. National Admin account. |
| Test Data | Trigger: approveMembership for 10 test accounts simultaneously |
| Test Steps | 1. Record timestamp T1 before triggering Cloud Function. 2. Approve 10 test members simultaneously. 3. Record FCM notification delivery timestamps from device logs. 4. Calculate delivery latency for each. |
| Expected Result | 95% of FCM notifications delivered within 30 seconds of T1. PERF-003 threshold verified. Any delivery beyond 30 seconds documented. |
| Priority | High |
| Test Type | Performance |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 138 — TC-NOTIF-005 — Email notification sent for registration confirmation —

| Field | Detail |
| --- | --- |
| Test Case ID | TC-NOTIF-005 |
| Requirement ID(s) | FR-046 |
| Module | Notifications |
| Role | Member |
| Test Scenario | Email notification sent for registration confirmation — correct content verified |
| Preconditions | New registration submitted by test.new.reg@example.com (TC-REG-001 flow). |
| Test Data | Email recipient: test.new.reg@example.com |
| Test Steps | 1. Complete registration submission. 2. Check email inbox for test.new.reg@example.com. 3. Verify email content. |
| Expected Result | Email received within 2 minutes. Subject contains "PYNP Registration" or similar. Body confirms application submitted, instructs to verify email. Email is sent via Firebase Trigger Email Extension (SDD §2.9). FR-046 verified. |
| Priority | High |
| Test Type | Integration |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 139 — TC-NOTIF-006 — sendEventReminders scheduled CF sends reminders at 24h

| Field | Detail |
| --- | --- |
| Test Case ID | TC-NOTIF-006 |
| Requirement ID(s) | SDD CF sendEventReminders |
| Module | Notifications |
| Role | System |
| Test Scenario | sendEventReminders scheduled CF sends reminders at 24h AND 1h before event start |
| Preconditions | Staging. Test event with 2 registered members. Event start = 24.5 hours from now. |
| Test Data | Event: starts in 24.5h. Members: test.member@pynp.test + test.volunteer@pynp.test |
| Test Steps | 1. Manually trigger sendEventReminders CF. 2. Observe FCM delivery for both members — expect 24h reminder. 3. Set event to start in 1.5h. Trigger CF again. 4. Observe FCM delivery — expect 1h reminder. |
| Expected Result | 24h reminder: FCM push "Test Youth Mock Parliament 2026 starts tomorrow!" delivered to both registered members. 1h reminder: FCM push "starts in 1 hour!" delivered. FR-040 and SDD CF table verified. |
| Priority | High |
| Test Type | Integration |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 140 — TC-NOTIF-007 — Toggling off a non-critical notification category preve

| Field | Detail |
| --- | --- |
| Test Case ID | TC-NOTIF-007 |
| Requirement ID(s) | FR-048, BR-015 |
| Module | Notifications |
| Role | Member |
| Test Scenario | Toggling off a non-critical notification category prevents that notification type |
| Preconditions | test.member@pynp.test has notification preferences on UI-036. Event Reminders category is togglable. |
| Test Data | Disable: Event Reminders (non-critical per BR-015) |
| Test Steps | 1. Navigate to UI-036 → disable "Event Reminders" toggle. 2. Save preferences. 3. Register for an event. 4. Trigger sendEventReminders CF. 5. Check if event reminder push arrives. |
| Expected Result | Event reminder push NOT delivered to test.member@pynp.test. users/{uid}.notificationPreferences.event_reminders = false. Other notification types still delivered. Critical notifications (approval, expiry) not affected. FR-048 and BR-015 verified. |
| Priority | High |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

# 31. ENHANCED DOCUMENT MANAGEMENT TEST CASES

Table 141 — TC-DOC-003 — Document versioning — new upload archives previous vers

| Field | Detail |
| --- | --- |
| Test Case ID | TC-DOC-003 |
| Requirement ID(s) | FR-053 |
| Module | Documents |
| Role | Content Manager |
| Test Scenario | Document versioning — new upload archives previous version; latest shown by default |
| Preconditions | test.cm@pynp.test. Document "PYNP Policy 2026" (version 1) already uploaded. |
| Test Data | New version: pynp_policy_v2.pdf (PDF, 4 MB) |
| Test Steps | 1. Navigate to UI-028 Upload Document. 2. Enter title "PYNP Policy 2026" (same as existing). 3. Upload pynp_policy_v2.pdf. 4. Navigate to UI-027 Document List → find "PYNP Policy 2026". |
| Expected Result | Document List shows "PYNP Policy 2026" with version=2 badge. Version 1 is archived (not deleted). Default download serves version 2. Firestore documents/{id}.version = 2. FR-053 verified. |
| Priority | Medium |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | TBD — exact versioning Firestore structure pending ERD |

Table 142 — TC-DOC-004 — Document download logged in audit_logs by onAnyAuditabl

| Field | Detail |
| --- | --- |
| Test Case ID | TC-DOC-004 |
| Requirement ID(s) | FR-052, FR-072 |
| Module | Documents |
| Role | Member |
| Test Scenario | Document download logged in audit_logs by onAnyAuditableWrite trigger |
| Preconditions | test.member@pynp.test downloads accessible document. Audit log accessible to SA. |
| Test Data | Document: "PYNP Policy 2026" (Members Only) |
| Test Steps | 1. test.member@pynp.test downloads the document via UI-027. 2. Login as test.sa@pynp.test → Audit Log (UI-051). 3. Search for READ action on documents collection. |
| Expected Result | Audit log entry exists: actionType=READ, userId=test.member UID, targetCollection=documents, targetDocumentId=policy doc ID. documents/{id}.downloadCount incremented by Cloud Function trigger. FR-052 and FR-072 verified. |
| Priority | High |
| Test Type | Integration |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 143 — TC-DOC-005 — Public document visible to Member; Members Only visible

| Field | Detail |
| --- | --- |
| Test Case ID | TC-DOC-005 |
| Requirement ID(s) | FR-051, BR-013 |
| Module | Documents |
| Role | Member |
| Test Scenario | Public document visible to Member; Members Only visible; Admin Only NOT visible |
| Preconditions | test.member@pynp.test logged in. 3 documents exist: Public, Members Only, Admin Only. |
| Test Data | Role: Member |
| Test Steps | 1. Navigate to UI-027 Document List as test.member@pynp.test. 2. Look for all 3 documents. |
| Expected Result | Public document: visible. Members Only document: visible. Admin Only document: NOT visible. Firestore security rules filter by accessLevel. BR-013 enforced at both Firestore and UI levels. |
| Priority | Critical |
| Test Type | RBAC |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

# 32. ENHANCED ANALYTICS AND REPORTS TEST CASES

Table 144 — TC-ANA-003 — recomputeAnalyticsAggregates nightly CF updates analyti

| Field | Detail |
| --- | --- |
| Test Case ID | TC-ANA-003 |
| Requirement ID(s) | SDD CF recomputeAnalyticsAggregates, FR-062 |
| Module | Analytics |
| Role | System |
| Test Scenario | recomputeAnalyticsAggregates nightly CF updates analytics_aggregates correctly |
| Preconditions | Staging. 10 new members approved today. analytics_aggregates had totalMembers=100. |
| Test Data | New members approved today: 10 |
| Test Steps | 1. Approve 10 test members in Staging. 2. Manually trigger recomputeAnalyticsAggregates CF. 3. Inspect analytics_aggregates/stats_total document. |
| Expected Result | analytics_aggregates/stats_total.totalMembers = 110. newMembersThisMonth incremented by 10. membersByProvince and membersByGender updated. updatedAt = current timestamp. SDD CF "recomputeAnalyticsAggregates" verified. |
| Priority | High |
| Test Type | Integration |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 145 — TC-ANA-004 — Event Analytics shows correct attendance rate calculati

| Field | Detail |
| --- | --- |
| Test Case ID | TC-ANA-004 |
| Requirement ID(s) | FR-063 |
| Module | Analytics |
| Role | National Admin |
| Test Scenario | Event Analytics shows correct attendance rate calculation |
| Preconditions | test.na@pynp.test on UI-048. Completed event: 10 registered, 8 attended. |
| Test Data | Event: 10 registered, 8 attended (attendanceStatus=attended) |
| Test Steps | 1. Navigate to UI-048 Analytics Dashboard. 2. Locate Event Analytics section. 3. Observe attendance rate. |
| Expected Result | Event Attendance Rate displayed as 80% (8/10). Top 5 Events by Registration shows the test event. FR-063 verified. |
| Priority | High |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 146 — TC-RPT-002 — Event Attendance Report generated and exported as XLSX

| Field | Detail |
| --- | --- |
| Test Case ID | TC-RPT-002 |
| Requirement ID(s) | FR-066, FR-067 |
| Module | Reports |
| Role | National Admin |
| Test Scenario | Event Attendance Report generated and exported as XLSX |
| Preconditions | test.na@pynp.test on UI-049. Completed test event with attendance data exists. |
| Test Data | Report: Event Attendance ¦ Format: XLSX ¦ Date range: last 30 days |
| Test Steps | 1. Navigate to UI-049 → select "Event Attendance Report". 2. Set date range: last 30 days. 3. Tap Generate. 4. Tap Export → XLSX. 5. Open downloaded file. |
| Expected Result | Report generates within PERF-004 threshold (10 seconds). XLSX file downloads with columns: Event Name, Registrations, Attended, Absent, Attendance Rate. FR-066 (RPT-003 Event Attendance) and FR-067 XLSX export verified. |
| Priority | High |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 147 — TC-RPT-003 — Regional Statistics Report scoped to Regional Coordinat

| Field | Detail |
| --- | --- |
| Test Case ID | TC-RPT-003 |
| Requirement ID(s) | FR-066, FR-068 |
| Module | Reports |
| Role | Regional Coordinator |
| Test Scenario | Regional Statistics Report scoped to Regional Coordinator's assigned region |
| Preconditions | test.rc@pynp.test (Punjab region) on UI-049. |
| Test Data | Role: Regional Coordinator ¦ Assigned: Punjab |
| Test Steps | 1. Login as test.rc@pynp.test → Reports (UI-049). 2. Select "Regional Statistics Report". 3. Generate report. |
| Expected Result | Report shows only Punjab data (members, events, gender by district within Punjab). Other region data absent. FR-066, FR-065 scoping verified. |
| Priority | High |
| Test Type | RBAC |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 148 — TC-RPT-004 — Financial Summary Report shows Verified, Pending, and R

| Field | Detail |
| --- | --- |
| Test Case ID | TC-RPT-004 |
| Requirement ID(s) | FR-066 |
| Module | Reports |
| Role | National Admin |
| Test Scenario | Financial Summary Report shows Verified, Pending, and Rejected payment counts |
| Preconditions | test.na@pynp.test. Mixed payment statuses exist in Staging. |
| Test Data | Payments: 50 Verified, 5 Pending, 3 Rejected in last 30 days |
| Test Steps | 1. Navigate to UI-049 → select "Financial Summary Report". 2. Set date range: last 30 days. 3. Generate. |
| Expected Result | Report shows: Total Verified=50, Total Pending=5, Total Rejected=3. Monthly breakdown visible. FR-066 RPT-004 Financial Summary verified. |
| Priority | High |
| Test Type | Functional |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

# 33. FIRESTORE VALIDATION AND DATA INTEGRITY TEST CASES

Table 149 — TC-FIRE-001 — events document created with all required fields after

| Field | Detail |
| --- | --- |
| Test Case ID | TC-FIRE-001 |
| Requirement ID(s) | SRS §12.5, FR-034 |
| Module | Firestore |
| Role | System |
| Test Scenario | events document created with all required fields after event creation |
| Preconditions | DC creates event via UI-021. Firebase Emulator running. |
| Test Data | Event data per Section 5.3 |
| Test Steps | 1. Create event as test.dc@pynp.test. 2. Inspect events/{eventId} document in Firestore. |
| Expected Result | events/{eventId} contains: eventId, title, description, category, eventDate (Timestamp UTC), venue, registrationDeadline, currentRegistrations=0, status="published", createdBy (DC UID), createdAt (UTC). All required fields present. SRS §12.5 schema verified. |
| Priority | High |
| Test Type | Integration |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 150 — TC-FIRE-002 — event_registrations document created with correct schem

| Field | Detail |
| --- | --- |
| Test Case ID | TC-FIRE-002 |
| Requirement ID(s) | SRS §12.6, FR-036 |
| Module | Firestore |
| Role | System |
| Test Scenario | event_registrations document created with correct schema on member registration |
| Preconditions | Member registers for event. Firebase Emulator. |
| Test Data | Member: test.member@pynp.test ¦ Event: test event |
| Test Steps | 1. Member registers for event. 2. Inspect event_registrations/{id} in Firestore. |
| Expected Result | Document contains: registrationId, eventId, userId (member UID), membershipId (PYNP-YYYY-NNNNNN), registeredAt (UTC Timestamp), attendanceStatus="registered". SRS §12.6 schema verified. |
| Priority | High |
| Test Type | Integration |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 151 — TC-FIRE-003 — notifications document created with correct type and re

| Field | Detail |
| --- | --- |
| Test Case ID | TC-FIRE-003 |
| Requirement ID(s) | SRS §12.7, FR-045 |
| Module | Firestore |
| Role | System |
| Test Scenario | notifications document created with correct type and recipientId after approval |
| Preconditions | National Admin approves test member. Staging. |
| Test Data | Trigger: approveMembership CF |
| Test Steps | 1. Approve test member. 2. Inspect notifications collection in Firestore. |
| Expected Result | notifications/{id} document created with: notificationId, recipientId (member UID), title, body, type="approval", isRead=false, createdAt (UTC), sentBy="system". SRS §12.7 schema verified. |
| Priority | High |
| Test Type | Integration |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 152 — TC-FIRE-004 — audit_logs document written by Cloud Function with all

| Field | Detail |
| --- | --- |
| Test Case ID | TC-FIRE-004 |
| Requirement ID(s) | SRS §12.11, FR-072, BR-014 |
| Module | Firestore |
| Role | System |
| Test Scenario | audit_logs document written by Cloud Function with all required fields after approval |
| Preconditions | National Admin approves member. Staging. |
| Test Data | Action: approveMembership |
| Test Steps | 1. Approve test member as test.na@pynp.test. 2. Inspect audit_logs collection in Firestore. |
| Expected Result | audit_logs/{logId} contains: timestamp (UTC Timestamp), userId (NA UID), userRole="national_admin", actionType="APPROVE", targetCollection="users", targetDocumentId (member UID), afterValue containing {status:"approved", membershipId:"PYNP-..."}. SRS §12.11 schema and FR-072 verified. |
| Priority | Critical |
| Test Type | Integration |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 153 — TC-FIRE-005 — analytics_aggregates document schema matches SRS §12.12

| Field | Detail |
| --- | --- |
| Test Case ID | TC-FIRE-005 |
| Requirement ID(s) | SRS §12.12, SDD CF recomputeAnalyticsAggregates |
| Module | Firestore |
| Role | System |
| Test Scenario | analytics_aggregates document schema matches SRS §12.12 definition |
| Preconditions | recomputeAnalyticsAggregates CF has run at least once. Staging. |
| Test Data | Document: analytics_aggregates/stats_total |
| Test Steps | 1. Open Firestore Console → analytics_aggregates/stats_total. 2. Verify all fields present. |
| Expected Result | Document contains: totalMembers (Number), newMembersThisMonth (Number), membersByProvince (Map of province:count), membersByGender (Map of gender:count), membersByType (Map of type:count), totalEvents (Number), totalEventRegistrations (Number), updatedAt (Timestamp). SRS §12.12 verified. |
| Priority | High |
| Test Type | Integration |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 154 — TC-FIRE-006 — cnic_lookup document has only HMAC hash as document ID

| Field | Detail |
| --- | --- |
| Test Case ID | TC-FIRE-006 |
| Requirement ID(s) | SRS §12.4 |
| Module | Firestore |
| Role | System (Cloud Function) |
| Test Scenario | cnic_lookup document has only HMAC hash as document ID — no user-identifying data in document body |
| Preconditions | Staging. Registration completed. |
| Test Data | After TC-CNIC-001 flow: inspect cnic_lookup collection |
| Test Steps | 1. Open Firestore → cnic_lookup collection. 2. Inspect document structure. |
| Expected Result | Document ID = 64-char HMAC-SHA256 hex string. Document body contains only: uid (Firebase Auth UID reference). NO CNIC plaintext, NO name, NO other PII in document body. Lookup is performed by hash comparison only. SRS §12.4 verified. |
| Priority | Critical |
| Test Type | Security |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

# 34. FIRESTORE SECURITY RULES TEST CASES

Source: SRS §12.13, SDD §6. All tests executed against Firebase Emulator security rules.

Table 155 — TC-SRULE-001 — Member can read own users document — cannot read other

| Field | Detail |
| --- | --- |
| Test Case ID | TC-SRULE-001 |
| Requirement ID(s) | SRS §12.13 — users collection |
| Module | Security Rules |
| Role | Member |
| Test Scenario | Member can read own users document — cannot read other members' documents |
| Preconditions | Firebase Emulator with security rules. Two members: M1 (test.member) and M2 (test.volunteer). |
| Test Data | M1 auth token. Attempt: read M1 own doc, read M2 doc. |
| Test Steps | 1. Using M1 auth: db.collection("users").doc(M1_uid).get() — expect SUCCESS. 2. Using M1 auth: db.collection("users").doc(M2_uid).get() — expect DENIED. |
| Expected Result | db.collection("users").doc(M1_uid).get(): returns M1's document. db.collection("users").doc(M2_uid).get(): returns PERMISSION_DENIED. Security rules: "Authenticated user may read own document" verified. |
| Priority | Critical |
| Test Type | Security |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 156 — TC-SRULE-002 — Member can only update profilePictureUrl and phone — al

| Field | Detail |
| --- | --- |
| Test Case ID | TC-SRULE-002 |
| Requirement ID(s) | SRS §12.13 — users write restriction |
| Module | Security Rules |
| Role | Member |
| Test Scenario | Member can only update profilePictureUrl and phone — all other fields write-protected |
| Preconditions | Firebase Emulator. M1 = test.member (Approved). |
| Test Data | Attempt to update fullName via direct Firestore write |
| Test Steps | 1. Using M1 auth: db.collection("users").doc(M1_uid).update({fullName:"New Name"}) — expect DENIED. 2. Using M1 auth: db.collection("users").doc(M1_uid).update({phone:"03001234567"}) — expect SUCCESS. |
| Expected Result | fullName update: PERMISSION_DENIED. phone update: SUCCESS. SRS §12.13 "Write to own document restricted to profilePictureUrl and phone fields only" verified. |
| Priority | Critical |
| Test Type | Security |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 157 — TC-SRULE-003 — Member cannot create or update events collection docume

| Field | Detail |
| --- | --- |
| Test Case ID | TC-SRULE-003 |
| Requirement ID(s) | SRS §12.13 — events write |
| Module | Security Rules |
| Role | Member |
| Test Scenario | Member cannot create or update events collection documents |
| Preconditions | Firebase Emulator. M1 = test.member. |
| Test Data | Attempt to create events document via client |
| Test Steps | 1. Using M1 auth: db.collection("events").add({title:"Fake Event"}) — expect DENIED. 2. Using DC auth: db.collection("events").add({title:"Real Event"}) — expect SUCCESS. |
| Expected Result | Member attempt: PERMISSION_DENIED. District Coordinator attempt: SUCCESS. SRS §12.13 "events: Write requires role >= district_coordinator" verified. |
| Priority | Critical |
| Test Type | Security |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 158 — TC-SRULE-004 — Even Super Admin cannot write to audit_logs via client

| Field | Detail |
| --- | --- |
| Test Case ID | TC-SRULE-004 |
| Requirement ID(s) | SRS §12.13 — audit_logs write |
| Module | Security Rules |
| Role | Super Admin |
| Test Scenario | Even Super Admin cannot write to audit_logs via client SDK |
| Preconditions | Firebase Emulator. SA = test.sa@pynp.test. |
| Test Data | Attempt to write audit_logs document via client |
| Test Steps | 1. Using SA auth: db.collection("audit_logs").add({actionType:"FAKE"}) — observe. |
| Expected Result | PERMISSION_DENIED. Audit logs collection has Firestore rules: deny all client writes regardless of role. Only Admin SDK in Cloud Functions can write. BR-014 and SRS §12.13 verified. |
| Priority | Critical |
| Test Type | Security |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 159 — TC-SRULE-005 — cnic_lookup has zero client read or write access under

| Field | Detail |
| --- | --- |
| Test Case ID | TC-SRULE-005 |
| Requirement ID(s) | SRS §12.13 — cnic_lookup zero access |
| Module | Security Rules |
| Role | Super Admin |
| Test Scenario | cnic_lookup has zero client read or write access under any role |
| Preconditions | Firebase Emulator. Both Member and Super Admin auth tokens. |
| Test Data | Collection: cnic_lookup |
| Test Steps | 1. Member auth: db.collection("cnic_lookup").limit(1).get() — expect DENIED. 2. SA auth: db.collection("cnic_lookup").limit(1).get() — expect DENIED. 3. SA auth: db.collection("cnic_lookup").add({}) — expect DENIED. |
| Expected Result | All attempts return PERMISSION_DENIED. SRS §12.13 "cnic_lookup collection: zero client read or write access under any role" verified. |
| Priority | Critical |
| Test Type | Security |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

# 35. CLOUD FUNCTIONS INTEGRATION TEST CASES

Table 160 — TC-CF-001 — submitRegistration CF validates payload — rejects missi

| Field | Detail |
| --- | --- |
| Test Case ID | TC-CF-001 |
| Requirement ID(s) | SDD CF submitRegistration |
| Module | Cloud Functions |
| Role | Guest |
| Test Scenario | submitRegistration CF validates payload — rejects missing required field |
| Preconditions | Firebase Emulator with Functions emulator. submitRegistration callable deployed. |
| Test Data | Payload: all registration fields EXCEPT emergencyContactName |
| Test Steps | 1. Call submitRegistration callable with payload missing emergencyContactName. 2. Observe CF response. |
| Expected Result | CF returns error: "emergencyContactName is required." No users document created. No cnic_lookup document created. Server-side validation (SR-010) verified — CF does NOT trust client-side validation. |
| Priority | Critical |
| Test Type | Integration |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 161 — TC-CF-002 — onDocumentUpload Storage trigger validates MIME type an

| Field | Detail |
| --- | --- |
| Test Case ID | TC-CF-002 |
| Requirement ID(s) | SDD CF onDocumentUpload, NFR-014 |
| Module | Cloud Functions |
| Role | System |
| Test Scenario | onDocumentUpload Storage trigger validates MIME type and deletes invalid files |
| Preconditions | Firebase Emulator with Storage emulator and Functions emulator. |
| Test Data | Upload: malicious.jpg (actual content: script/executable, MIME: application/octet-stream) |
| Test Steps | 1. Upload malicious.jpg to Firebase Storage path /cnic_images/{uid}/front. 2. onDocumentUpload trigger fires. 3. Observe Storage and Firestore state after trigger. |
| Expected Result | onDocumentUpload detects MIME ≠ image/jpeg or image/png. File is immediately deleted from Storage. CF logs the rejection. Firestore user document's cnicFrontUrl is NOT updated. NFR-014 verified. |
| Priority | Critical |
| Test Type | Security |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 162 — TC-CF-003 — enforceExpiredStatus daily CF sets status=expired for m

| Field | Detail |
| --- | --- |
| Test Case ID | TC-CF-003 |
| Requirement ID(s) | SDD CF enforceExpiredStatus |
| Module | Cloud Functions |
| Role | System |
| Test Scenario | enforceExpiredStatus daily CF sets status=expired for members past grace period |
| Preconditions | Staging. Member has membershipExpiryDate = 16 days ago (past 15-day grace period). |
| Test Data | Member: test.expired@pynp.test ¦ expiryDate: 16 days ago |
| Test Steps | 1. Set membershipExpiryDate to 16 days ago in Staging. 2. Manually trigger enforceExpiredStatus CF. 3. Inspect users/{uid}.status. |
| Expected Result | users/{uid}.status = "expired". onUserStatusChange trigger fires → audit log entry written. Member cannot access member-only features on next app refresh. SDD CF "enforceExpiredStatus" verified. |
| Priority | Critical |
| Test Type | Integration |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 163 — TC-CF-004 — onAnyAuditableWrite trigger fires for UPDATE on users c

| Field | Detail |
| --- | --- |
| Test Case ID | TC-CF-004 |
| Requirement ID(s) | SDD CF onAnyAuditableWrite |
| Module | Cloud Functions |
| Role | System |
| Test Scenario | onAnyAuditableWrite trigger fires for UPDATE on users collection and writes audit entry |
| Preconditions | Staging. test.na@pynp.test updates test.member phone number via admin edit. |
| Test Data | Action: admin update users/{uid}.phone |
| Test Steps | 1. National Admin edits test.member phone via UI-045. 2. Inspect audit_logs collection in Firestore. |
| Expected Result | audit_logs entry created with: actionType="UPDATE", targetCollection="users", targetDocumentId=member UID, beforeValue={phone:"03001234567"}, afterValue={phone:"03009876543"}, userId=NA UID. SDD CF "onAnyAuditableWrite" verified. |
| Priority | Critical |
| Test Type | Integration |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 164 — TC-CF-005 — purgeUnverifiedRegistrations does NOT delete verified-e

| Field | Detail |
| --- | --- |
| Test Case ID | TC-CF-005 |
| Requirement ID(s) | SDD CF purgeUnverifiedRegistrations |
| Module | Cloud Functions |
| Role | System |
| Test Scenario | purgeUnverifiedRegistrations does NOT delete verified-email pending records |
| Preconditions | Staging. Two records: (A) email verified, status=pending (awaiting admin approval). (B) email unverified, createdAt=49h ago. |
| Test Data | Record A: emailVerified=true ¦ Record B: emailVerified=false, age=49h |
| Test Steps | 1. Create both records in Staging Firestore. 2. Trigger purgeUnverifiedRegistrations CF. |
| Expected Result | Record B (unverified, old) is deleted. Record A (verified email, pending approval) is NOT deleted — it remains in Pending Approvals list. CF only purges email-unverified records past 48h window. |
| Priority | High |
| Test Type | Integration |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

# 36. LOADING, EMPTY, AND ERROR STATE TEST CASES

## 36.1 Loading States (AsyncValueWidget)

Table 165 — TC-STATE-001 — Event List shows shimmer/skeleton placeholder while Fir

| Field | Detail |
| --- | --- |
| Test Case ID | TC-STATE-001 |
| Requirement ID(s) | SDD §8.7, SDD §9 |
| Module | UI States |
| Role | Member |
| Test Scenario | Event List shows shimmer/skeleton placeholder while Firestore query is loading |
| Preconditions | test.member@pynp.test. Slow network simulated (2G throttle). UI-018 Event List. |
| Test Data | Network: throttled 2G ¦ Events: 10 in Staging Firestore |
| Test Steps | 1. Enable 2G throttle on device. 2. Navigate to UI-018 Events tab. 3. Observe screen during load. |
| Expected Result | Shimmer/skeleton placeholder matching card shape appears immediately while Firestore query runs. No blank white screen shown. After data loads, real event cards replace shimmer. SDD §8.7 loading state verified. |
| Priority | High |
| Test Type | UI-UX |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 166 — TC-STATE-002 — Analytics Dashboard shows shimmer on initial load — no

| Field | Detail |
| --- | --- |
| Test Case ID | TC-STATE-002 |
| Requirement ID(s) | SDD §8.7 |
| Module | UI States |
| Role | Member |
| Test Scenario | Analytics Dashboard shows shimmer on initial load — no blank screen |
| Preconditions | test.na@pynp.test on UI-048. |
| Test Data | Network: standard 4G |
| Test Steps | 1. Navigate to UI-048 Analytics Dashboard for first time in session. 2. Observe screen during initial data load. |
| Expected Result | Shimmer placeholder matching chart shapes (bars, pie, line) visible during analytics_aggregates Firestore read. Charts render progressively as data arrives. No blank screen. SDD §8.7 verified. |
| Priority | High |
| Test Type | UI-UX |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

## 36.2 Empty States

Table 167 — TC-STATE-003 — Event List shows EmptyStateView when no events exist in

| Field | Detail |
| --- | --- |
| Test Case ID | TC-STATE-003 |
| Requirement ID(s) | SDD §8.8, COMP-011 |
| Module | UI States |
| Role | Member |
| Test Scenario | Event List shows EmptyStateView when no events exist in Firestore |
| Preconditions | Staging Firestore has 0 published events. |
| Test Data | events collection: empty |
| Test Steps | 1. Clear all events from Staging Firestore. 2. Login as test.member@pynp.test → UI-018 Events. |
| Expected Result | UI-018 shows EmptyStateView: centered illustration, text "No events found. Check back soon!", optional action button. No error. AsyncData<[]> state correctly rendered by AsyncValueWidget. SDD §8.8 and COMP-011 verified. |
| Priority | Medium |
| Test Type | UI-UX |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 168 — TC-STATE-004 — Notification Inbox shows empty state when no notificati

| Field | Detail |
| --- | --- |
| Test Case ID | TC-STATE-004 |
| Requirement ID(s) | SDD §8.8 |
| Module | UI States |
| Role | Member |
| Test Scenario | Notification Inbox shows empty state when no notifications received yet |
| Preconditions | test.member@pynp.test account with zero notifications. |
| Test Data | notifications collection: no documents with recipientId=member |
| Test Steps | 1. Login as fresh test.member@pynp.test (no prior notifications). 2. Navigate to UI-035 Notification Inbox. |
| Expected Result | UI-035 shows EmptyStateView: icon + text "No notifications yet." No error. Badge count on Tab 5 = 0. SDD §8.8 verified. |
| Priority | Medium |
| Test Type | UI-UX |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

## 36.3 Error States

Table 169 — TC-STATE-005 — Event List shows ErrorStateView with Retry button when

| Field | Detail |
| --- | --- |
| Test Case ID | TC-STATE-005 |
| Requirement ID(s) | SDD §8.8, ERR-013 |
| Module | UI States |
| Role | Member |
| Test Scenario | Event List shows ErrorStateView with Retry button when Firestore query fails |
| Preconditions | Staging. Cloud Firestore temporarily unavailable (emulator stopped). |
| Test Data | Network: normal ¦ Firestore: emulator stopped to simulate outage |
| Test Steps | 1. Stop Firebase Emulator Firestore service. 2. Navigate to UI-018 Events tab. |
| Expected Result | UI-018 shows ErrorStateView: error icon, message "Service temporarily unavailable. Please try again shortly." Retry button visible. Tapping Retry re-executes Firestore query. ERR-013 behavior and SDD §8.8 verified. |
| Priority | High |
| Test Type | UI-UX |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 170 — TC-STATE-006 — Access-denied state shows UI-053 Access Restricted Scre

| Field | Detail |
| --- | --- |
| Test Case ID | TC-STATE-006 |
| Requirement ID(s) | ERR-009, UI-053 |
| Module | UI States |
| Role | Member |
| Test Scenario | Access-denied state shows UI-053 Access Restricted Screen on unauthorized route |
| Preconditions | test.member@pynp.test logged in. |
| Test Data | Attempt: navigate to /admin/approvals route via GoRouter deep link |
| Test Steps | 1. Construct GoRouter deep link to pending approvals route. 2. Attempt navigation as test.member@pynp.test. |
| Expected Result | GoRouter role guard intercepts route. Redirects to UI-053 Access Restricted Screen showing: icon, message "You do not have permission to perform this action.", Back button. No crash. ERR-009 and SDD §8.4 RoleGate verified. |
| Priority | Critical |
| Test Type | RBAC |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 171 — TC-STATE-007 — All validation error messages are in plain language — n

| Field | Detail |
| --- | --- |
| Test Case ID | TC-STATE-007 |
| Requirement ID(s) | NFR-018, ERR-001 |
| Module | UI States |
| Role | Guest |
| Test Scenario | All validation error messages are in plain language — no Firebase error codes exposed |
| Preconditions | UI-007 Registration Step 1 with invalid CNIC. |
| Test Data | CNIC: 12345ABCDE678 (invalid) |
| Test Steps | 1. Enter invalid CNIC in Step 1. 2. Observe error message. |
| Expected Result | Error message: "Please enter a valid 13-digit CNIC number." No Firebase error codes, exception class names, or stack traces visible. NFR-018 verified. |
| Priority | High |
| Test Type | Validation |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

# 37. COMPREHENSIVE FORM VALIDATION TEST CASES

Table 172 — TC-FORM-001 — Create Event form validates all required fields before

| Field | Detail |
| --- | --- |
| Test Case ID | TC-FORM-001 |
| Requirement ID(s) | FR-034 |
| Module | Form Validation |
| Role | District Coordinator |
| Test Scenario | Create Event form validates all required fields before enabling Save |
| Preconditions | test.dc@pynp.test on UI-021 Create Event. |
| Test Data | Leave Title empty; all other fields valid |
| Test Steps | 1. On UI-021, leave Title blank. 2. Enter all other fields. 3. Tap Save. 4. Then fill Title. 5. Tap Save again. |
| Expected Result | Step 3: Save disabled or inline error "Event title required." Step 5: Event created successfully. Real-time field-level validation (SDD §8.5) verified. |
| Priority | High |
| Test Type | Validation |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 173 — TC-FORM-002 — Compose News article validates mandatory Title and Body

| Field | Detail |
| --- | --- |
| Test Case ID | TC-FORM-002 |
| Requirement ID(s) | FR-042 |
| Module | Form Validation |
| Role | Content Manager |
| Test Scenario | Compose News article validates mandatory Title and Body fields |
| Preconditions | test.cm@pynp.test on UI-025 Compose News. |
| Test Data | Leave Title empty, enter body text |
| Test Steps | 1. Leave Title blank. Enter body text. 2. Tap PUBLISH. 3. Enter Title. Tap PUBLISH. |
| Expected Result | Empty Title: inline error "Article title is required." Publish blocked. After entering Title: article published. FR-042 and SDD §8.5 form validation verified. |
| Priority | High |
| Test Type | Validation |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 174 — TC-FORM-003 — Opportunity form validates external URL format

| Field | Detail |
| --- | --- |
| Test Case ID | TC-FORM-003 |
| Requirement ID(s) | FR-059 |
| Module | Form Validation |
| Role | Opportunity Manager |
| Test Scenario | Opportunity form validates external URL format |
| Preconditions | test.om@pynp.test on UI-034 Create Opportunity. |
| Test Data | External URL: "not a url" (invalid format) |
| Test Steps | 1. Enter "not a url" in External URL field. 2. Tap Publish. |
| Expected Result | Validation error: "Please enter a valid URL (https://...)." Publish blocked. Valid URL "https://example.com/apply" accepted. FR-059 constraint verified. |
| Priority | High |
| Test Type | Validation |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 175 — TC-FORM-004 — Edit Profile form — phone field validates Pakistan mobi

| Field | Detail |
| --- | --- |
| Test Case ID | TC-FORM-004 |
| Requirement ID(s) | SDD §8.5, SRS §16.2 |
| Module | Form Validation |
| Role | Member |
| Test Scenario | Edit Profile form — phone field validates Pakistan mobile format |
| Preconditions | test.member@pynp.test on UI-038 Edit Profile. |
| Test Data | Invalid phone: 1234567890 (10 digits, not 03 prefix) ¦ Valid: 03001234567 |
| Test Steps | 1. Enter 1234567890 in phone field. 2. Tap Save. 3. Enter 03001234567. 4. Tap Save. |
| Expected Result | Invalid phone: error "Enter a valid 11-digit Pakistan mobile number (03XXXXXXXXX)." Valid phone saves successfully. SRS FR-009 phone format validation applied to edit flow. |
| Priority | High |
| Test Type | Validation |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

# 38. SYNCHRONIZATION AND CONFLICT HANDLING TEST CASES

Source: SRS §15.2 Synchronization and Conflict Resolution Rules, NFR-OFF-01 to NFR-OFF-05.

Table 176 — TC-SYNC-001 — Queued phone number edit syncs to Firestore on reconnec

| Field | Detail |
| --- | --- |
| Test Case ID | TC-SYNC-001 |
| Requirement ID(s) | SRS §15.2, NFR-OFF-02 |
| Module | Sync/Conflict |
| Role | Member |
| Test Scenario | Queued phone number edit syncs to Firestore on reconnection |
| Preconditions | test.member@pynp.test. Device offline. Phone number changed while offline. |
| Test Data | New phone: 03009876543 ¦ Device: offline (airplane mode) |
| Test Steps | 1. Go offline. 2. Navigate to UI-038 Edit Profile. 3. Change phone to 03009876543. 4. Tap Save — queued indicator shown. 5. Restore connectivity. 6. Inspect users/{uid}.phone in Firestore. |
| Expected Result | Queued write indicator shown in offline state. On reconnect, Firestore write executes automatically (Firestore offline persistence SDK). users/{uid}.phone = "03009876543". Queued indicator disappears. SRS §15.2 "Edit unlocked profile fields: queued write" verified. |
| Priority | High |
| Test Type | Offline |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 177 — TC-SYNC-002 — Conflict: event registration queued offline; event beco

| Field | Detail |
| --- | --- |
| Test Case ID | TC-SYNC-002 |
| Requirement ID(s) | SRS §15.2, NFR-OFF-03 |
| Module | Sync/Conflict |
| Role | Member |
| Test Scenario | Conflict: event registration queued offline; event becomes full before sync — rejection shown |
| Preconditions | test.member@pynp.test offline. Event has 9/10 capacity. Second tester fills last spot during offline period. |
| Test Data | Event: 9/10 → 10/10 while member is offline |
| Test Steps | 1. Go offline. View event (9/10). 2. Tap REGISTER — action queued. 3. Second tester fills last spot (10/10). 4. Restore connectivity. 5. Observe sync result. |
| Expected Result | On sync, registerForEvent CF validates capacity in Firestore transaction. Finds 10/10. Returns capacity error. App surfaces notification: "Your event registration could not be confirmed — the event is now fully booked." No silent failure. SRS §15.2 conflict rule verified. |
| Priority | High |
| Test Type | Offline |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 178 — TC-SYNC-003 — FCM push notification inbox syncs when app goes online

| Field | Detail |
| --- | --- |
| Test Case ID | TC-SYNC-003 |
| Requirement ID(s) | SRS §15.2 Table — push notification |
| Module | Sync/Conflict |
| Role | Member |
| Test Scenario | FCM push notification inbox syncs when app goes online after offline period |
| Preconditions | test.member@pynp.test was offline for 1 hour. 3 notifications sent during offline period. |
| Test Data | Member offline for 1 hour. 3 FCM notifications queued in Firestore notifications collection. |
| Test Steps | 1. test.member@pynp.test goes offline for 1 hour. 2. During offline: 3 notifications created in Firestore by Cloud Functions. 3. Restore connectivity. 4. Navigate to UI-035 Notification Inbox. |
| Expected Result | Firestore offline persistence (NFR-OFF-01) syncs notifications collection on reconnect. UI-035 shows all 3 notifications with isRead=false. Badge count = 3. SRS §15.2 "Push notification receipt: No / No / Yes — queued inbox syncs on reconnect" verified. |
| Priority | High |
| Test Type | Offline |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

# 39. ENHANCED PERFORMANCE TEST CASES

Table 179 — TC-PERF-009 — Member Home Screen loads within 2 seconds on 4G — multi

| Field | Detail |
| --- | --- |
| Test Case ID | TC-PERF-009 |
| Requirement ID(s) | PERF-001, NFR-001 |
| Module | Performance |
| Role | Member |
| Test Scenario | Member Home Screen loads within 2 seconds on 4G — multiple data sources loaded concurrently |
| Preconditions | test.member@pynp.test. 4G network. Home screen loads: profile summary, 3 events, 2 news items from Firestore. |
| Test Data | Network: 4G ¦ Multiple Firestore reads in parallel via Riverpod providers |
| Test Steps | 1. Clear app cache. Login as test.member@pynp.test. 2. Measure time from home screen navigation trigger to full content render. 3. Repeat 5 times and average. |
| Expected Result | Average home screen load time ≤ 2 seconds. Riverpod providers execute Firestore reads in parallel (not sequential) per SDD §9. NFR-001 / PERF-001 verified. |
| Priority | High |
| Test Type | Performance |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 180 — TC-PERF-010 — Event List paginated query (page size 20) returns withi

| Field | Detail |
| --- | --- |
| Test Case ID | TC-PERF-010 |
| Requirement ID(s) | PERF-006, NFR-002 |
| Module | Performance |
| Role | Member |
| Test Scenario | Event List paginated query (page size 20) returns within 1 second |
| Preconditions | Staging with 500 event documents. test.member@pynp.test. |
| Test Data | events collection: 500 documents ¦ Page size: 20 ¦ Sorted by eventDate |
| Test Steps | 1. Navigate to UI-018 Events. 2. Measure time from screen mount to first 20 events rendered. 3. Scroll to bottom → tap Load More → measure next page load. |
| Expected Result | First page load (20 events): ≤ 1 second. Subsequent page loads: ≤ 1 second. Firestore cursor-based pagination used (not offset). PERF-006 threshold verified. |
| Priority | High |
| Test Type | Performance |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 181 — TC-PERF-011 — Event card banner thumbnails load within 1.5 seconds us

| Field | Detail |
| --- | --- |
| Test Case ID | TC-PERF-011 |
| Requirement ID(s) | NFR-005, PERF-007 |
| Module | Performance |
| Role | Member |
| Test Scenario | Event card banner thumbnails load within 1.5 seconds using Firebase Storage CDN cache |
| Preconditions | test.member@pynp.test. UI-018 with 20 events with banner images. 4G network. |
| Test Data | Network: 4G ¦ Images: Firebase Storage CDN (cached on second load) |
| Test Steps | 1. Navigate to UI-018 (first load — cold cache). 2. Measure time for all visible thumbnails to render. 3. Navigate away and back (warm cache). 4. Measure again. |
| Expected Result | Cold cache: all visible thumbnails render within 3 seconds (SRS §25 lazy loading). Warm cache: thumbnails render within 1.5 seconds. PERF-007 CDN cache verified. NFR-005 verified. |
| Priority | High |
| Test Type | Performance |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

# 40. UI RESPONSIVENESS AND NAVIGATION TEST CASES

Table 182 — TC-NAV-001 — GoRouter authentication guard redirects unauthenticated

| Field | Detail |
| --- | --- |
| Test Case ID | TC-NAV-001 |
| Requirement ID(s) | SDD §10 GoRouter, SRS §16.2 |
| Module | Navigation |
| Role | Member |
| Test Scenario | GoRouter authentication guard redirects unauthenticated user from protected route |
| Preconditions | User not logged in. Direct navigation to /events route attempted. |
| Test Data | User: unauthenticated ¦ Target route: /events |
| Test Steps | 1. Open app. Do NOT log in. 2. Attempt to navigate directly to events route via deep link or URL. 3. Observe GoRouter behavior. |
| Expected Result | GoRouter authentication guard intercepts route. Redirects to UI-005 Login Screen. After successful login, GoRouter redirects back to /events (destination preserved). SDD §10 auth guard verified. |
| Priority | Critical |
| Test Type | Navigation |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 183 — TC-NAV-002 — Deep link from FCM notification navigates to correct sc

| Field | Detail |
| --- | --- |
| Test Case ID | TC-NAV-002 |
| Requirement ID(s) | SDD §10 GoRouter |
| Module | Navigation |
| Role | Member |
| Test Scenario | Deep link from FCM notification navigates to correct screen after app cold start |
| Preconditions | test.member@pynp.test. App is closed. FCM approval notification received. |
| Test Data | FCM notification payload: type=approval, deep link target: /profile |
| Test Steps | 1. Send approval notification to test.member@pynp.test while app is closed. 2. Tap notification in OS notification tray. 3. Observe app navigation. |
| Expected Result | App cold starts. GoRouter processes deep link from FCM notification payload. After authentication check (already logged in): navigates to UI-037 My Profile Screen showing new approved status. SDD §10 deep link handling verified. |
| Priority | High |
| Test Type | Navigation |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 184 — TC-NAV-003 — Bottom navigation tab switches preserve screen state (n

| Field | Detail |
| --- | --- |
| Test Case ID | TC-NAV-003 |
| Requirement ID(s) | SRS §16.2, SDD §8.1 |
| Module | Navigation |
| Role | Member |
| Test Scenario | Bottom navigation tab switches preserve screen state (no reload on re-tap) |
| Preconditions | test.member@pynp.test. Events tab has scrolled to position Y. |
| Test Data | Scroll position on UI-018: 5 events scrolled past |
| Test Steps | 1. Navigate to Events tab. Scroll down past 5 events. 2. Tap News tab. 3. Tap Events tab again. 4. Observe scroll position. |
| Expected Result | Events tab state preserved (scroll position maintained). No full reload triggered. News tab state also preserved when switching back. Flutter Navigator with IndexedStack or equivalent state preservation implemented per SDD §8.1. |
| Priority | Medium |
| Test Type | UI-UX |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 185 — TC-NAV-004 — Role guard prevents Member from accessing admin routes

| Field | Detail |
| --- | --- |
| Test Case ID | TC-NAV-004 |
| Requirement ID(s) | SDD §10, NFR-012 |
| Module | Navigation |
| Role | Member |
| Test Scenario | Role guard prevents Member from accessing admin routes — even after knowing the route path |
| Preconditions | test.member@pynp.test. Admin route path known: /admin/approvals |
| Test Data | Role: Member ¦ Attempt: direct deep link to /admin/approvals |
| Test Steps | 1. Construct GoRouter link /admin/approvals. 2. Navigate as test.member@pynp.test. 3. Observe. |
| Expected Result | GoRouter role guard detects insufficient role. Redirects to UI-053 Access Restricted Screen. No admin data is loaded or displayed. NFR-012 RBAC enforcement verified at navigation layer. |
| Priority | Critical |
| Test Type | RBAC |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 186 — TC-NAV-005 — Back button from any screen navigates to logical previo

| Field | Detail |
| --- | --- |
| Test Case ID | TC-NAV-005 |
| Requirement ID(s) | SRS §16.2 |
| Module | Navigation |
| Role | Member |
| Test Scenario | Back button from any screen navigates to logical previous screen — no navigation dead-ends |
| Preconditions | test.member@pynp.test. Deep in navigation: Home → Events → Event Detail. |
| Test Data | Navigation stack: Home → Events → Event Detail |
| Test Steps | 1. Navigate: Home → Events (UI-018) → Tap event card → Event Detail (UI-019). 2. Press back button. 3. Observe. 4. Press back again. 5. Observe. |
| Expected Result | Back from UI-019: returns to UI-018 Event List (same scroll position). Back from UI-018: returns to UI-016 Member Home. No navigation dead-ends. GoRouter stack management verified. |
| Priority | High |
| Test Type | Navigation |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 187 — TC-RESP-001 — System font size scaling to 200% does not break layout

| Field | Detail |
| --- | --- |
| Test Case ID | TC-RESP-001 |
| Requirement ID(s) | NFR-017, SRS §25.3 |
| Module | UI Responsiveness |
| Role | Member |
| Test Scenario | System font size scaling to 200% does not break layout on profile screen |
| Preconditions | test.member@pynp.test. Device font size set to 200% (maximum). |
| Test Data | Device: Android settings → Accessibility → Font Size → Largest |
| Test Steps | 1. Set device font size to maximum. 2. Navigate to UI-037 My Profile Screen. 3. Observe layout. |
| Expected Result | All UI elements remain readable and accessible at 200% font size. No text truncation without ellipsis. No overlapping elements. Touch targets remain ≥ 48dp. NFR-017 font scaling support (up to 200%) verified. |
| Priority | Medium |
| Test Type | Accessibility |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 188 — TC-RESP-002 — Color contrast ratio meets WCAG 2.1 AA — 4.5:1 for body

| Field | Detail |
| --- | --- |
| Test Case ID | TC-RESP-002 |
| Requirement ID(s) | NFR-017, SRS §25.3 |
| Module | UI Responsiveness |
| Role | Member |
| Test Scenario | Color contrast ratio meets WCAG 2.1 AA — 4.5:1 for body text |
| Preconditions | Visual inspection using contrast checker tool. Primary color #1F3864 on white (#FFFFFF). |
| Test Data | Text: body text (colorOnSurface #000000 on colorSurface #FFFFFF) |
| Test Steps | 1. Open app on device. 2. Use accessibility contrast checker (Android Accessibility Scanner or external tool) on key screens. 3. Measure contrast of: primary button label (white on #1F3864), body text (black on white). |
| Expected Result | Primary button: white (#FFFFFF) on #1F3864 → ratio 9.8:1 (passes AA). Body text: #000000 on #FFFFFF → ratio 21:1 (passes AAA). Status badges: verify each color against background. NFR-017 WCAG 2.1 AA ≥4.5:1 verified. |
| Priority | Medium |
| Test Type | Accessibility |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

# 41. ENHANCED AUDIT LOGGING TEST CASES

Table 189 — TC-AUD-003 — Role assignment change creates audit log with before an

| Field | Detail |
| --- | --- |
| Test Case ID | TC-AUD-003 |
| Requirement ID(s) | FR-072, SDD CF onAnyAuditableWrite |
| Module | Audit Logs |
| Role | System |
| Test Scenario | Role assignment change creates audit log with before and after role values |
| Preconditions | Super Admin assigns new role. Staging. |
| Test Data | Action: updateUserRole — member → district_coordinator |
| Test Steps | 1. test.sa@pynp.test assigns test.member to district_coordinator (TC-ADM-001). 2. Inspect audit_logs collection. |
| Expected Result | audit_logs entry: actionType="UPDATE", targetCollection="users", beforeValue={role:"member"}, afterValue={role:"district_coordinator"}, userId=SA UID, userRole="super_admin". Before/after values verify the exact role change. FR-072 before/after logging verified. |
| Priority | Critical |
| Test Type | Integration |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 190 — TC-AUD-004 — Audit log retains entries from 6 months ago — append-on

| Field | Detail |
| --- | --- |
| Test Case ID | TC-AUD-004 |
| Requirement ID(s) | FR-073, FR-074 |
| Module | Audit Logs |
| Role | National Admin |
| Test Scenario | Audit log retains entries from 6 months ago — append-only, no deletion |
| Preconditions | Staging audit_logs collection has entries from 6 months ago (or simulate with test data). |
| Test Data | Old audit entry: createdAt = 6 months ago |
| Test Steps | 1. Confirm audit_logs contains old entry. 2. As test.na@pynp.test: attempt to filter and delete old entries. 3. As test.sa@pynp.test: attempt same. 4. Verify entry still exists. |
| Expected Result | Old audit entry still present. No deletion is possible via any client role. FR-074 "retained minimum 3 years, append-only" verified. Firestore security rules deny all client deletes on audit_logs. |
| Priority | Critical |
| Test Type | Security |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

Table 191 — TC-AUD-005 — Document download event logged with correct READ action

| Field | Detail |
| --- | --- |
| Test Case ID | TC-AUD-005 |
| Requirement ID(s) | FR-072 |
| Module | Audit Logs |
| Role | System |
| Test Scenario | Document download event logged with correct READ action type |
| Preconditions | test.member@pynp.test downloads document. Audit log accessible to SA. |
| Test Data | Document: "PYNP Policy 2026" ¦ Downloader: test.member |
| Test Steps | 1. test.member downloads document via UI-027. 2. Inspect audit_logs for READ action. |
| Expected Result | audit_logs entry: actionType="READ", targetCollection="documents", userId=member UID, userRole="member". Confirms that sensitive reads (document downloads) are logged per FR-072. |
| Priority | High |
| Test Type | Integration |
| Pass / Fail | [ ] Pass [ ] Fail [ ] Blocked [ ] N/A |
| Remarks | — |

# 42. UPDATED TEST COVERAGE ANALYSIS

## 42.1 Coverage Summary After Enhancement

Table 192 — Requirements Coverage Summary After v1.1 Enhancement

| Coverage Status | Requirements | Count | Action Required |
| --- | --- | --- | --- |
| Complete Coverage | FR-001–014, FR-017–025, FR-029–047, FR-050–057, FR-059–075, FR-077–078 ¦ NFR-009–013 ¦ BR-001–015 ¦ SR-006–007 ¦ PERF-001–007 ¦ All ERR-001–013 ¦ All AC-001–015 ¦ All NFR-OFF-01–05 | ~85 requirements | None — maintain regression coverage |
| Partial Coverage | FR-015 (ID format tested in approval, not standalone) ¦ FR-016 (membership type tested within approval) ¦ FR-053 (document versioning — 1 test) ¦ FR-064 (engagement metrics in dashboard test) ¦ NFR-017 (2 accessibility tests, not exhaustive) | 7 requirements | Add targeted test cases for each in next cycle |
| Firestore-Dependent TBD | FR-056–058 volunteer collection structure ¦ FR-076 system settings collection ¦ FR-053 versioning schema ¦ cnic_lookup collection name (confirmed in SRS §12.4) | 4 areas | Complete when Firestore ERD finalized |
| Not Tested (future scope) | FE-001 Digital Membership Card ¦ FE-002 AI Chatbot ¦ FE-003 LMS ¦ FE-004 Marketplace ¦ FE-005 Donor Management ¦ FE-006 Mentorship ¦ FE-007 Urdu ¦ FE-008 Biometric Auth ¦ FE-009 Payment Gateway ¦ FE-010 Web Portal ¦ FE-011 Offline Registration ¦ FE-012 Event Feedback | 12 future enhancements | Out of scope for v1.0 — schedule for future release testing |

## 42.2 New Test Cases Added in v1.1 Enhancement

Table 193 — New Test Cases Summary

| Section | Module | New TC IDs | Count | Coverage Area |
| --- | --- | --- | --- | --- |
| §24 | Authentication (Enhanced) | TC-AUTH-007 to TC-AUTH-011 | 5 | App Check, token revocation, session mid-workflow, password policy rules, purge CF |
| §25 | Registration + CNIC | TC-CNIC-001 to TC-CNIC-004, TC-REG-008–010 | 7 | HMAC storage, lookup hash, key security, form state, skills limit, offline block |
| §26 | Events (Enhanced) | TC-EVT-007 to TC-EVT-013 | 7 | Categories, date validation, CF triggers, cancel within 24h, attendance batch |
| §27 | Gallery/Media | TC-GAL-001 to TC-GAL-006 | 6 | Upload image/video, MIME validation, size limit, Member view, role restriction |
| §28 | Volunteer | TC-VOL-001 to TC-VOL-004 | 4 | Apply, BR-017 eligibility, admin approval, directory view |
| §29 | Payments (Enhanced) | TC-PAY-001 to TC-PAY-005 | 5 | Verify/reject payment, BR-011 prerequisite, history, offline block |
| §30 | Notifications (Enhanced) | TC-NOTIF-003 to TC-NOTIF-007 | 5 | Foreground FCM, deep link, delivery latency, email content, sendEventReminders CF |
| §31 | Documents (Enhanced) | TC-DOC-003 to TC-DOC-005 | 3 | Versioning, audit logging of download, access level matrix |
| §32 | Analytics + Reports | TC-ANA-003–004, TC-RPT-002–004 | 6 | CF aggregation, attendance rate, XLSX export, regional scoping, financial report |
| §33 | Firestore Validation | TC-FIRE-001 to TC-FIRE-006 | 6 | All collection schemas, HMAC body content, audit_logs schema |
| §34 | Security Rules | TC-SRULE-001 to TC-SRULE-005 | 5 | users read/write, events write, audit_logs client deny, cnic_lookup zero access |
| §35 | Cloud Functions | TC-CF-001 to TC-CF-005 | 5 | submitReg validation, onDocumentUpload MIME, enforceExpired, onAnyAuditableWrite, purge safety |
| §36 | UI States | TC-STATE-001 to TC-STATE-007 | 7 | Shimmer loading, empty states, error states, access denied, plain-language errors |
| §37 | Form Validation | TC-FORM-001 to TC-FORM-004 | 4 | Event form, news form, URL validation, phone format |
| §38 | Sync/Conflict Handling | TC-SYNC-001 to TC-SYNC-003 | 3 | Queued write sync, event capacity conflict, notification inbox sync |
| §39 | Performance (Enhanced) | TC-PERF-009 to TC-PERF-011 | 3 | Home parallel load, pagination, CDN thumbnail cache |
| §40 | Navigation + Responsiveness | TC-NAV-001–005, TC-RESP-001–002 | 7 | Auth guard, deep link cold start, tab state, role guard, back nav, font scaling, contrast |
| §41 | Audit Logs (Enhanced) | TC-AUD-003 to TC-AUD-005 | 3 | Role change before/after, retention immutability, READ action logging |

## 42.3 Security Test Coverage Summary

Table 194 — Security Test Coverage

| Security Area | Requirements Covered | Test Cases | Status |
| --- | --- | --- | --- |
| CNIC Encryption (AES-256-GCM) | SR-006, AC-011, AC-013, SRS §12.3 | TC-SEC-001, TC-CNIC-001, TC-CNIC-002 | Complete |
| CNIC HMAC Uniqueness Lookup | SRS §12.4, FR-011, BR-001 | TC-CNIC-001–004, TC-SRULE-005 | Complete |
| Firebase App Check | FR-008, SDD §5.1 | TC-AUTH-007 | Complete |
| RBAC Firestore Rules | NFR-012, SR-004, SRS §12.13 | TC-SRULE-001–005, TC-SEC-004 | Complete |
| Brute Force Protection | NFR-013, ERR-008 | TC-AUTH-002, TC-SEC-002 | Complete |
| Session/Token Revocation | FR-005, SR-013, SR-014 | TC-AUTH-004, TC-AUTH-008 | Complete |
| Audit Log Immutability (client write denied) | BR-014, FR-074, SRS §12.13 | TC-AUD-001, TC-AUD-004, TC-SEC-005, TC-SRULE-004 | Complete |
| TLS / Data in Transit | NFR-011, SR-008 | TC-SEC-007 | Complete |
| MIME Type Server-Side Validation | NFR-014, SDD CF onDocumentUpload | TC-FILE-014, TC-CF-002, TC-GAL-003 | Complete |
| CNIC Images Storage Access Restriction | SR-007, SRS §12.13 | TC-SEC-003 | Complete |
| Role-Based Navigation Guard | NFR-012, SDD §10 | TC-RBAC-001–004, TC-NAV-001, TC-NAV-004 | Complete |
| Unauthorized Route Access Denial | ERR-009, NFR-012 | TC-STATE-006, TC-GAL-006, TC-VOL-002 | Complete |
| cnic_lookup Zero Client Access | SRS §12.4, SR-006 | TC-CNIC-003, TC-SEC-006, TC-SRULE-005 | Complete |
| HMAC Key Not in Client Bundle | SRS §12.4, SDD §2.8 | TC-CNIC-004 | Complete |
| OWASP Mobile Top 10 | NFR-015 | TC-SEC-001–007 + TC-CNIC-001–004 collectively | Partial — formal VAPT recommended |

## 42.4 Cross-Document Inconsistencies Discovered

Table 195 — Cross-Document Inconsistencies and Observations

| # | Inconsistency | Documents Involved | Observation / Recommendation |
| --- | --- | --- | --- |
| 1 | Gallery Firestore collection not defined in SRS §12 | SRS §12, SDD §3.8, UI/UX §18 | SRS §12 defines 10 Firestore collections (users, cnic_lookup, events, event_registrations, notifications, documents, opportunities, payments, audit_logs, analytics_aggregates) but NOT a gallery collection. SDD §3.8 references gallery module. UI/UX Specification §18 maps gallery screens to "gallery (TBD collection)". Recommendation: Define gallery collection schema in Firestore ERD and SRS §12 update. |
| 2 | Volunteer collection not defined in SRS §12 | SRS FR-056–058, SRS §12, SDD §3.3 | FR-056–058 define volunteer functionality but SRS §12 Firestore design has no volunteers collection. SDD §3.3 references volunteer management. All volunteer tests marked TBD. Recommendation: Add volunteers collection to Firestore ERD. |
| 3 | System Settings collection not defined | SRS FR-076, SRS §12 | FR-076 specifies configurable settings (membership fee, file types, notification templates) but no system_settings or config Firestore collection is defined in SRS §12. Recommendation: Define settings collection in Firestore ERD. |
| 4 | FR-053 Document Versioning — archive mechanism not in SRS §12.8 | SRS FR-053, SRS §12.8 | FR-053 specifies previous version archival when new version uploaded under same title. SRS §12.8 documents collection schema does not define how archived versions are stored (subcollection? separate document? version array?). Recommendation: Define versioning mechanism in Firestore ERD. |
| 5 | sendRenewalReminders scheduled frequency in SDD vs SRS | SRS FR-030, SDD CF table | SDD CF table says sendRenewalReminders runs "Daily." SRS FR-030 requires reminders at 60/30/15/7 days. A daily scheduler can satisfy FR-030 if it checks the expiry window each day. Consistent — no true conflict — but the 60-day threshold means a member who joins today and expires in 61 days needs daily checks. Clarify in SDD implementation notes. |
| 6 | Volunteer role permissions gap | SRS §7 Permission Matrix, SRS FR-056 | SRS §7.3 permission matrix shows Volunteer role inherits Member permissions. However, it is not specified whether Volunteer role members can submit a volunteer application again if they lose volunteer status. BR-017 only checks Approved status. Recommendation: Clarify whether role=volunteer or role=member is the eligibility check. |
| 7 | Report Generator Cloud Function — not explicitly named in SDD | SRS FR-066–068, SDD CF table | SRS FR-066–068 define 8 standard reports with PDF/XLSX export. SDD CF table does not name a report generation Cloud Function. TC-RPT-001 marks this as TBD. Recommendation: Define generateReport (or equivalent) callable function in SDD update. |
| 8 | analytics_aggregates updatedAt — who triggers between nightly CF run? | SRS FR-062, SDD CF recomputeAnalyticsAggregates | Analytics dashboard reads from analytics_aggregates (pre-computed). The CF runs nightly. If data changes during the day (e.g., a member approved at 2pm), dashboard shows yesterday's aggregate until nightly run. This is a known design tradeoff (mentioned in SDD §3.12) but not explicitly communicated to end users in UI/UX. Recommendation: Add "Last updated: [timestamp]" indicator on analytics dashboard. |

# 43. ENHANCED DOCUMENT SUMMARY

This enhanced SQA Plan (v1.1) adds 81 new test cases to the 45 functional test cases and 40+ supporting test cases in the original v1.0 document, for a total of 160+ test cases covering all 30 specified enhancement areas.

Table 196 — v1.1 Enhancement Summary

| Metric | v1.0 | Added in v1.1 | Total |
| --- | --- | --- | --- |
| Functional Test Cases (detailed format) | 45 | 36 (TC-AUTH-007–011, TC-CNIC-001–004, TC-REG-008–010, TC-EVT-007–013, TC-GAL-001–006, TC-VOL-001–004, TC-PAY-001–005, TC-NOTIF-003–007, TC-DOC-003–005, TC-ANA-003–004, TC-RPT-002–004, TC-FIRE-001–006, TC-SRULE-001–005, TC-CF-001–005) | 81 |
| UI/UX State Test Cases | 18 (summary table) + 2 detailed | 7 detailed (TC-STATE-001–007) | 27+ |
| Form Validation Test Cases | 20 (summary table) | 4 detailed (TC-FORM-001–004) | 24+ |
| Offline/Sync Test Cases | 6 | 3 (TC-SYNC-001–003) | 9 |
| Performance Test Cases | 8 | 3 (TC-PERF-009–011) | 11 |
| Navigation Test Cases | 2 | 5 (TC-NAV-001–005) | 7 |
| Accessibility Test Cases | 1 (TC-VAL-019) | 2 (TC-RESP-001–002) | 3 |
| Audit Log Test Cases | 2 | 3 (TC-AUD-003–005) | 5 |
| Security Test Cases | 7 | 9 (TC-CNIC-001–004, TC-SRULE-001–005) | 16 |
| UAT Scenarios | 17 | 0 (existing scenarios cover all roles) | 17 |
| Regression Checklist Items | 25 | 0 (all new TCs should be added to regression) | 25+ |
| Requirements with Complete Coverage | ~60% | ~85% | ~85% |
| Cross-Document Inconsistencies Found | 0 (not reported) | 8 documented | 8 |
| TBD Items Identified | 8 | 4 new (gallery, volunteer, settings, report CF) | 12 |

END OF ENHANCED SQA PLAN — v1.1

PYNP Mobile Management Application  |  Software Testing & SQA Plan v1.1  |  Pakistan Youth National Program  |  July 2026